BINTANG TECH STUDIO

MASTER BLUEPRINT v3.0

COMPLETE UNIFIED • v1.0 + v1.1 + v2.0

Master Source of Truth • 7 Oktober 2026

# BINTANG TECH STUDIO — MASTER BLUEPRINT v3.0

## COMPLETE UNIFIED MASTER — LITERAL CONSOLIDATION v1.0 + v1.1 + v2.0

**STATUS:** MASTER SOURCE OF TRUTH  
**DATE:** 7 Oktober 2026

Dokumen ini benar-benar menyatukan tiga blueprint sebelumnya dalam SATU file.

### Source yang digabung

1. BINTANG_TECH_MASTER_BLUEPRINT_v1.0
2. BINTANG_TECH_MASTER_BLUEPRINT_v1.1
3. BINTANG_TECH_STUDIO_MASTER_BLUEPRINT_v2.0_COMPLETE

### Cara konsolidasi

- **v2.0 menjadi canonical/current baseline** karena paling baru.
- **v1.0 dan v1.1 tetap disimpan literal** sebagai historical source archive.
- Tidak ada source lama yang sengaja dibuang hanya karena sudah diduplikasi.
- Jika terdapat konflik, keputusan terbaru yang eksplisit berlaku.
- Jika belum diputuskan, tetap **TBD**.
- WORKING / DEMO / PLANNED / PRODUCTION tetap dibedakan.

### Golden rule

> Jangan mengorbankan informasi hanya agar dokumen terlihat lebih pendek.

Dengan desain ini, seluruh percakapan/keputusan yang sudah masuk ke tiga blueprint tetap terlestarikan, sekaligus kita punya satu baseline canonical untuk implementasi.

# CANONICAL CURRENT BLUEPRINT — v2.0

BINTANG TECH STUDIO — MASTER BLUEPRINT v2.0
Master Architecture + Engineering + Implementation + Governance
Baseline: 7 Oktober 2026
MASTER SOURCE OF TRUTH • Architecture + Engineering + Implementation + Governance
Daftar Isi Ringkas
00. Dokumen Induk & Aturan Penggunaan
01. Executive Summary & Product Vision
02. Business Model, Package & Revenue
03. Domain, Deployment & Protected Assets
04. Architecture Principles & Frozen Decisions
05. Architecture History 01–40
06. System Context & User Journeys
07. Identity, Tenancy & Membership Contract
08. Authorization Matrix & Entitlement
09. RLS & Tenant Isolation Contract
10. Database Contract — Core Tables
11. Database Field-Level Contract
12. Commerce Contract
13. Inventory Concurrency Contract
14. Order State & Failure Matrix
15. Payment Engine Contract
16. Tipzy / Provider Boundary
17. Fulfillment Contract
18. Event, Outbox & Queue Contract
19. Notification Contract
20. Bot & Channel Engine
21. API Contract
22. Billing & Subscription Contract
23. Onboarding & Provisioning Contract
24. Support, Ticketing, Incident & Internal Tasks
25. Data Governance, Privacy & Retention
26. Analytics & BI Contract
27. Security Operations, Abuse & Risk
28. Infrastructure & Deployment Contract
29. Testing & QA Contract
30. CI/CD, Git & Release Contract
31. Migration Template 01 → Platform
32. Production Readiness
33. Disaster Recovery & Business Continuity
34. Cost, Capacity & Scaling
35. Template 01 — Bintang Store Current Boundary
36. Design System & UX Contract
37. Master Implementation Plan M01–M15
38. Repository Forensic Audit Contract
39. Definition of Done
40. Open Decisions / Explicit TBD
41. Change Control & Architecture Governance
42. State Transition Contract
43. Failure Matrix — Critical Scenarios
44. Current vs Planned vs Demo vs Production Matrix
45. Final Master Checklist
46. Decision Register — Normalized Reconstruction
47. Completeness Manifest
00. Dokumen Induk & Aturan Penggunaan
STATUS: MASTER SOURCE OF TRUTH — BASELINE v2.0
Tujuan dokumen ini adalah menyatukan hasil desain arsitektur, keputusan engineering,
kontrak sistem, batas production/demo, migration plan, implementation plan, governance,
dan status sistem Bintang Tech Studio ke satu sumber induk.
Aturan:
1. Dokumen ini membedakan LOCKED, TBD, PLANNED, WORKING, DEMO, DEPRECATED.
2. Hal yang belum diputuskan tetap ditulis TBD; tidak boleh diisi dengan asumsi.
3. Production functionality tidak boleh disimpulkan hanya dari UI/prototype.
4. Customer, Seller, dan Platform/Owner context selalu dipisahkan.
5. Tenant boundary adalah store_id + authorization + RLS; bukan URL.
6. Setiap operasi bisnis tenant harus memiliki Store Context eksplisit.
7. Perubahan terhadap keputusan LOCKED harus melalui change request + impact analysis.
8. Financial, inventory, payment, fulfillment, billing, dan security state harus server-authoritative.
9. Template 01 tidak dibangun ulang dari nol; migrasi dilakukan incremental/strangler.
10. Existing Vercel project dan service lain yang sudah berjalan dilindungi dari perubahan global.
Catatan provenance:
Dokumen ini mengonsolidasikan keputusan yang sudah tersimpan dalam konteks proyek.
Beberapa nomor Decision Register historis tidak memiliki teks verbatim yang tersimpan
dalam sumber yang saat ini dapat diretrieval. Untuk bagian tersebut digunakan label
"normalized reconstruction" bila diperlukan, bukan diklaim sebagai kutipan historis.
01. Executive Summary & Product Vision
Bintang Tech Studio mengubah proses jualan digital manual menjadi sistem yang lebih otomatis.
Target:
- seller produk digital;
- seller yang masih menggunakan WhatsApp/manual chat;
- seller yang membutuhkan bot Telegram/WhatsApp;
- seller yang masih mengecek pembayaran, stok, order, dan pengiriman secara manual.
Model:
- bot/store disewakan bulanan;
- seller memiliki dashboard dan bot/store sendiri;
- channel Telegram, WhatsApp, atau keduanya;
- sistem multi-tenant dengan isolasi data seller/store.
Customer hanya melihat Customer Store / Customer Mini App.
Seller menggunakan Seller Dashboard dan Telegram Admin untuk operasi cepat.
Bintang Platform/Owner menggunakan Owner Console.
Prinsip utama:
"Simple at the edge, rigorous at the core."
"Jangan membuat sistem terlihat pintar. Buat sistem sulit untuk salah."
02. Business Model, Package & Revenue
PAKET
Starter — Rp50.000/bulan, maksimal 20 produk, Telegram-first.
Starter mencakup broadcast, laporan penjualan, riwayat transaksi, voucher.
Pro — detail harga/limit belum dikunci.
Business — detail harga/limit belum dikunci.
Activation/setup: Rp100.000 sekali.
Normal installation platform tidak dikenakan biaya tambahan.
PAYMENT SELLER
Seller menggunakan payment account miliknya sendiri.
Tipzy hanya digunakan sebagai contoh provider.
Bintang menghubungkan provider melalui API/webhook.
Tidak boleh menggunakan shared payment account Bintang.
Payment Engine wajib adapter-based agar provider dapat diganti.
REVENUE
- recurring bot rental
- hosting/infrastructure
- add-ons
- maintenance
- setup
- custom template
- custom feature
- full custom development
BILLING BINTANG TECH terpisah dari customer commerce payment seller.
03. Domain, Deployment & Protected Assets
Platform:
- bintangtech.web.id = domain platform: landing/login/seller dashboard/owner control center/admin.
Customer store:
- bintanggstore.web.id = existing live Bintang Store; jangan dipakai ulang untuk dashboard platform.
Template 01:
- Vercel project: bintang-digital-demo
- production URL: https://bintang-digital-demo.vercel.app/index.html#webapp
- jangan membuat project Vercel baru tanpa instruksi.
- jangan mengubah URL production tanpa alasan.
Telegram:
- Bintang Digital Demo
- @BintangDigitalDemoBot
Protected service:
- VPS menjalankan bot abang-gtc.
- DILARANG menggunakan `pm2 restart all` atau `pm2 delete all`.
Deployment target:
`npx.cmd vercel --prod` setelah review, test, dan visual QA.
04. Architecture Principles & Frozen Decisions
ARCHITECTURE:
- modular monolith v1;
- Supabase/PostgreSQL sebagai authoritative transactional datastore + Auth/RLS/Storage;
- Vercel untuk frontend;
- VPS untuk API, worker, bot, webhook, automation;
- Cloudflare direkomendasikan sebagai DNS/edge/security;
- GitHub sebagai source/version control;
- DEV/STAGING/PROD dipisahkan saat dibutuhkan.
CONTROL PLANE:
seller, store, plan, subscription, template, add-on, feature flag, billing, monitoring.
DATA PLANE:
product, inventory, order, customer, payment, fulfillment, bot/channel.
TENANCY:
shared pooled PostgreSQL, strict store_id boundary, application authorization + RLS.
Satu user dapat memiliki banyak store.
Satu store dapat memiliki banyak member.
GOLDEN RULE:
Every business operation MUST execute within an explicit Store Context,
unless explicitly classified as a Platform-level operation.
ROLE ≠ PERMISSION ≠ ENTITLEMENT.
AUTHENTICATION ≠ TENANT ISOLATION.
05. Architecture History 01–40
01–35: architecture/business/security/database/API/event/infrastructure/testing/governance layers
dikembangkan bertahap sampai baseline teknis.
36 — Migration Template 01 → Platform:
strangler/incremental migration; preserve UX; move business truth to backend;
reuse payment adapter; replace simulation gradually.
37 — Production Readiness:
P0/P1 blockers, functional + authorized + tenant-safe + tested + observable + recoverable + documented.
38 — Disaster Recovery / Business Continuity:
backup, restore drill, reconciliation, recovery runbooks, external side-effect handling.
39 — Cost / Capacity / Scaling:
measure first, scale based on bottleneck, avoid premature Kubernetes/Kafka/Redis cluster.
40 — Master Blueprint + Architecture Freeze:
modular monolith, Store Context, Payment Adapter, Channel Adapter, Outbox, Jobs,
Template Engine, Entitlement Engine, Audit/Security, progressive migration.
06. System Context & User Journeys
PLATFORM FLOW
Internet → Cloudflare → Vercel frontend / controlled API edge → VPS API/worker/bot/webhook
→ Supabase PostgreSQL/Auth/Storage.
CUSTOMER
Telegram Bot → Customer Mini App → Store → Browse → Product Detail → Cart → Checkout
→ Payment → Order → Fulfillment → Account.
SELLER
Signup/Login → Store → Plan/Subscription → Activation → Provisioning → Configure Store
→ Catalog → Inventory → Payment Account → Channel/Bot → Test → Live → Operations.
PLATFORM OWNER
Login → Owner Console → Stores → Users/Memberships → Plans → Subscriptions → Payments
→ Templates → Add-ons → Bots → Orders/Tickets → Logs → Usage → System Health.
07. Identity, Tenancy & Membership Contract
profiles:
id UUID PK → auth.users
full_name, avatar_url, platform_role, status, created_at, updated_at.
stores:
id, owner_user_id, name, slug, template_version_id, status, currency, settings JSONB,
timestamps.
Store status: SETUP, ACTIVE, SUSPENDED, ARCHIVED.
store_members:
id, store_id, user_id, role, status, timestamps.
Roles: STORE_OWNER, STORE_ADMIN, STORE_STAFF.
Statuses: INVITED, ACTIVE, SUSPENDED, REMOVED.
Unique(store_id,user_id).
Owner invariant:
stores.owner_user_id must match an active STORE_OWNER membership.
Owner transfer is a dedicated command, not generic PATCH.
Platform roles:
PLATFORM_OWNER, PLATFORM_ADMIN, USER.
No URL/query/body store_id is proof of authorization.
08. Authorization Matrix & Entitlement
Authorization pipeline:
Request → authentication → user → store → membership → role → permission
→ entitlement → DB RLS → execute.
Example permissions:
products.read/create/update/archive
categories.read/manage
inventory.read/manage/adjust/import
orders.read/update/cancel/process
customers.read/update
vouchers.read/manage
payments.read/manage/refund
fulfillment.read/process/complete
channels.read/manage
team.read/invite/update/remove
store.read/update
analytics.read
subscription.read/manage
Entitlement = plan + subscription + add-ons + store/platform policy.
Starter example:
products.max=20
telegram.enabled=true
whatsapp.enabled=false
broadcast.enabled=true
voucher.enabled=true
advanced_analytics=false
Downgrade tidak menghapus data; pembuatan baru dapat diblokir jika melewati limit.
Suspension tidak menghapus data.
09. RLS & Tenant Isolation Contract
RLS adalah defense-in-depth, bukan pengganti authorization.
Wajib diuji:
- user dengan dua store;
- switching store;
- removed membership;
- suspended store;
- staff vs admin vs owner;
- owner transfer;
- IDOR menggunakan UUID/order/product dari tenant lain;
- platform context vs store context;
- customer hanya melihat resource miliknya.
Tenant tables harus memiliki store_id secara eksplisit bila secara bisnis tenant-scoped.
Cross-tenant foreign key/reference tidak boleh terjadi.
Default policy adalah deny-by-default.
10. Database Contract — Core Tables
Identity/Tenancy:
profiles, stores, store_members.
SaaS:
templates, template_versions, plans, subscriptions, addons, store_addons,
invoices, invoice_items, billing_payments.
Commerce:
categories, products, inventory, inventory_items, customers, orders, order_items,
vouchers, voucher_redemptions.
Payment:
payment_accounts, payments, payment_events, refunds.
Fulfillment:
fulfillments, fulfillment_items.
Channels:
store_channels, bots.
Operations:
activity_logs, support_tickets, support_ticket_messages.
Communication:
notifications, notification_deliveries, notification_preferences.
Async:
outbox_events, jobs.
Security/Risk:
security_events, security_incidents, risk_decisions.
Rules:
- money = NUMERIC, not float;
- timestamps UTC;
- JSONB only for flexible/metadata;
- financial/audit records protected from arbitrary deletion;
- tenant-aware unique/indexes;
- migrations controlled;
- seeds separate;
- restore requires reconciliation.
11. Database Field-Level Contract
PRODUCTS:
id, store_id, category_id, name, slug, description, product_type,
price, compare_at_price, stock_mode, inventory_strategy, status, metadata, timestamps.
Types: DIGITAL/SERVICE/PHYSICAL.
Stock: UNLIMITED/TRACKED.
Inventory strategy: QUANTITY/UNIQUE_ITEM.
Status: DRAFT/ACTIVE/INACTIVE/ARCHIVED.
INVENTORY:
id, store_id, product_id, quantity_on_hand, quantity_reserved, updated_at.
Unique(product_id).
Invariant: on_hand >= 0; reserved >= 0; reserved <= on_hand.
INVENTORY_ITEMS:
id, store_id, product_id, inventory_id, item_type, secret_reference,
status, reserved_order_id, assigned_order_id, reserved_at, reserved_until,
assigned_at, metadata, timestamps.
Status: AVAILABLE/RESERVED/ASSIGNED/EXPIRED/INVALID.
Secret tidak plaintext.
CUSTOMERS:
id, store_id, name, email, phone, telegram_id, whatsapp_number,
total_orders, total_spent, last_order_at, metadata, timestamps.
Partial unique index per store untuk telegram_id/whatsapp_number.
ORDERS:
id, store_id, customer_id, order_number, status, subtotal, discount_total,
grand_total, currency, voucher_id, fulfillment_status, metadata, timestamps.
Order number unik per store.
Product name/price di order_items adalah snapshot.
ORDER_ITEMS:
id, order_id, product_id, product_name, quantity, unit_price, subtotal, metadata, created_at.
VOUCHERS:
id, store_id, code, discount_type, discount_value, minimum_purchase,
maximum_discount, usage_limit, used_count, starts_at, expires_at, status, timestamps.
Codes dinormalisasi uppercase; unique per store.
Types PERCENTAGE/FIXED.
PAYMENT_ACCOUNTS:
id, store_id, provider, display_name, status, credential_reference, configuration, timestamps.
Credentials hanya reference/secure storage.
PAYMENTS:
id, store_id, order_id, payment_account_id, provider, provider_transaction_id,
attempt_number, amount, currency, status, payment_url, paid_at, expired_at,
failure_reason, metadata, timestamps.
Satu order dapat memiliki multiple attempts.
PAYMENT_EVENTS:
id, payment_id, provider, event_id, event_type, payload, processed_at,
processing_status, created_at.
Unique(provider,event_id).
REFUNDS:
id, store_id, payment_id, order_id, provider, provider_refund_id, amount,
currency, status, reason, requested_at, processed_at, metadata.
FULFILLMENTS:
id, store_id, order_id, status, strategy, attempt_count, next_retry_at,
last_error, started_at, fulfilled_at, metadata, timestamps.
Strategies DIGITAL_AUTO/DIGITAL_MANUAL/SERVICE/PHYSICAL.
Statuses PENDING/PROCESSING/FULFILLED/FAILED/MANUAL_REVIEW/CANCELLED.
BOTS:
id, store_id, channel, provider, display_name, external_bot_id, username,
status, credential_reference, webhook_status, connected_at, disconnected_at,
last_seen_at, metadata, timestamps.
OUTBOX:
event_id, event_type, version, occurred_at, store_id, aggregate_type,
aggregate_id, actor_type, actor_id, correlation_id, causation_id, payload,
status, attempt_count, available_at, processed_at, last_error, created_at.
12. Commerce Contract
Product ≠ Inventory ≠ Order.
Cart adalah UI/draft dan bukan authoritative business state.
Cart tidak melakukan reservation.
Reservation terjadi saat checkout.
Checkout server-authoritative:
server mengambil product/price/status/stock/voucher,
menghitung subtotal/discount/total,
melakukan reservation transactional,
membuat order,
menggunakan idempotency_key.
Server adalah source of truth untuk:
price, stock, totals, voucher validity, payment status, order status, fulfillment status.
Order states:
PENDING_PAYMENT → PAID → PROCESSING → FULFILLED
Failure/cancel/expire transitions harus valid dan diaudit.
13. Inventory Concurrency Contract
Atomic reservation:
UPDATE inventory
SET quantity_reserved = quantity_reserved + :qty
WHERE product_id = :product_id
  AND (quantity_on_hand - quantity_reserved) >= :qty;
Affected rows harus 1 untuk reservation berhasil.
Reservation:
- dibuat transactional saat checkout;
- memiliki expiry;
- dilepas bila order/payment tidak lagi valid;
- tidak boleh menyebabkan negative available stock.
Late payment setelah reservation expiry:
→ jangan blind fulfill;
→ masuk reconciliation/manual review sesuai policy.
Unique digital stock:
AVAILABLE → RESERVED → ASSIGNED
atau RESERVED → EXPIRED.
Assignment idempotent.
Worker crash tidak boleh menggandakan assignment.
Duplicate checkout:
idempotency key mencegah order/reservation ganda.
14. Order State & Failure Matrix
PENDING_PAYMENT:
order dibuat, menunggu payment.
PAID:
payment telah diverifikasi authoritative provider dan transition valid.
PROCESSING:
fulfillment sedang dikerjakan.
FULFILLED:
seluruh item yang diwajibkan berhasil dipenuhi.
FAILED:
business process gagal sesuai policy.
CANCELLED:
dibatalkan secara valid.
EXPIRED:
order/payment window berakhir.
Perbedaan:
- cancellation ≠ refund;
- refund ≠ fulfillment reversal;
- payment ≠ fulfillment;
- order ≠ payment.
Mixed order harus dapat diproses pada level item.
15. Payment Engine Contract
Payment Engine harus provider-agnostic dan adapter-based.
payment_account = akun pembayaran seller.
payment = attempt pembayaran untuk order.
payment_event = event/webhook provider.
Flow:
create payment → provider → customer → webhook → verify → idempotent process
→ payment state → order synchronization → outbox/event → fulfillment.
Webhook adalah payment truth.
Customer callback hanya UX.
Verifikasi minimal:
- provider/account;
- signature/auth;
- payload;
- payment identity;
- store/order relation;
- provider transaction;
- amount;
- currency;
- idempotency;
- state transition.
Tidak boleh menemukan store/order hanya dari amount.
Duplicate webhook tidak boleh menggandakan business effect.
Wrong-store/wrong-order payment → reconciliation.
Amount/currency mismatch → reconciliation.
Late payment pada expired/cancelled order → reconciliation.
Duplicate paid attempts tidak boleh menggandakan fulfillment.
Overpayment → reconciliation.
Refund:
partial/full sesuai provider contract.
Digital credential yang sudah digunakan tidak otomatis kembali ke stock.
16. Tipzy / Provider Boundary
Tipzy adalah contoh provider, bukan ketergantungan arsitektur.
Exact capability seperti webhook signature, secret, inquiry, refund, settlement,
dan status semantics harus diverifikasi dari dokumentasi provider sebelum implementasi.
Jangan mengarang:
- endpoint;
- signature algorithm;
- webhook payload;
- refund behavior;
- settlement timing;
- payment finality.
DemoPaymentAdapter hanya untuk development/demo dan tidak boleh menjadi payment truth production.
17. Fulfillment Contract
Strategies:
DIGITAL_AUTO
DIGITAL_MANUAL
SERVICE
PHYSICAL
Statuses:
PENDING, PROCESSING, FULFILLED, FAILED, MANUAL_REVIEW, CANCELLED.
Payment PAID tidak otomatis berarti FULFILLED.
Fulfillment terpisah dan idempotent.
Retry:
hanya operasi aman/idempotent.
Exponential backoff + jitter.
Setelah max attempt → manual review/dead-letter sesuai job policy.
Notification failure tidak mengubah business fulfillment menjadi failed.
Canva invitation service saat ini manual:
admin menerima request → manual invite email di Canva → klik SUDAH DIINVITE.
Jangan mengklaim otomatis dan jangan menggunakan Canva Admin API.
18. Event, Outbox & Queue Contract
Event = sesuatu telah terjadi.
Job = sesuatu yang harus dikerjakan.
Transactional Outbox:
dalam transaction yang sama:
1. update business state;
2. insert outbox event;
3. commit keduanya.
Delivery:
at-least-once.
Exactly-once global tidak dijanjikan.
Idempotency wajib pada handler critical.
Jobs:
PENDING, PROCESSING, COMPLETED, FAILED, DEAD.
Gunakan locking/lease dan `FOR UPDATE SKIP LOCKED` bila PostgreSQL queue digunakan.
Recovery:
worker crash → lease expiry → retry.
Retryable vs non-retryable harus dibedakan.
Dead jobs perlu manual review/recovery.
Logical queues:
critical, fulfillment, notifications, broadcast, maintenance.
Broadcast tidak boleh mengganggu critical commerce.
19. Notification Contract
Notification adalah communication layer, bukan business truth.
Pipeline:
business event → notification policy → recipient resolution → template
→ notification job → provider → delivery state.
Channels:
Telegram, WhatsApp, Email, Dashboard.
Statuses:
PENDING, QUEUED, PROCESSING, SENT, DELIVERED, FAILED, CANCELLED.
Rules:
- recipient server-resolved;
- store-scoped;
- customer/seller/platform contexts terpisah;
- provider message ID disimpan;
- duplicate-safe;
- retry hanya error retryable;
- transactional queue terpisah dari broadcast;
- marketing preference tidak boleh mematikan mandatory transactional message;
- template memakai whitelist variable;
- secret tidak boleh masuk template/log;
- localization/versioning dipertahankan;
- fallback channel policy-controlled.
20. Bot & Channel Engine
Bot adalah channel identity, bukan tenant.
Store adalah tenant.
Registry:
bot → store → channel configuration.
ChannelAdapter conceptual:
identifyIncoming
parseIncoming
sendMessage
sendMedia
sendButton
setWebhook
getHealth
disconnect
Telegram/WhatsApp adapter menormalisasi event.
Conversation state ≠ business state.
Bot bukan source of truth payment/order/inventory.
Telegram:
`/start` → bot identity → store → customer context.
Telegram Mini App identity wajib diverifikasi server-side.
Jangan trust store_id/telegram_id dari query parameter.
Unresolvable incoming event:
tidak boleh menghasilkan business effect.
Bot health:
webhook status, last seen, success/error rate, queue backlog.
21. API Contract
Base: /api/v1.
Contexts:
A Public Customer
B Customer Authenticated
C Seller Authenticated
D Platform
E Webhook
F Internal/Partner jika diperlukan.
Store Context wajib untuk tenant operation.
Client store_id bukan authorization proof.
Critical endpoints:
POST /api/v1/checkout
POST /api/v1/orders/:id/payments
POST /api/v1/webhooks/payment/:provider
Seller:
products, categories, inventory, orders, fulfillment, customers, vouchers,
channels, team, store settings, analytics, subscription.
Platform:
 /api/v1/platform/*
Checkout request:
items[{product_id, qty}], voucher_code, customer info, idempotency_key.
Standard error:
{
  "error": {
    "code": "...",
    "message": "...",
    "request_id": "..."
  }
}
Critical state transitions harus command-specific.
Heavy work async.
OpenAPI menjadi source of truth untuk contract.
22. Billing & Subscription Contract
Bintang Tech billing:
Plan → Subscription → Invoice → Invoice Items → Billing Payment.
Invoice statuses:
DRAFT, ISSUED, PENDING, PAID, OVERDUE, VOID, CANCELLED.
Subscription:
TRIAL, ACTIVE, PAST_DUE, SUSPENDED, CANCELLED, EXPIRED.
Billing payment:
PENDING, PROCESSING, PAID, FAILED, EXPIRED, CANCELLED.
Rules:
- recurring subscription revenue berbeda dari activation/setup;
- duplicate renewal tidak boleh memperpanjang subscription dua kali;
- billing webhook diverifikasi;
- amount/currency mismatch → reconciliation;
- suspension tidak menghapus data;
- seller tetap dapat mengakses billing recovery information saat suspended;
- reactivation hanya setelah verified billing + business rules;
- downgrade tidak menghapus data yang melebihi limit;
- exact grace period, proration, cancellation semantics tetap TBD sampai diputuskan;
- add-ons dapat memiliki dependency/conflict;
- entitlement dihitung dari subscription + plan + add-ons + policy.
Billing payment terpisah dari customer commerce payment.
23. Onboarding & Provisioning Contract
Seller onboarding:
signup → create store → select plan → activation payment → provisioning
→ configuration → product import/create → payment account → channel/bot
→ test → live.
Provisioning harus idempotent.
Partial failure tidak boleh menghasilkan tenant setengah hidup tanpa status yang jelas.
Setiap step harus observable dan retryable bila aman.
Provisioning resources:
store config, template version, channel/bot setup, defaults, quotas,
permissions, initial data.
Tidak boleh menganggap provisioning sukses hanya karena frontend menerima response.
24. Support, Ticketing, Incident & Internal Tasks
Empat lane:
1 Customer Support
2 Seller Support
3 Platform Incident
4 Internal Operational Task
Ticket statuses:
OPEN, IN_PROGRESS, WAITING_CUSTOMER, WAITING_INTERNAL, RESOLVED, CLOSED.
Priority:
LOW, NORMAL, HIGH, URGENT.
Incident severity terpisah dari ticket priority:
SEV-1, SEV-2, SEV-3, SEV-4.
Ticket message:
PUBLIC vs INTERNAL.
Support agent tidak otomatis mendapat financial permissions.
AI boleh:
- classify;
- summarize;
- suggest response.
AI tidak boleh tanpa explicit authorized workflow:
- refund;
- change subscription;
- read secrets;
- bypass auth;
- invent policy.
Related order/payment/entity reference harus divalidasi server-side.
25. Data Governance, Privacy & Retention
Lifecycle:
Collect → Use → Protect → Retain → Archive/Delete.
Classification:
PUBLIC, INTERNAL, CONFIDENTIAL, RESTRICTED, SECRET.
Ownership ≠ access.
PII minimization wajib.
Gunakan ViewModel, bukan raw DB object, pada API/UI.
Secrets tidak boleh:
- frontend;
- localStorage;
- Git;
- logs;
- analytics;
- error messages.
Deletion modes:
hard delete, soft delete, anonymize, archive — dipilih berdasarkan domain.
Customer deletion berbeda dari financial history retention.
Backup retention berbeda dari production retention.
Export bersifat async, secure, audited.
Production direct DB access exceptional dan least-privilege.
26. Analytics & BI Contract
Analytics adalah read/measurement layer, bukan business truth.
Scopes:
customer, seller, platform.
Financial metrics berasal dari authoritative orders/payments/refunds.
Definitions harus terdokumentasi:
gross sales, discounts, refunds, net revenue, AOV, order count.
Seller analytics:
product, category, customer, voucher, payment, fulfillment, channel, broadcast.
Platform:
MRR, ARR, ARPU, churn, activation funnel, provisioning success,
add-on adoption, usage.
Time range memakai store timezone yang eksplisit.
Currency eksplisit.
Duplicate event protection.
Late event correction.
Refund dapat merevisi historical analytics.
Analytics workload tidak boleh mengganggu transactional workload.
27. Security Operations, Abuse & Risk
Security ≠ Fraud/Risk ≠ Abuse ≠ Business Error.
Risk engine tidak menggantikan:
authorization, payment truth, inventory truth, entitlement.
Signals:
failed login, password reset spike, suspicious login, tenant mismatch,
privilege attempt, payment spike, voucher abuse, broadcast spike, API abuse.
Risk decision:
ALLOW / REVIEW / BLOCK.
Score 0–100 hanya ilustratif; threshold belum dikunci.
Payment risk tidak boleh menetapkan PAID.
Voucher race dilindungi oleh transaction + abuse control.
Broadcast dibatasi entitlement/quota/rate.
Webhook flood: verify + dedupe + queue + rate control.
Bot spoofing: trusted registry.
Security incidents terpisah dari audit records.
Credential rotation:
generate → store → activate → verify → revoke old.
Security boundaries juga mencakup upload security, SSRF, XSS, CORS/CSRF,
queue poisoning, worker least privilege.
28. Infrastructure & Deployment Contract
Services VPS yang dipisahkan secara proses:
bintang-api
bintang-worker
bintang-bot
bintang-webhook
Existing `abang-gtc` harus tetap terisolasi.
Health:
liveness dan readiness untuk API/worker/bot/payment integration.
Logs:
structured, request_id/correlation_id/store_id,
tanpa secret dan dengan PII minimization.
Secrets:
backend-only, secure secret storage, tidak di Git.
Public API:
controlled edge/reverse proxy.
Worker tidak public by default.
Backups:
database, storage, source, configuration.
Restore drill wajib.
Deployment:
DB-compatible migration → API → worker → bot → frontend, disesuaikan scope.
Rollback harus mempertimbangkan DB, events/jobs, dan irreversible external effects.
V1 tidak membutuhkan Kubernetes/Redis cluster/Kafka kecuali workload membuktikan kebutuhan.
29. Testing & QA Contract
Testing pyramid:
unit → integration → contract → DB/RLS → security/authorization → E2E
→ visual/accessibility → performance/load → resilience/recovery → migration → smoke.
MANDATORY:
- cross-tenant IDOR;
- role escalation;
- store switching;
- removed membership;
- owner transfer;
- checkout golden path;
- double click/idempotency;
- stale price;
- stock race;
- voucher race;
- webhook signature/replay/duplicate;
- amount/currency mismatch;
- wrong-store payment;
- late payment;
- double payment;
- refund/partial refund;
- fulfillment crash/retry/idempotency;
- queue dead-letter/recovery;
- notification failure isolation;
- broadcast isolation;
- billing renewal idempotency;
- provisioning partial failure;
- template compatibility;
- bot spoof/admin auth;
- Mini App identity validation;
- localStorage tampering;
- migration/reconciliation;
- restore/recovery.
Visual QA wajib untuk Template 01.
DemoPaymentAdapter harus diblokir dari production.
30. CI/CD, Git & Release Contract
Monorepo v1.
Branches:
main, feature/*, fix/*, hotfix/*, chore/*.
main protected.
PR wajib menjelaskan:
What / Why / Risk / Migration / Testing / Rollback.
CI:
checkout → install → lint → typecheck → unit → integration → security → build.
Critical CI failure blocks merge.
No secrets in Git; secret scanning.
Migration:
expand → migrate → switch → contract.
Backward-compatible deployment preferred.
Feature flag ≠ permission ≠ entitlement.
Release:
DB compatible migration → services → frontend.
Post-deploy smoke:
health, auth, tenant isolation, catalog, safe order path,
worker, webhook, notification sesuai scope.
Hotfix:
minimal, tested, merged back.
31. Migration Template 01 → Platform
STRANGLER / INCREMENTAL — bukan big bang.
M0 inventory/freeze
M1 backend foundation
M2 catalog
M3 customer read path
M4 checkout/order
M5 payment
M6 fulfillment
M7 bot
M8 seller dashboard
M9 remove legacy simulations
M10 production cutover
Mapping:
settings.js → store/template config
helpers.js → shared UI helpers/brand config
design-tokens.css → design system
webapp.js → customer app/API/ViewModels
products.js → DB seed/import
categories.js → DB
vouchers.js → voucher service/DB
store.js → cart UI + order/inventory/fulfillment APIs
services/payment/* → payment adapter/service
telegram-bot.js → Bot Engine
storage.js → UI-only localStorage
Rules:
- existing UX/design/customer navigation dipertahankan;
- current Vercel project tetap;
- 36 products/8 categories/4 vouchers menjadi initial seed/import;
- simulated localStorage history tidak otomatis menjadi real financial history;
- no blind dual-write pada financial/inventory path;
- dry-run, batch ID, reconciliation, feature flag;
- rollback business-aware.
LocalStorage hanya cart/draft/UI state setelah migration.
32. Production Readiness
Definition:
FUNCTIONAL + AUTHORIZED + TENANT-SAFE + TESTED + OBSERVABLE + RECOVERABLE + DOCUMENTED.
P0 blockers:
cross-tenant leak, payment forgery, inventory corruption, duplicate fulfillment,
secret leak, auth bypass, broken RLS, unrecoverable DB.
P1:
critical checkout, worker recovery, billing, bot, fulfillment visibility,
backup restore.
Business readiness:
plans/prices/activation/channel/support/refund policies clear.
Production levels:
Internal → Pilot (1–3) → Controlled → GA.
Seller onboarding dan golden paths wajib diverifikasi.
33. Disaster Recovery & Business Continuity
Failure domains:
frontend, API, DB, external provider.
Failure types:
transient, persistent, data integrity, security, infrastructure.
RPO/RTO: TBD sampai workload/business requirement diputuskan.
Recovery:
detect → contain → recover → reconcile → verify → resume.
Backups:
DB/storage/source/config.
Backup tanpa restore drill tidak dianggap cukup.
Payment uncertainty:
jangan mengarang final state; reconciliation.
External side effects tidak bisa di-rollback secara ajaib.
Reconcile secara business-aware.
Outbox/job:
leases + idempotency + recovery.
Inventory/fulfillment:
reconstruct state dari authoritative records dan audit.
34. Cost, Capacity & Scaling
Unit economics:
revenue/store – infra/payment/messaging/support/ops cost.
Starter Rp50k harus dilindungi dengan quota/add-on policy.
Activation bukan MRR.
Capacity dimensions:
stores, products, orders, customers, webhooks, jobs, broadcasts,
storage, DB connections.
Heuristic:
1–20 stores: simple shared architecture
20–100: tune DB/query/worker
100–500: separate workloads where measured
500+: re-evaluate architecture
Angka di atas bukan hard limit.
No premature:
Kubernetes, Kafka, Redis cluster, microservices, multi-region.
35. Template 01 — Bintang Store Current Boundary
Brand: Bintang Store
Tagline: "Produk digital, langsung beres."
Catalog:
36 products
8 categories:
Streaming, AI & Productivity, Design, Gaming, Software,
Cloud & Storage, Education, Digital Tools.
Features currently represented in Template 01:
search, category filtering, product detail, cart, voucher, checkout,
payment simulation, order creation, order history/detail, fulfillment,
account, localStorage, stock deduction, Telegram Mini App routing.
Vouchers:
BINTANG10, STARTER5, PROMOHEMAT, DIGITALVIP.
Current Template 01 behavior is not equivalent to production backend.
Payment simulation is client-side/demo.
Telegram bot page is visual simulation.
LocalStorage is not authoritative financial/inventory truth.
Customer navigation:
Home, Produk, Pesanan, Akun.
No customer access to:
Admin Dashboard, Telegram Admin, Portfolio, Demo Controls,
Developer tools, Template switcher, Prototype/Demo labels.
36. Design System & UX Contract
Visual:
premium, clean, modern, trustworthy, commerce-oriented, restrained.
Palette:
Deep Obsidian
Warm Ivory
Warm Terracotta
Gold/Amber
Emerald for success/availability.
Typography:
Plus Jakarta Sans / Inter.
Icons:
Lucide SVG.
Avoid:
excessive gradients, excessive pills/badges, emoji-heavy UI,
random illustrations, cheap icons, mixed icon styles, excessive animation.
Telegram native header remains.
Internal "← Kembali ke Bot • BINTANG STORE • MINI APP" dihapus dari Customer Mini App.
37. Master Implementation Plan M01–M15
M01 Repository Foundation
M02 Database Foundation
M03 Identity + Tenancy
M04 Authorization
M05 Catalog
M06 Inventory
M07 Order
M08 Payment
M09 Fulfillment
M10 Customer Store Migration
M11 Telegram Engine
M12 Seller Dashboard
M13 Billing + Onboarding
M14 Owner Console
M15 Production Pilot
FIRST VERTICAL SLICE:
Seller Store → Product DB → Customer Store → Product Detail → Cart → Checkout → Order
lalu Payment → Fulfillment → Telegram → Seller Dashboard → Billing.
Do not implement first:
WhatsApp, marketplace, advanced BI, physical shipping, multi-region,
Kubernetes, Kafka, Redis cluster, AI everywhere.
38. Repository Forensic Audit Contract
Sebelum coding besar:
audit repository aktual dari Bintang Store ZIP.
Output wajib:
KEEP
MODIFY
MOVE
REPLACE
DEPRECATE
NEW
Audit:
- file tree;
- entry points;
- dependency/package;
- frontend routes;
- state management;
- payment adapter;
- localStorage;
- product/category/voucher data;
- Telegram simulation;
- build/deploy;
- environment;
- tests;
- Supabase integration bila ada;
- hardcoded tenant/brand;
- security exposure;
- migration candidates.
Audit harus menghasilkan mapping ke M01–M15.
Jangan rebuild project dari awal.
39. Definition of Done
Sebuah feature tidak dianggap selesai hanya karena UI bekerja.
Definition of Done:
1. code implemented;
2. business rule defined;
3. authorization checked;
4. tenant isolation tested;
5. DB/RLS safe;
6. errors handled;
7. idempotency/concurrency considered;
8. audit/observability present;
9. tests pass;
10. docs/contract updated;
11. migration/rollback considered;
12. production/demo boundary explicit;
13. visual QA jika UI;
14. security regression checked;
15. deployment/recovery implications documented.
40. Open Decisions / Explicit TBD
TBD yang sengaja belum dipaksakan:
- Pro/Business exact price and limits;
- grace period exact;
- upgrade/downgrade proration;
- cancellation semantics;
- tax policy;
- exact provider capabilities/Tipzy contract;
- exact RPO/RTO;
- analytics implementation timing;
- SLA/support targets;
- exact rate-limit thresholds;
- risk thresholds;
- physical shipping scope/timing;
- WhatsApp provider choice/details;
- Redis/Kafka adoption trigger;
- exact production capacity targets.
TBD bukan kekurangan dokumen; TBD adalah status keputusan yang jujur.
41. Change Control & Architecture Governance
Architecture Freeze v1.0 berarti baseline tidak diubah diam-diam.
Untuk perubahan besar:
1. Change Request
2. alasan bisnis/teknis
3. impact analysis
4. security impact
5. DB/data migration impact
6. API compatibility
7. operational/rollback impact
8. decision baru
9. update blueprint
10. baru implementasi.
Keputusan terbaru user mengalahkan keputusan lama bila eksplisit dan terdokumentasi.
42. State Transition Contract
ORDER
PENDING_PAYMENT → PAID | CANCELLED | EXPIRED | FAILED
PAID → PROCESSING | CANCELLED (only where policy allows)
PROCESSING → FULFILLED | FAILED | MANUAL_REVIEW
FULFILLED → terminal
EXPIRED/CANCELLED/FAILED → terminal unless explicit recovery command exists.
PAYMENT
PENDING → PROCESSING | EXPIRED | FAILED | CANCELLED | PAID
PROCESSING → PAID | FAILED | EXPIRED | CANCELLED
PAID → refund workflow (not back to unpaid)
Wrong/late/mismatch → reconciliation.
FULFILLMENT
PENDING → PROCESSING | CANCELLED
PROCESSING → FULFILLED | FAILED | MANUAL_REVIEW
FAILED → retry/review depending on idempotency
FULFILLED → terminal.
SUBSCRIPTION
TRIAL → ACTIVE | EXPIRED | CANCELLED
ACTIVE → PAST_DUE | CANCELLED | SUSPENDED
PAST_DUE → ACTIVE | SUSPENDED | CANCELLED
SUSPENDED → ACTIVE (verified recovery) | CANCELLED
CANCELLED/EXPIRED → terminal or explicit reactivation flow.
BILLING PAYMENT
PENDING → PROCESSING | FAILED | EXPIRED | CANCELLED | PAID
PROCESSING → PAID | FAILED
PAID → refund/reconciliation if needed.
INVENTORY ITEM
AVAILABLE → RESERVED
RESERVED → ASSIGNED | EXPIRED | AVAILABLE
ASSIGNED → terminal
INVALID → terminal.
BOT/CHANNEL
CONNECTING → ACTIVE | ERROR | DISCONNECTED
ACTIVE → ERROR | DISCONNECTED | SUSPENDED
ERROR → ACTIVE | DISCONNECTED
43. Failure Matrix — Critical Scenarios
DOUBLE PAYMENT CLICK:
idempotency key + payment attempt identity → one logical attempt/effect.
DUPLICATE WEBHOOK:
unique provider,event_id + idempotent handler → no duplicate business effect.
OUT-OF-ORDER WEBHOOK:
validate current state + event semantics; do not blindly regress state.
AMOUNT MISMATCH:
payment not accepted as PAID; reconciliation.
CURRENCY MISMATCH:
reconciliation.
WRONG STORE:
reject/reconciliation; never infer tenant from amount alone.
LATE PAYMENT:
if reservation/order expired, reconciliation; no blind fulfillment.
DOUBLE PAYMENT:
do not duplicate fulfillment; excess/duplicate attempt → reconciliation/refund policy.
FULFILLMENT CRASH:
job lease expires; retry only if idempotent; otherwise manual review.
NOTIFICATION FAILURE:
business state remains successful; notification retries separately.
BROADCAST FLOOD:
quota/rate/queue isolation; cannot starve critical jobs.
WORKER CRASH:
lease recovery and idempotent retry.
PROVISIONING PARTIAL FAILURE:
persist step/status; resume safely; no fake "live" status.
CROSS-TENANT ID:
RLS + authorization must reject even if UUID is valid.
LOCALSTORAGE TAMPERING:
server recalculates all authoritative values.
STALE PRICE:
server price wins; client total ignored.
INACTIVE PRODUCT:
checkout rejected.
STOCK EXHAUSTED:
atomic reservation fails.
EXPIRED VOUCHER:
transaction rejects voucher; no client-only validation.
44. Current vs Planned vs Demo vs Production Matrix
WORKING / EXISTING BASELINE:
- Bintang Store customer UI/prototype flow;
- 36 product catalog data in Template 01;
- 8 categories;
- voucher examples;
- localStorage cart/order/stock simulation;
- PaymentAdapter abstraction in Template 01;
- Vercel project and production URL;
- existing VPS/other services.
DEMO/SIMULATION:
- DemoPaymentAdapter;
- client-side QRIS success simulation;
- browser Telegram visual simulation;
- localStorage order/payment truth;
- simulated fulfillment sequence.
PLANNED / PLATFORM:
- Supabase authoritative commerce DB;
- Auth/RLS tenancy;
- Seller Dashboard production;
- Payment Engine production adapters;
- Bot Engine;
- worker/outbox/jobs;
- Billing;
- Owner Console;
- multi-tenant provisioning.
MANUAL / CURRENT REALITY:
- Canva invitation service remains manual.
NOT YET LOCKED:
- Pro/Business pricing;
- exact provider contract;
- some billing policies;
- RPO/RTO;
- exact operational thresholds.
45. Final Master Checklist
BUSINESS
[ ] plans/prices/limits finalized
[ ] activation fee finalized
[ ] support/refund policy finalized
TENANCY
[ ] profiles
[ ] stores
[ ] memberships
[ ] RLS
[ ] IDOR tests
[ ] owner transfer
COMMERCE
[ ] catalog
[ ] inventory
[ ] checkout
[ ] order lifecycle
[ ] voucher transactionality
PAYMENT
[ ] payment accounts
[ ] provider adapters
[ ] webhook verification
[ ] idempotency
[ ] reconciliation
[ ] refunds
FULFILLMENT
[ ] strategies
[ ] inventory assignment
[ ] retry/manual review
[ ] notification isolation
CHANNEL
[ ] bot registry
[ ] Telegram adapter
[ ] Mini App identity verification
[ ] admin/customer separation
BILLING
[ ] plan
[ ] subscription
[ ] invoice
[ ] billing payment
[ ] renewal worker
[ ] suspension/reactivation
PLATFORM
[ ] seller dashboard
[ ] owner console
[ ] provisioning
[ ] support
[ ] monitoring
OPS
[ ] logs
[ ] health
[ ] backup
[ ] restore drill
[ ] incident runbook
[ ] security review
RELEASE
[ ] CI
[ ] migration plan
[ ] rollback plan
[ ] staging
[ ] production smoke
[ ] visual QA
MIGRATION
[ ] repository audit
[ ] data mapping
[ ] dry-run
[ ] reconciliation
[ ] cutover
[ ] legacy simulation removal
46. Decision Register — Normalized Reconstruction
Catatan penting: nomor/range berikut mengikuti baseline yang tersimpan dalam konteks proyek. Isi kalimat adalah normalized reconstruction dari keputusan terkunci, bukan kutipan verbatim historis.
SECOPS — D-450–D-475 / SECOPS-01–30
SECOPS-01: deny-by-default; least privilege; tenant isolation eksplisit.
SECOPS-02: authentication tidak dianggap sebagai tenant isolation.
SECOPS-03: server-side authorization wajib untuk setiap business operation.
SECOPS-04: RLS menjadi defense-in-depth.
SECOPS-05: client-supplied store_id bukan authorization proof.
SECOPS-06: platform role tidak otomatis berarti akses secret.
SECOPS-07: payment risk tidak boleh menetapkan status PAID.
SECOPS-08: security event dipisahkan dari audit record.
SECOPS-09: rate limit bersifat multidimensional.
SECOPS-10: broadcast wajib tunduk pada entitlement, quota, dan rate limit.
SECOPS-11: webhook flood ditangani dengan verification, dedupe, queue, dan rate control.
SECOPS-12: bot spoofing tidak boleh menghasilkan business effect.
SECOPS-13: credential rotation mengikuti generate → store → activate → verify → revoke.
SECOPS-14: secret tidak boleh masuk frontend, Git, localStorage, log, analytics, atau error.
SECOPS-15: upload/SSRF/XSS/CORS-CSRF/queue-poisoning/worker privilege wajib masuk security review.
SECOPS-16: security incident memiliki severity dan runbook.
SECOPS-17: risk engine hanya memberi policy decision ALLOW/REVIEW/BLOCK.
SECOPS-18: risk score tidak menjadi source of truth transaksi.
SECOPS-19: permanent lockout harus dapat diaudit dan tidak black-box.
SECOPS-20: cross-tenant access harus dianggap security defect P0.
SECOPS-21: privilege escalation harus diuji adversarial.
SECOPS-22: session revoke/re-auth dapat menjadi automated control.
SECOPS-23: job quarantine dapat digunakan untuk containment.
SECOPS-24: noisy-neighbor tenant protection wajib.
SECOPS-25: engineering access least privilege.
SECOPS-26: production direct DB access exceptional.
SECOPS-27: PII minimization.
SECOPS-28: security-sensitive changes membutuhkan regression tests.
SECOPS-29: security findings harus memiliki owner/status/mitigation.
SECOPS-30: security architecture mengikuti blast-radius minimization.
API — D-476–D-502 / API-01–30
API-01: API base /api/v1.
API-02: API contexts CUSTOMER/SELLER/PLATFORM/WEBHOOK/INTERNAL.
API-03: Store Context mandatory untuk tenant operations.
API-04: client store_id tidak membuktikan authorization.
API-05: server authoritative untuk price, stock, totals, payment/order/fulfillment status.
API-06: critical state transition memakai command-specific endpoint/service.
API-07: checkout membutuhkan idempotency_key.
API-08: payment attempts terpisah dari order.
API-09: refund operations idempotent.
API-10: billing renewal/provisioning idempotent.
API-11: webhooks diverifikasi dan duplicate-safe.
API-12: outbound webhooks signed dan retryable.
API-13: request_id wajib tersedia untuk tracing.
API-14: correlation_id dan causation_id dipakai pada async flow.
API-15: standard error contract harus konsisten.
API-16: pagination/filter/sort harus allowlisted.
API-17: heavy operation berjalan async.
API-18: controllers tipis; business service memegang behavior.
API-19: OpenAPI menjadi source of truth.
API-20: contract tests wajib.
API-21: external failure tidak boleh sembarang menulis business truth.
API-22: API key scoped dan revocable.
API-23: browser tidak menyimpan server integration secret.
API-24: ViewModel dipakai untuk output tenant-sensitive.
API-25: customer endpoint hanya expose customer-allowed data.
API-26: platform endpoint tidak otomatis terbuka ke store roles.
API-27: tenant-scoped unique/index dipertahankan.
API-28: optimistic concurrency dipakai bila relevan.
API-29: API versioning harus backward-aware.
API-30: breaking change harus melalui change control.
DB — D-503–D-531 / DB-01–20
DB-01: PostgreSQL authoritative transactional datastore.
DB-02: shared pooled multi-tenant v1.
DB-03: tenant business table memiliki store_id bila tenant-scoped.
DB-04: application authorization + RLS.
DB-05: cross-tenant foreign key/reference dilarang.
DB-06: money menggunakan NUMERIC.
DB-07: timestamps disimpan UTC.
DB-08: JSONB hanya untuk flexible metadata/configuration.
DB-09: order item menyimpan snapshot nama/harga.
DB-10: payment event unique(provider,event_id).
DB-11: payment attempts terpisah.
DB-12: inventory check constraints wajib.
DB-13: tenant-aware unique/index.
DB-14: financial/audit records tidak boleh arbitrary delete.
DB-15: migrations controlled dan versioned.
DB-16: seeds terpisah dari migrations.
DB-17: restore diikuti reconciliation.
DB-18: indexes mengikuti workload nyata.
DB-19: customer identity unique per store bila identifier tersedia.
DB-20: owner membership invariant harus dijaga.
INFRA — D-532–D-555 / INFRA-01–26
INFRA-01: modular monolith v1.
INFRA-02: Supabase/PostgreSQL/Auth/Storage menjadi core data layer.
INFRA-03: Vercel untuk frontend.
INFRA-04: VPS untuk API/worker/bot/webhook.
INFRA-05: Cloudflare sebagai recommended edge/DNS/security layer.
INFRA-06: services VPS dipisah secara proses.
INFRA-07: abang-gtc tidak boleh terkena global PM2 operations.
INFRA-08: worker tidak public by default.
INFRA-09: secrets backend-only.
INFRA-10: DEV/STAGING/PROD credentials dipisahkan.
INFRA-11: health liveness/readiness wajib.
INFRA-12: structured logs.
INFRA-13: request/correlation/store identifiers pada logs.
INFRA-14: PII/secret minimization di logs.
INFRA-15: backup DB/storage/source/config.
INFRA-16: restore drill wajib.
INFRA-17: deployment harus reproducible.
INFRA-18: version/commit SHA dicatat.
INFRA-19: rollback harus business-aware.
INFRA-20: DNS/Vercel/Cloudflare recovery harus memiliki runbook.
INFRA-21: VPS rebuild harus didokumentasikan.
INFRA-22: no undocumented manual production configuration.
INFRA-23: no premature Kubernetes.
INFRA-24: no premature Redis cluster.
INFRA-25: no premature Kafka.
INFRA-26: capacity scaling berdasarkan measured bottleneck.
TEST — D-556–D-576 / TEST-01–25
TEST-01: test pyramid digunakan.
TEST-02: RLS tests mandatory.
TEST-03: cross-tenant IDOR tests mandatory.
TEST-04: role escalation tests mandatory.
TEST-05: store switching tests mandatory.
TEST-06: membership removal tests mandatory.
TEST-07: owner transfer tests mandatory.
TEST-08: checkout golden path mandatory.
TEST-09: checkout double-click/idempotency mandatory.
TEST-10: stock concurrency mandatory.
TEST-11: voucher concurrency mandatory.
TEST-12: webhook signature/replay/duplicate mandatory.
TEST-13: amount/currency mismatch mandatory.
TEST-14: wrong-store payment mandatory.
TEST-15: late payment mandatory.
TEST-16: double payment mandatory.
TEST-17: refund/partial refund mandatory.
TEST-18: fulfillment idempotency mandatory.
TEST-19: worker crash/retry mandatory.
TEST-20: dead-letter recovery mandatory.
TEST-21: notification failure isolation mandatory.
TEST-22: broadcast isolation mandatory.
TEST-23: billing renewal idempotency mandatory.
TEST-24: provisioning partial failure mandatory.
TEST-25: migration/reconciliation mandatory.
CICD — D-577–D-600 / CICD-01–25
CICD-01: Git source of truth.
CICD-02: main protected.
CICD-03: PR requires What/Why/Risk/Migration/Testing/Rollback.
CICD-04: lint/typecheck/unit/integration/security/build in CI.
CICD-05: critical CI failure blocks merge.
CICD-06: secret scanning mandatory.
CICD-07: staging isolated from production credentials.
CICD-08: migration expand→migrate→switch→contract.
CICD-09: backward compatibility preferred.
CICD-10: deployment order considers DB compatibility.
CICD-11: worker/bot versions must tolerate event/job versioning.
CICD-12: feature flag is not permission.
CICD-13: feature flag is not entitlement.
CICD-14: controlled rollout available.
CICD-15: tenant-scoped rollout available.
CICD-16: emergency kill switch possible.
CICD-17: post-deploy smoke mandatory.
CICD-18: hotfix minimal.
CICD-19: hotfix merged back.
CICD-20: rollback includes code/DB/events/jobs.
CICD-21: irreversible external effects require reconciliation.
CICD-22: release checklist maintained.
CICD-23: production smoke covers auth and tenant boundary.
CICD-24: financial release requires stronger gate.
CICD-25: security release requires stronger gate.
MIG — D-601–D-618 / MIG-01–22
MIG-01: migration is incremental/strangler.
MIG-02: Template 01 UX preserved unless explicit change.
MIG-03: existing Vercel project preserved.
MIG-04: localStorage is not production financial truth.
MIG-05: DemoPaymentAdapter remains demo-only.
MIG-06: Tipzy adapter server-side only after contract verification.
MIG-07: 36 products become seed/import baseline.
MIG-08: 8 categories become seed/import baseline.
MIG-09: 4 vouchers become seed/import baseline.
MIG-10: simulated historical orders are not automatically financial history.
MIG-11: hardcoded brand moves to store/template config.
MIG-12: order number becomes server-generated.
MIG-13: Telegram simulation moves gradually to Bot Engine.
MIG-14: customer read path precedes checkout cutover.
MIG-15: checkout/order backend precedes production payment.
MIG-16: payment precedes automatic fulfillment.
MIG-17: no blind financial dual-write.
MIG-18: dry-run before destructive migration.
MIG-19: migration batch IDs recorded.
MIG-20: reconciliation after migration.
MIG-21: feature flags may control rollout.
MIG-22: rollback must be business-aware.
PROD — D-619–D-630 / PROD-01–20
PROD-01: production definition includes functional.
PROD-02: production definition includes authorized.
PROD-03: production definition includes tenant-safe.
PROD-04: production definition includes tested.
PROD-05: production definition includes observable.
PROD-06: production definition includes recoverable.
PROD-07: production definition includes documented.
PROD-08: cross-tenant leak is P0.
PROD-09: payment forgery is P0.
PROD-10: inventory corruption is P0.
PROD-11: duplicate fulfillment is P0.
PROD-12: secret leak is P0.
PROD-13: auth bypass is P0.
PROD-14: broken RLS is P0.
PROD-15: unrecoverable DB is P0.
PROD-16: critical checkout is P1 if not ready.
PROD-17: worker recovery is P1.
PROD-18: billing is P1.
PROD-19: bot/fulfillment visibility is P1.
PROD-20: backup restore is P1.
DR — D-631–D-644 / DR-01–15
DR-01: RPO/RTO must be explicit before final production commitment.
DR-02: recoverability precedes unnecessary HA.
DR-03: DB backup mandatory.
DR-04: storage backup mandatory.
DR-05: source/config recovery mandatory.
DR-06: restore drill mandatory.
DR-07: restore occurs in recovery environment.
DR-08: restore is followed by business reconciliation.
DR-09: external effects cannot be blindly rolled back.
DR-10: payment uncertainty enters reconciliation.
DR-11: webhook duplicate/out-of-order is recoverable.
DR-12: outbox/job lease recovery mandatory.
DR-13: inventory/fulfillment recovery is business-aware.
DR-14: secret rotation has staged procedure.
DR-15: incident severity/runbooks/postmortem required.
SCALE — D-645–D-657 / SCALE-01–16
SCALE-01: unit economics measured per store.
SCALE-02: activation excluded from MRR.
SCALE-03: variable cost controlled.
SCALE-04: capacity measured across stores/products/orders/customers/webhooks/jobs/broadcast/storage/DB connections.
SCALE-05: 1–20 heuristic is not a hard limit.
SCALE-06: 20–100 requires tuning.
SCALE-07: 100–500 may separate workloads.
SCALE-08: 500+ requires architecture re-evaluation.
SCALE-09: DB/query optimization first.
SCALE-10: heavy work async.
SCALE-11: queue isolation.
SCALE-12: analytics workload isolated.
SCALE-13: cache is not source of truth.
SCALE-14: Starter economics protected by quotas/add-ons.
SCALE-15: scale based on measured bottleneck.
SCALE-16: no premature distributed infrastructure.
47. Completeness Manifest
Business model, package, revenue and payment-account rules
Domain/deployment/protected assets
Architecture history 01–40 and architecture freeze
Identity, tenancy, membership, authorization and RLS
Database contract and field-level core model
Commerce, inventory, order, voucher and concurrency rules
Payment adapter, webhook, reconciliation, refund and failure matrix
Fulfillment and manual Canva boundary
Bot/channel/Mini App contract
API and integration contract
Outbox/event/job/queue contract
Notification contract
Billing/subscription/provisioning
Support/incident/internal operations
Data governance/privacy/retention
Analytics/BI
Security/risk/abuse
Infrastructure/deployment/backup/recovery
Testing/QA
CI/CD/release
Template 01 migration M0–M10
Production readiness
DR/BCP
Cost/capacity/scaling
Implementation M01–M15
Repository forensic audit contract
Current vs planned vs demo vs production boundary
State transition contract
Critical failure matrix
Final implementation checklist
FINAL RULE: Jika sebuah keputusan belum benar-benar terkunci, tulis TBD. Jangan mengarang. Jika fitur belum production, tandai planned/demo. Master Blueprint ini adalah dokumen pengarah, bukan bukti bahwa seluruh sistem sudah terimplementasi.

# VERSION & DECISION CROSSWALK

## v1.0 → v1.1 → v2.0

**v1.0** = baseline architecture: modular monolith, multi-tenancy, Store Context, PostgreSQL/RLS, identity/membership, commerce, inventory, order, payment, fulfillment, bot, billing, migration, implementation gate.

**v1.1** = expansion: architecture history 01–40, implementation master plan, repository forensic audit, migration details, production readiness, disaster recovery, scaling/capacity, master consolidation.

**v2.0** = expanded engineering master: field-level DB contract, RLS, authorization/entitlement, inventory concurrency, payment failure/reconciliation, fulfillment, event/outbox/jobs, notification, bot/channel, API, billing/subscription, provisioning, support/incident, privacy, analytics, security/risk, infrastructure, testing, CI/CD, migration, production readiness, DR/BCP, scaling, state transitions, failure matrix, decision register, completeness manifest.

### Precedence

1. Explicit latest user decision
2. v2.0 canonical baseline
3. v1.1 historical baseline
4. v1.0 historical baseline

Historical text is never deleted from this master. Changes after freeze must use Change Control.

# VERBATIM SOURCE ARCHIVE A

## BINTANG_TECH_MASTER_BLUEPRINT_v1.0

Isi source v1.0 dipertahankan di bawah ini secara literal.

# BINTANG TECH STUDIO — MASTER BLUEPRINT v1.0

**Status:** Architecture Frozen — Implementation Details Iterative  
**Purpose:** Single Source of Truth (SSOT)  
**Primary Tenant Boundary:** `store_id`  
**Architecture:** Modular Monolith + Multi-Tenant  
**Last Updated:** 2026-10-07

---

## STATUS LEGEND

`[LOCKED]` — keputusan arsitektur sudah dikunci.

`[WORKING]` — benar-benar bekerja saat ini.

`[DEMO]` — simulasi/prototype, bukan production truth.

`[PLANNED]` — direncanakan, belum production.

`[TBD]` — belum diputuskan.

`[RISK]` — harus diselesaikan sebelum production.

`[FUTURE]` — tahap lanjut.

> Jangan menganggap fitur yang terlihat production-looking sebagai production functionality.

---

# 1. EXECUTIVE SUMMARY

Bintang Tech Studio mengubah proses jualan digital manual menjadi sistem yang otomatis, terintegrasi, dan reusable untuk banyak seller.

**Core promise:**  
> Ubah jualan digital manual menjadi otomatis.

Target:
- seller produk digital
- seller yang masih memakai WhatsApp/manual chat
- seller yang membutuhkan Telegram/WhatsApp bot
- seller yang masih mengecek pembayaran, stok, order, dan fulfillment manual

Seller membeli **outcome**, bukan source code.

---

# 2. BUSINESS MODEL

## Recurring Revenue

- bot rental
- hosting/infrastructure
- subscription
- add-ons
- maintenance

## One-Time Revenue

- activation/setup
- custom template
- custom feature
- full custom development

## Payment Principle

Seller menggunakan payment account miliknya sendiri. Bintang menghubungkan provider melalui API/webhook. Tidak menggunakan shared payment account Bintang untuk seller.

Payment Engine wajib adapter-based agar provider dapat diganti.

Tipzy adalah contoh provider; kontrak API/webhook final harus diverifikasi sebelum implementasi.

---

# 3. PACKAGE MODEL

## STARTER `[LOCKED]`

- Rp50.000/bulan
- activation/setup Rp100.000 sekali
- maksimal 20 produk
- Telegram-first
- broadcast
- laporan penjualan
- riwayat transaksi
- voucher

## PRO `[TBD]`

Pricing/features belum difinalkan.

## BUSINESS `[TBD]`

Pricing/features belum difinalkan.

Engine tidak boleh mengarang entitlement Pro/Business sebelum keputusan resmi.

---

# 4. PRODUCT ARCHITECTURE

Empat dunia utama:

PLATFORM
STORE
CUSTOMER
CHANNEL

Platform = Bintang Tech.  
Store = tenant seller.  
Customer = pembeli seller.  
Channel = Telegram, WhatsApp, Web/Mini App, future channels.

---

# 5. CONTROL PLANE VS DATA PLANE

## Control Plane

- users
- stores
- plans
- subscriptions
- templates
- add-ons
- feature flags
- billing
- monitoring
- platform configuration

## Data Plane

- products
- categories
- inventory
- customers
- orders
- payments
- fulfillment
- vouchers
- channels

### Golden Rule `[LOCKED]`

> Every business operation MUST execute within an explicit Store Context unless explicitly classified as a Platform-level operation.

---

# 6. ARCHITECTURE STYLE

## `[LOCKED]` Modular Monolith

Bukan microservices penuh pada tahap awal.

Modul:

Identity
Tenant
Commerce
Inventory
Order
Payment
Fulfillment
Billing
Bot
Template
Notification
Automation
Support
Monitoring

Komponen dapat diekstrak menjadi worker/service terpisah ketika scale memang membutuhkannya.

---

# 7. IDENTITY & AUTHENTICATION

auth.users
    ↓
profiles
    ↓
store_members
    ↓
stores

## profiles

id UUID PK
full_name
avatar_url
platform_role
status
created_at
updated_at

## stores

id UUID PK
name
slug
template_version_id
status
currency
settings JSONB
created_at
updated_at

## store_members

id UUID PK
store_id FK
user_id FK
role
status
created_at
updated_at

Satu user dapat memiliki banyak store. Satu store dapat memiliki banyak member.

---

# 8. ROLES, PERMISSIONS & ENTITLEMENTS

## Platform Roles

PLATFORM_OWNER
PLATFORM_ADMIN
USER

## Store Roles

STORE_OWNER
STORE_ADMIN
STORE_STAFF

### `[LOCKED]`

> Role ≠ Permission ≠ Entitlement.

Contoh permission:

products.read
products.create
products.update
products.delete
inventory.read
inventory.update
orders.read
orders.update
orders.cancel
orders.refund
customers.read
customers.update
payments.read
payments.manage
vouchers.read
vouchers.manage
staff.read
staff.invite
staff.update
staff.remove
store.settings.read
store.settings.update

### Authorization Pipeline

Request
 ↓
Authentication
 ↓
User
 ↓
Store
 ↓
Membership
 ↓
Role
 ↓
Permission
 ↓
Entitlement
 ↓
RLS
 ↓
Business Validation
 ↓
Execute

---

# 9. MULTI-TENANT ARCHITECTURE

### `[LOCKED]`

Tenant boundary utama:

store_id

Menggunakan shared PostgreSQL + strict tenant isolation + RLS.

`store_id` dari frontend/URL tidak pernah menjadi bukti authorization.

Semua tenant business data harus mempunyai `store_id` langsung atau relationship yang aman menuju store.

Cross-tenant relationship wajib divalidasi:

product.store_id = category.store_id
order.store_id = product.store_id
payment.store_id = order.store_id
voucher.store_id = order.store_id

---

# 10. DATABASE ARCHITECTURE

## SaaS

### templates

id
name
slug
description
status
created_at
updated_at

### template_versions `[PLANNED]`

id
template_id
version
status
compatibility_version
config_schema
theme_schema
created_at
updated_at

### plans

id
name
slug
monthly_price
activation_fee
max_products
status
features JSONB
created_at
updated_at

### subscriptions

id
store_id
plan_id
status
started_at
current_period_start
current_period_end
cancelled_at
created_at
updated_at

### addons

id
name
slug
description
monthly_price
status
configuration
created_at

### store_addons

id
store_id
addon_id
status
activated_at
expires_at
configuration

## Commerce

### categories

id
store_id
name
slug
sort_order
status
created_at
updated_at

Unique:

(store_id, slug)

### products

id
store_id
category_id
name
slug
description
product_type
price
compare_at_price
stock_mode
status
metadata JSONB
created_at
updated_at

Product types:

DIGITAL
SERVICE
PHYSICAL

Stock modes:

UNLIMITED
TRACKED

Statuses:

DRAFT
ACTIVE
INACTIVE
ARCHIVED

### inventory

id
store_id
product_id
quantity_on_hand
quantity_reserved
updated_at

available = quantity_on_hand - quantity_reserved

### customers

id
store_id
name
email
phone
telegram_id
whatsapp_number
total_orders
total_spent
last_order_at
metadata JSONB
created_at
updated_at

### orders

id
store_id
customer_id
order_number
status
subtotal
discount_total
grand_total
currency
voucher_id
fulfillment_status
metadata JSONB
created_at
updated_at

Statuses:

PENDING_PAYMENT
PAID
PROCESSING
FULFILLED
FAILED
CANCELLED
EXPIRED

### order_items

id
order_id
product_id
product_name
quantity
unit_price
subtotal
metadata
created_at

`product_name` dan `unit_price` adalah snapshot historis.

### vouchers

id
store_id
code
discount_type
discount_value
minimum_purchase
maximum_discount
usage_limit
used_count
starts_at
expires_at
status
created_at
updated_at

Types:

PERCENTAGE
FIXED

### voucher_redemptions

id
voucher_id
store_id
customer_id
order_id
discount_amount
created_at

## Payment

### payment_accounts

id
store_id
provider
display_name
status
credential_reference
configuration
created_at
updated_at

### payments

id
store_id
order_id
payment_account_id
provider
provider_transaction_id
amount
currency
status
payment_url
paid_at
expired_at
metadata
created_at
updated_at

Statuses:

PENDING
PROCESSING
PAID
FAILED
EXPIRED
CANCELLED

### payment_events

id
payment_id
provider
event_id
event_type
payload
processed_at
processing_status
created_at

## Channels / Audit / Support

### store_channels

id
store_id
channel
status
display_name
config
secret_reference
connected_at
disconnected_at
created_at
updated_at

Channels:

TELEGRAM
WHATSAPP

### activity_logs

id
actor_user_id
store_id
action
entity_type
entity_id
metadata
ip_address
user_agent
created_at

### support_tickets

id
store_id
created_by
subject
status
priority
metadata
created_at
updated_at

## Billing `[PLANNED]`

### invoices

id
store_id
subscription_id
invoice_number
status
subtotal
discount
tax
total
currency
issued_at
due_at
paid_at
period_start
period_end
metadata
created_at
updated_at

### billing_events

Mencatat lifecycle subscription, invoice, add-on, renewal, suspension, reactivation, dll.

---

# 11. COMMERCE ENGINE

### Fundamental separation `[LOCKED]`

Product ≠ Inventory ≠ Order

Product = what is sold.  
Inventory = what is available.  
Order = committed transaction.

Commerce Engine tidak boleh mengetahui Telegram/WhatsApp.

---

# 12. INVENTORY ENGINE

Inventory harus transactional/concurrency-safe.

Contoh:

Stock = 1

A → reserve 1 → SUCCESS
B → reserve 1 → FAIL
```

Tidak boleh overselling.

## Unique Digital Inventory `[TBD]`

Kemungkinan membutuhkan:

inventory_items

untuk license key, account, voucher code, unique credential, dll.

Status:

AVAILABLE
RESERVED
ASSIGNED
EXPIRED
INVALID

---

# 13. ORDER ENGINE

## Checkout

Client hanya mengirim input seperti:

product_id
quantity
voucher

Server menentukan:

current price
product status
inventory
voucher
store status
entitlement
subtotal
discount
grand_total

Client price tidak dipercaya.

## State Machine

PENDING_PAYMENT
 ↓
PAID
 ↓
PROCESSING
 ↓
FULFILLED

Alternative:

PENDING_PAYMENT → CANCELLED
PENDING_PAYMENT → EXPIRED
PROCESSING → FAILED

Tidak boleh arbitrary transition.

## Order Number

Internal = UUID.

Customer-facing = configurable prefix + sequence, contoh:

AD-1029

---

# 14. PAYMENT ENGINE

Provider-agnostic:

Payment Engine
     │
 ┌───┼────┐
 ▼   ▼    ▼
Tipzy  Provider A  Provider B

Adapter dapat mendukung capability seperti:

createPayment
getStatus
verifyWebhook
parseWebhook
cancel
refund

Tidak semua provider diasumsikan mendukung semua capability.

## Webhook

Provider
 ↓
Identify Provider
 ↓
Verify Signature/Auth
 ↓
Validate Payload
 ↓
Identify Payment
 ↓
Validate Store
 ↓
Validate Amount
 ↓
Validate Currency
 ↓
Idempotency Check
 ↓
Process

Webhook/provider verification = payment truth.

Customer callback = UX only.

## Payment ≠ Order

Valid:

Payment = PAID
Order = PROCESSING
Fulfillment = FAILED

## Reconciliation

Cases:

amount mismatch

currency mismatch

unknown transaction

late payment

callback tanpa webhook

database restore inconsistency

masuk reconciliation workflow.

---

# 15. FULFILLMENT ENGINE

Types:

DIGITAL_AUTO
DIGITAL_MANUAL
SERVICE
PHYSICAL

Retry data:

attempt_count
next_retry_at
last_error

Failure handling:

retry
manual intervention
refund

Refund Engine masih `[TBD]`.

---

# 16. BOT ENGINE

### `[LOCKED]`

> ONE BOT ENGINE, MANY STORES.

Mapping:

BOT
 ↓
STORE_CHANNEL
 ↓
STORE

Flow:

Incoming Event
 ↓
Identify Bot
 ↓
Resolve Store
 ↓
Create Store Context
 ↓
Identify Actor
 ↓
Permission / Customer Context
 ↓
Conversation Engine
 ↓
Application Service
 ↓
Response

Conversation state ≠ business state.

---

# 17. TELEGRAM ARCHITECTURE

Customer:

`/start`

browse

Mini App

order interaction

payment flow

notifications

Seller admin quick operations:

orders

pending

stats

inventory

broadcast

quick settings

Complex tasks tetap di Seller Dashboard.

Telegram Mini App identity harus divalidasi server-side menggunakan mekanisme resmi Telegram pada tahap implementasi.

Jangan percaya `?store_id=...` sebagai authorization.

---

# 18. WHATSAPP ARCHITECTURE

WhatsApp adalah channel adapter.

Commerce tidak boleh mempunyai logic khusus WhatsApp.

Provider/API implementation:

`[TBD]`

---

# 19. TEMPLATE ENGINE

### `[LOCKED]`

Template ≠ Store ≠ Commerce

Layers:

TEMPLATE
 ↓
THEME
 ↓
STORE CONFIG
 ↓
COMMERCE DATA

Template mengatur presentation/experience.

Store mengatur branding/configuration.

Commerce mengatur business truth.

Template switching tidak boleh menghapus:

products

customers

orders

payments

inventory

vouchers

Store menunjuk template version tertentu.

---

# 20. TEMPLATE 01 — BINTANG STORE

## Brand

**Bintang Store**

Tagline:

> Produk digital, langsung beres.

## Customer Flow

Telegram Bot
 → Customer Mini App
 → Bintang Store
 → Browse
 → Product Detail
 → Cart
 → Checkout
 → Payment
 → Order
 → Fulfillment
 → Account

## Navigation

Home
Produk
Pesanan
Akun

## Catalog

36 products, 8 categories:

Streaming
AI & Productivity
Design
Gaming
Software
Cloud & Storage
Education
Digital Tools

## Current Features `[WORKING/DEMO DEPENDING ON FUNCTION]`

search

category filtering

product detail

cart

voucher

checkout

payment simulation

order creation

order history

order detail

fulfillment

account

localStorage

stock deduction

Telegram Mini App routing

## Vouchers

BINTANG10
STARTER5
PROMOHEMAT
DIGITALVIP

## Design

Premium, clean, modern, trustworthy, commerce-oriented, restrained.

Palette:

Deep Obsidian

Warm Ivory

Warm Terracotta

Gold/Amber

Emerald

Typography:

Plus Jakarta Sans / Inter

Icons:

Lucide SVG

Avoid:

excessive gradients

excessive pills/badges

emoji-heavy UI

random illustrations

cheap icons

mixed icon styles

excessive animation

## Existing Production

https://bintang-digital-demo.vercel.app/index.html#webapp

Vercel project:

bintang-digital-demo

Do not create a new Vercel project or change production URL without explicit instruction.

## Migration Principle

Do not rebuild Template 01 from scratch.

Extract hardcoded:

store name

tagline

logo

order prefix

support text

payment copy

products

categories

vouchers

storage/business state

into platform/store/commerce systems incrementally.

Current localStorage/client-side business truth is prototype/demo behavior, not production backend truth.

---

# 21. SELLER DASHBOARD

Core sections:

Overview
Store
Products
Inventory
Orders
Customers
Marketing
Payments
Channels
Analytics
Team
Subscription
Settings

Dashboard should answer:

> Bagaimana kondisi toko saya?

Action Center should surface:

pending orders

low stock

payment problems

subscription problems

integration problems

---

# 22. OWNER CONTROL CENTER

Platform-level sections:

Sellers
Stores
Users
Subscriptions
Payments
Bots
Templates
Add-ons
Orders
Tickets
Logs
Usage
System Health

Owner operates in Platform Context.

Impersonation:

explicit

reason-required

time-limited

audited

clearly indicated

---

# 23. SUBSCRIPTION & BILLING ENGINE

Separate:

PLAN
 ↓
SUBSCRIPTION
 ↓
BILLING
 ↓
ENTITLEMENT

Subscription default scope:

> Store.

States:

TRIAL
ACTIVE
PAST_DUE
SUSPENDED
CANCELLED
EXPIRED

Activation fee:

Rp100.000

one-time, separate from monthly price.

Cancel ≠ Suspend.

Invoice ≠ Payment.

Flow:

Invoice
 ↓
Payment Attempt
 ↓
Provider
 ↓
Webhook
 ↓
Payment PAID
 ↓
Invoice PAID
 ↓
Subscription ACTIVE

Downgrade never silently deletes data.

Proration/grace-period policy `[TBD]`.

Plan versioning is recommended to protect existing subscribers from accidental contract changes.

---

# 24. ADD-ON ENGINE

Examples:

WhatsApp
Custom Domain
Advanced Analytics
Extra Products
Automation
Extra Staff

Add-ons can modify:

boolean features

limits

quotas

capabilities

Add-ons are store-scoped.

---

# 25. ENTITLEMENT ENGINE

Effective entitlements derive from:

Plan
+
Subscription State
+
Add-ons
+
Store State
+
Feature Policy

Example:

{
  "products": {
    "max": 20
  },
  "channels": {
    "telegram": true,
    "whatsapp": false
  },
  "features": {
    "broadcast": true,
    "voucher": true,
    "advanced_analytics": false
  }
}

Frontend may hide unavailable features, but backend must enforce entitlement.

---

# 26. CUSTOMER ONBOARDING

Target:

Create Account
 ↓
Choose Plan
 ↓
Pay Activation
 ↓
Create Store
 ↓
Choose Template
 ↓
Add Products
 ↓
Connect Payment
 ↓
Connect Telegram / WhatsApp
 ↓
Test
 ↓
Publish

Seller should not need to understand infrastructure.

---

# 27. AUTOMATION ENGINE

Future model:

TRIGGER
 ↓
CONDITION
 ↓
ACTION

Example:

Order Paid
 ↓
Digital Product?
 ↓
Fulfill
 ↓
Notify Customer
 ↓
Notify Seller

Automation calls shared application services; it must not duplicate business logic.

---

# 28. NOTIFICATION ENGINE

Domain event:

order.paid

can produce:

Customer notification
Seller notification
Telegram
WhatsApp
Email
Dashboard notification

Notifications should subscribe to domain events.

---

# 29. API ARCHITECTURE

Application service boundaries:

ProductsService
OrdersService
InventoryService
PaymentService
BillingService
BotService
TemplateService
SubscriptionService
FulfillmentService
NotificationService

Dashboard, Telegram, WhatsApp, and future clients use shared application services.

---

# 30. EVENT ARCHITECTURE

Example:

OrderPaid

Consumers:

Fulfillment
Notification
Analytics
Audit

This keeps channels and downstream modules decoupled.

---

# 31. SECURITY ARCHITECTURE

### Zero Trust Client

Frontend, Telegram input, WhatsApp input, and webhooks are untrusted until verified.

### Security Pipeline

Authentication
 ↓
Authorization
 ↓
Store Context
 ↓
Permission
 ↓
Entitlement
 ↓
RLS
 ↓
Business Validation
 ↓
Database

### Secrets

Never in:

frontend

localStorage

public Git

ordinary logs

Examples:

Telegram bot token

payment secret

WhatsApp credential

Actual secret manager `[TBD]`.

---

# 32. OBSERVABILITY

Monitor:

## Infrastructure

- API
- database
- workers
- queue
- VPS
- scheduler

## Integrations

- Telegram
- WhatsApp
- payment provider
- webhooks

## Business Health

- failed payments
- stuck orders
- failed fulfillment
- queue backlog
- webhook backlog
- unusual error rate

Structured logs should include:

{
  "request_id": "...",
  "store_id": "...",
  "actor_id": "...",
  "action": "...",
  "status": "error"
}

Never log secrets.

---

# 33. BACKUP & DISASTER RECOVERY

Backup targets:

database

configuration

source code

template artifacts

recovery metadata

Secrets require separate secure recovery.

Backup ≠ disaster recovery.

Recovery:

Backup
 ↓
Restore
 ↓
Integrity Check
 ↓
Application Verification
 ↓
Reconciliation

RPO/RTO `[TBD]`.

After DB restore, external payment/business events must be reconciled.

---

# 34. DEPLOYMENT ARCHITECTURE

## Existing Stack

GitHub
Vercel
Supabase
VPS
Domain

## Vercel

Frontend/customer storefront.

## Supabase

Auth

PostgreSQL

RLS

Storage as appropriate

## VPS

API

workers

bot worker

webhook processing

scheduler

automation

monitoring

## Domains

Platform:

bintangtech.web.id

Existing sales website:

bintanggstore.web.id

Keep conceptually separate.

---

# 35. ENVIRONMENT STRATEGY

Target:

Development
Staging
Production

Production is not the default playground.

Migrations must be versioned.

---

# 36. VPS OPERATIONAL SAFETY

Never use global PM2 commands on shared infrastructure where unrelated services may be running.

Avoid:

pm2 restart all
pm2 delete all

Use service-specific operations.

---

# 37. TESTING STRATEGY

## Unit

- calculations
- state transitions
- entitlement resolver
- voucher rules
- payment mapping

## Integration

- DB
- RLS
- payment webhook
- inventory
- order lifecycle

## E2E

```text
Customer
 → Store
 → Checkout
 → Payment
 → Order
 → Fulfillment
```

## Security

- tenant escape
- IDOR
- privilege escalation
- secret exposure
- webhook replay
- malicious client input

## Visual QA

Template 01 visual fidelity must survive migration.

---

# 38. PRODUCTION READINESS

Before production:

□ Auth
□ RLS
□ Tenant isolation
□ Permissions
□ Entitlements
□ Product CRUD
□ Inventory concurrency
□ Checkout idempotency
□ Order state machine
□ Payment webhook
□ Duplicate webhook
□ Amount mismatch
□ Fulfillment failure
□ Subscription lifecycle
□ Billing
□ Backup
□ Restore
□ Security
□ Visual QA
□ Mobile QA
□ Telegram QA

---

# 39. RED-TEAM REVIEW

Key failure scenarios:

## Tenant Escape

Seller A attempts Store B → DENIED.

## Price Tampering

Client modifies price → server ignores it.

## Double Checkout

Repeated request → no unintended duplicate transaction.

## Stock Race

Stock 1 + two simultaneous buyers → one success, one failure.

## Duplicate Webhook

Same event repeated → no duplicate business effect.

## Paid but Fulfillment Failed

Payment remains PAID; fulfillment separately FAILED.

## Late Payment

Expired order later paid → reconciliation, not blind fulfillment.

## Amount Mismatch

Expected Rp50.000, received Rp5.000 → no fulfillment.

## Unknown Transaction

Unknown provider transaction → reconciliation, not automatic payment creation.

## Bot Mis-Mapping

Bot identity must map to intended store.

## Broadcast Crash

Resume from recipient state, not resend all recipients.

## Worker Failure

Jobs survive restart and retry safely.

## Template Update

New template does not silently destroy old store.

## Downgrade

No silent product deletion.

## DB Restore

Recovery includes payment reconciliation.

---

# 40. ARCHITECTURE INVARIANTS

### I-01

`store_id` from client is never proof of authorization.

### I-02

Client never determines business truth.

### I-03

Client never determines payment status.

### I-04

Client never determines order status.

### I-05

Payment and Order are separate state machines.

### I-06

Template never owns commerce truth.

### I-07

Customer cannot access seller interfaces.

### I-08

Seller cannot access platform control center without explicit platform authorization.

### I-09

Platform Admin does not automatically access seller secrets.

### I-10

Retryable external events must be idempotent.

### I-11

Critical financial/audit history cannot be casually hard-deleted.

### I-12

Secrets never belong in frontend, localStorage, public Git, or ordinary logs.

### I-13

Every business operation executes in explicit Store Context unless explicitly Platform-level.

---

# 41. PRODUCTION VS DEMO MATRIX

| Area | Current | Target |
|---|---|---|
| Customer UI | WORKING | Production |
| Catalog | DEMO/client-side | DB-backed |
| Cart | DEMO/local | Server-backed where required |
| Orders | DEMO/client-side | Production API |
| Payment | DEMO + adapter | Provider-backed |
| Fulfillment | DEMO | Production engine |
| Telegram routing | DEMO/browser | Real bot engine |
| Authentication | Not in Template 01 | Platform Auth |
| Multi-tenant | Not in Template 01 | RLS |
| Inventory | DEMO/local | Transactional DB |
| Billing | PLANNED | Production |
| Seller Dashboard | PLANNED | Production |
| Owner Control Center | PLANNED | Production |
| WhatsApp | PLANNED | Production |
| Automation | PLANNED | Production |

---

# 42. MIGRATION PLAN

## Migration 001 — Identity & Tenant

profiles
stores
store_members
RLS
authorization helpers

Goal:

USER
 ↓
LOGIN
 ↓
CREATE STORE
 ↓
BECOME OWNER
 ↓
OPEN STORE DASHBOARD

## Migration 002 — Catalog

categories
products
inventory

## Migration 003 — Customers & Orders

customers
orders
order_items

## Migration 004 — Payment

payment_accounts
payments
payment_events

## Migration 005 — Channels

store_channels
Telegram

## Migration 006 — Templates

templates
template_versions
store config
theme

## Migration 007 — Billing

plans
plan versions
subscriptions
invoices
billing events
addons
store_addons
entitlements

## Migration 008 — Expansion

WhatsApp
Automation
Broadcast
Advanced Analytics

---

# 43. ROADMAP

Phase 0  — Business Model
Phase 1  — Multi-Tenant Core
Phase 2  — Seller Dashboard
Phase 3  — Product & Inventory Engine
Phase 4  — Order Engine
Phase 5  — Payment Engine
Phase 6  — Telegram Bot Engine
Phase 7  — WhatsApp Bot Engine
Phase 8  — Bot Builder / Template System
Phase 9  — Template Market
Phase 10 — Add-on Engine
Phase 11 — Customer Onboarding
Phase 12 — Bintang Admin Panel
Phase 13 — Monitoring & Billing
Phase 14 — Custom Development
Phase 15 — Reusable Module Market
Phase 16 — Scale

---

# 44. RISK REGISTER

| ID | Risk | Status | Requirement |
|---|---|---|---|
| R-01 | Checkout idempotency | OPEN | Design before production |
| R-02 | Payment attempt concurrency | OPEN | Constraint/state design |
| R-03 | Late payment after expiry | OPEN | Reconciliation policy |
| R-04 | Inventory race | OPEN | Transaction design |
| R-05 | Voucher race | OPEN | Transaction design |
| R-06 | Broadcast resume/idempotency | OPEN | Recipient state |
| R-07 | Secret management | OPEN | Select secure mechanism |
| R-08 | Owner recovery | OPEN | Emergency procedure |
| R-09 | VPS compromise | OPEN | Incident runbook |
| R-10 | DB restore reconciliation | OPEN | Recovery runbook |
| R-11 | File upload security | OPEN | Storage policy |
| R-12 | Billing proration/grace | OPEN | Commercial policy |

---

# 45. DECISION LOG

## D-001 — Modular Monolith

Use modular monolith initially.

## D-002 — Shared PostgreSQL + RLS

Use shared DB with strict tenant isolation.

## D-003 — Store-scoped Subscription

Subscription belongs to store by default.

## D-004 — Payment Adapter

Provider behavior isolated behind adapters.

## D-005 — Webhook as Payment Truth

Provider verification/webhook is authoritative.

## D-006 — Template Separation

Template never owns commerce truth.

## D-007 — Template Versioning

Store points to template version.

## D-008 — Role / Permission / Entitlement Separation

These concepts remain distinct.

## D-009 — Payment / Order Separation

Independent state machines.

## D-010 — Incremental Template 01 Migration

Do not rebuild Template 01.

## D-011 — Customer / Seller Boundary

Customer Store is separate from Seller Dashboard.

## D-012 — Owner / Seller Boundary

Owner Control Center is separate from Seller Dashboard.

## D-013 — Activation Fee Separation

Activation is one-time and separate from monthly subscription.

## D-014 — Idempotency

Repeatable external events must be idempotent.

## D-015 — Critical History Protection

Financial/audit history cannot be casually hard-deleted.

---

# 46. OPEN DECISIONS / TBD

## Billing

- Pro pricing/features
- Business pricing/features
- trial
- grace period
- proration
- downgrade timing
- subscription refund
- tax handling
- invoice numbering
- grandfathering

## Payment

- exact Tipzy webhook contract
- provider status mapping
- refund model
- late-payment recovery
- payment-attempt constraints
- settlement reporting
- platform billing provider

## Infrastructure

- secret manager
- queue technology
- monitoring provider
- alert provider
- RPO
- RTO
- backup schedule
- retention policy

## Channel

- WhatsApp provider
- WhatsApp API architecture
- Telegram implementation details
- Mini App server-side validation implementation

## Commerce

- inventory reservation policy
- unique digital inventory model
- refund engine
- voucher concurrency implementation

## Security

- MFA strategy
- owner emergency recovery
- file upload security
- incident severity matrix
- impersonation implementation

---

# 47. FUTURE ARCHITECTURE

## Bot Builder

Configuration-driven first; visual builder later.

## Template Marketplace

Publisher types:

BINTANG
PARTNER
COMMUNITY

with review/security/compatibility gates.

## Reusable Module Market

Potential modules:

Referral
Loyalty
Membership
Advanced Analytics
CRM
Automation

## Scale

Potential future:

Dedicated workers
Cache
Read replicas
Object storage
Dedicated tenant infrastructure
Service extraction

Only introduce when justified by actual load/operational needs.

---

# 48. FINAL ARCHITECTURE

BINTANG TECH STUDIO
                                  │
                ┌─────────────────┴─────────────────┐
                │                                   │
                ▼                                   ▼
       OWNER CONTROL CENTER                   SELLER DASHBOARD
        PLATFORM CONTEXT                       STORE CONTEXT
                │                                   │
                └─────────────────┬─────────────────┘
                                  │
                                  ▼
                             BINTANG API
                                  │
       ┌──────────────┬───────────┼───────────┬──────────────┐
       ▼              ▼           ▼           ▼              ▼
   Identity        Tenant      Commerce    Payment        Billing
       │              │           │           │              │
       └──────────────┴───────────┼───────────┴──────────────┘
                                  │
                          Entitlement Engine
                                  │
                   ┌──────────────┼──────────────┐
                   ▼              ▼              ▼
               Templates       Add-ons        Channels
                                                  │
                                    ┌─────────────┴─────────────┐
                                    ▼                           ▼
                                Telegram                    WhatsApp
                                    │                           │
                                    └─────────────┬─────────────┘
                                                  ▼
                                           Customer Store
                                           / Mini App

Infrastructure:

┌────────────────────┐
                    │      Supabase      │
                    │ Auth + PostgreSQL  │
                    │ RLS + Storage      │
                    └─────────┬──────────┘
                              │
             ┌────────────────┴────────────────┐
             ▼                                 ▼
        Vercel Frontend                    VPS
                                           │
                             ┌─────────────┼─────────────┐
                             ▼             ▼             ▼
                            API          Workers       Bots
                                           │
                                         Queue

---

# 49. MASTER PRINCIPLE

> **Satu platform. Banyak store. Satu commerce engine. Banyak channel. Satu bot engine. Banyak tenant. Template reusable. Payment provider interchangeable. Security enforced at every layer.**

Seller melihat bisnisnya.

Bintang Tech menangani sistemnya.

---

# 50. NEXT IMPLEMENTATION GATE

MASTER BLUEPRINT v1.0
        ↓
DATABASE CONTRACT REVIEW
        ↓
MIGRATION 001
        ↓
AUTH
        ↓
STORE MEMBERSHIP
        ↓
RLS
        ↓
TEST TENANT ISOLATION
        ↓
PRODUCT ENGINE

Tidak boleh lompat ke production commerce sebelum Identity + Tenant + RLS foundation lulus.

---

## END OF BINTANG TECH MASTER BLUEPRINT v1.0

# VERBATIM SOURCE ARCHIVE B

## BINTANG_TECH_MASTER_BLUEPRINT_v1.1

Isi source v1.1 dipertahankan di bawah ini secara literal.

# BINTANG TECH STUDIO

# MASTER PLATFORM BLUEPRINT & ARCHITECTURE HISTORY v1.1

**Status:** ARCHITECTURE FROZEN — IMPLEMENTATION READY  
**Document role:** Master engineering reference / Single Source of Truth  
**Version:** 1.1  
**Date:** 7 October 2026

---

# 0. CARA MEMBACA DOKUMEN INI

Dokumen ini menggabungkan dua lapisan:

1. **Architecture History 01–40** — rekonstruksi terstruktur dari proses perencanaan dan keputusan arsitektur yang telah kita bangun.
2. **Final Architecture Specification** — bentuk final dari keputusan tersebut setelah Architecture Freeze.

Dokumen ini **bukan transkrip kata-per-kata seluruh percakapan**. Ia mendokumentasikan substansi, keputusan, batasan, alasan, kontrak, dan status yang relevan untuk engineering. Percakapan mentah tidak dijadikan sumber kebenaran operasional; dokumen ini yang menjadi baseline setelah freeze.

Status implementasi harus selalu dibedakan menjadi:
- WORKING
- DEMO/SIMULATION
- PLANNED
- LOCKED
- TBD
- RISK
- FUTURE

---

# PART I — ARCHITECTURE HISTORY 01–40

## 01. BUSINESS MODEL & PRODUCT VISION

### Tujuan

Bintang Tech Studio dibangun untuk mengubah proses jualan digital yang masih manual menjadi sistem yang lebih otomatis.

### Target utama

- seller produk digital;
- seller yang masih menggunakan WhatsApp/manual chat;
- seller yang membutuhkan bot Telegram/WhatsApp;
- seller yang masih mengecek pembayaran, stok, order, dan pengiriman secara manual.

### Model bisnis

- bot/store disewakan secara bulanan kepada seller;
- setiap seller memperoleh store/bot dan dashboard sendiri;
- channel dapat berupa Telegram, WhatsApp, atau keduanya;
- sistem harus multi-tenant;
- data setiap seller/store harus terisolasi.

### Prinsip

Bintang Tech bukan sekadar template website atau bot tunggal. Produk akhirnya adalah **platform commerce automation multi-tenant**.

---

## 02. PRODUCT PACKAGING & REVENUE

### Paket awal

**Starter**
- Rp50.000/bulan;
- maksimal 20 produk;
- Telegram-first;
- broadcast;
- laporan penjualan;
- riwayat transaksi;
- voucher.

**Activation/setup**
- Rp100.000 sekali;
- instalasi platform normal tidak dikenakan biaya tambahan.

**Pro dan Business**
- struktur fitur disiapkan dalam arsitektur;
- harga/detail final masih dapat ditentukan sebelum billing production.

### Revenue

- recurring bot rental;
- hosting/infrastructure;
- add-ons;
- maintenance;
- setup;
- custom template;
- custom feature;
- full custom development.

### Keputusan payment

Seller menggunakan **payment account miliknya sendiri**.
Bintang tidak menggunakan satu shared payment account untuk semua seller.

Payment Engine harus provider-agnostic melalui adapter.

---

## 03. PRODUCT BOUNDARY & CUSTOMER/SYSTEM SEPARATION

### Customer

Customer hanya boleh melihat:
- Customer Store;
- Customer Mini App;
- katalog;
- cart;
- checkout;
- order;
- account.

Customer tidak boleh melihat:
- Seller Dashboard;
- Telegram Admin;
- developer controls;
- portfolio controls;
- internal tools.

### Seller

Seller memperoleh:
- Seller Dashboard;
- operasi cepat melalui Telegram Admin bila channel tersebut aktif.

Dashboard digunakan untuk pekerjaan kompleks.
Telegram digunakan untuk pekerjaan cepat.

### Platform

Bintang Tech memiliki Platform/Owner Console untuk operasi lintas tenant yang memang berwenang.

---

## 04. TEMPLATE 01 — BINTANG STORE

### Brand

**Bintang Store**

Tagline:
**“Produk digital, langsung beres.”**

### Customer flow

Telegram Bot → Customer Mini App → Bintang Store → Browse → Product Detail → Cart → Checkout → Payment → Order → Fulfillment → Account

### Navigation

- Home
- Produk
- Pesanan
- Akun

### Catalog

36 produk, 8 kategori:
- Streaming
- AI & Productivity
- Design
- Gaming
- Software
- Cloud & Storage
- Education
- Digital Tools

### Existing feature set

- search;
- category filtering;
- product detail;
- cart;
- voucher;
- checkout;
- payment simulation;
- order creation;
- order history/detail;
- fulfillment;
- account;
- localStorage;
- stock deduction;
- Telegram Mini App routing.

### Voucher

- BINTANG10
- STARTER5
- PROMOHEMAT
- DIGITALVIP

### Order states

- PENDING_PAYMENT
- PAID
- PROCESSING
- FULFILLED
- FAILED
- CANCELLED
- EXPIRED

---

## 05. TEMPLATE 01 DESIGN & UX PRINCIPLES

### Visual direction

Bintang Store harus terasa:
- premium;
- clean;
- modern;
- trustworthy;
- commerce-oriented;
- restrained.

### Palette

- Deep Obsidian;
- Warm Ivory;
- Warm Terracotta;
- Gold/Amber;
- Emerald untuk status success/availability.

### Typography

Plus Jakarta Sans / Inter.

### Icon

Lucide SVG sebagai icon system.

### Hindari

- excessive gradients;
- excessive pills/badges;
- emoji-heavy UI;
- random illustrations;
- cheap-looking icons;
- mixed icon styles;
- excessive animation.

### Existing platform constraints

- current Vercel project tetap dipakai;
- jangan membuat project Vercel baru tanpa instruksi;
- Telegram native header tetap ada;
- internal “← Kembali ke Bot • BINTANG STORE • MINI APP” dihapus dari customer Mini App;
- customer tidak boleh melihat internal tools.

---

## 06. MULTI-TENANT FOUNDATION

### Tenant

Tenant bisnis utama adalah **store**.

Satu user dapat mengelola lebih dari satu store.
Satu store dapat memiliki lebih dari satu member.

### Arsitektur

V1 menggunakan shared PostgreSQL dengan logical tenant isolation, bukan database terpisah per seller.

### Golden rule

> Every business operation MUST execute within an explicit Store Context, unless explicitly classified as a Platform-level operation.

### Tenant boundary

`store_id` wajib hadir pada operasi tenant-scoped dan diperiksa di application authorization serta DB RLS.

Client-supplied `store_id` bukan bukti otorisasi.

---

## 07. CONTROL PLANE VS DATA PLANE

### Control Plane

Mengelola:
- sellers/users;
- stores;
- plans;
- subscriptions;
- templates;
- add-ons;
- feature flags;
- billing;
- monitoring;
- provisioning;
- platform operations.

### Data Plane

Mengelola:
- products;
- inventory;
- customers;
- orders;
- payments;
- fulfillment;
- channels/bots;
- operational commerce data.

### Alasan

Pemisahan ini menjaga agar:
- operasi platform tidak bercampur dengan data transaksi tenant;
- akses platform dapat diaudit;
- permission lebih jelas;
- business operations tetap store-scoped.

---

## 08. IDENTITY & TENANCY MODEL

### Global identity

`profiles` merepresentasikan user identity yang terkait dengan Supabase Auth.

Platform roles:
- PLATFORM_OWNER
- PLATFORM_ADMIN
- USER

### Store membership

`store_members` menghubungkan user dengan store.

Store roles:
- STORE_OWNER
- STORE_ADMIN
- STORE_STAFF

### Owner

`stores.owner_user_id` adalah business owner resmi dan harus konsisten dengan active STORE_OWNER membership.

Owner transfer harus menjadi dedicated operation, bukan generic PATCH.

---

## 09. AUTHENTICATION ≠ AUTHORIZATION ≠ ENTITLEMENT

### Authentication

Menjawab:
> siapa user ini?

### Authorization

Menjawab:
> apa yang boleh dilakukan user ini pada store ini?

### Entitlement

Menjawab:
> fitur/kapasitas apa yang tersedia berdasarkan plan, subscription, add-on, dan policy?

### Pipeline

Request
→ Authentication
→ User
→ Store
→ Membership
→ Role
→ Permission
→ Entitlement
→ DB RLS
→ Execute

### Prinsip

Platform admin tidak otomatis menjadi secret reader.
Role tidak sama dengan permission.
Permission tidak sama dengan entitlement.

---

## 10. PERMISSION & FEATURE MODEL

Permission contoh:
- products.read/create/update/archive;
- categories.read/manage;
- inventory.read/manage/adjust/import;
- orders.read/update/cancel/process;
- customers.read/update;
- vouchers.read/manage;
- payments.read/manage/refund;
- fulfillment.read/process/complete;
- channels.read/manage;
- team.read/invite/update/remove;
- store.read/update;
- analytics.read;
- subscription.read/manage.

### Entitlement contoh Starter

- products.max = 20;
- telegram.enabled = true;
- whatsapp.enabled = false;
- broadcast.enabled = true;
- voucher.enabled = true;
- advanced_analytics = false.

Downgrade tidak menghapus data. Jika data sudah melebihi limit, sistem dapat memblokir creation baru sesuai policy.

---

## 11. DATABASE FOUNDATION

### Database authority

PostgreSQL adalah authoritative transactional datastore.

Supabase digunakan sebagai:
- PostgreSQL;
- Auth;
- RLS;
- Storage;
- fungsi server-side yang relevan.

### Prinsip data

- timestamps UTC;
- money menggunakan NUMERIC;
- JSONB hanya untuk data fleksibel;
- tenant-aware indexes;
- tenant-aware unique constraints;
- financial/audit data tidak boleh dihapus sembarangan.

### Core identity tables

- profiles
- stores
- store_members

### SaaS tables

- templates
- template_versions
- plans
- subscriptions
- addons
- store_addons
- invoices
- invoice_items
- billing_payments

---

## 12. CATALOG ENGINE

### Product

Product adalah definisi barang/jasa yang dijual.

Product types:
- DIGITAL
- SERVICE
- PHYSICAL

Stock modes:
- UNLIMITED
- TRACKED

Inventory strategies:
- QUANTITY
- UNIQUE_ITEM

Product status:
- DRAFT
- ACTIVE
- INACTIVE
- ARCHIVED

### Category

Category tenant-scoped:
`categories(store_id, ...)`

Unique:
`(store_id, slug)`

### Principle

Catalog tidak boleh bergantung pada hardcoded JS sebagai business truth pada production.

Template 01 products/categories menjadi seed/import awal.

---

## 13. INVENTORY ENGINE

### Pemisahan

Product ≠ Inventory ≠ Order.

### Quantity inventory

Fields utama:
- quantity_on_hand;
- quantity_reserved.

Available:
`quantity_on_hand - quantity_reserved`

Constraint:
- on_hand >= 0;
- reserved >= 0;
- reserved <= on_hand.

### Atomic reservation

Reservation harus transactional dan atomic.

Konsep:
`UPDATE inventory SET quantity_reserved = quantity_reserved + :qty WHERE product_id = :product_id AND (quantity_on_hand - quantity_reserved) >= :qty;`

Affected rows harus diverifikasi.

### Unique digital inventory

Untuk item unik:
- AVAILABLE;
- RESERVED;
- ASSIGNED;
- EXPIRED;
- INVALID.

Secret tidak disimpan plaintext pada layer yang tidak semestinya; gunakan secure reference.

### Cart

Cart tidak melakukan stock reservation.
Reservation terjadi saat checkout.

---

## 14. CUSTOMER ENGINE

Customer selalu store-scoped.

Data dapat mencakup:
- name;
- email;
- phone;
- telegram_id;
- whatsapp_number;
- aggregate order/spend;
- metadata.

Unique customer identity per store menggunakan partial unique indexes untuk identifier channel yang tersedia.

Customer context berbeda dengan seller/platform context.

---

## 15. ORDER ENGINE

### Order authority

Order adalah business transaction, bukan sekadar localStorage object.

Internal:
- UUID.

Customer-facing:
- order_number.

Order number unique per store dan dapat memakai prefix/configuration store.

### Snapshot

`order_items` menyimpan snapshot:
- product name;
- quantity;
- unit price;
- subtotal.

### State

- PENDING_PAYMENT
- PAID
- PROCESSING
- FULFILLED
- FAILED
- CANCELLED
- EXPIRED

### Checkout

Server harus menghitung ulang:
- price;
- stock;
- voucher;
- totals;
- currency.

Client tidak dipercaya sebagai sumber truth.

Checkout memakai idempotency key.

---

## 16. VOUCHER ENGINE

Voucher tenant-scoped.

Fields:
- code;
- discount type;
- discount value;
- minimum purchase;
- maximum discount;
- usage limit;
- used count;
- start/end;
- status.

Types:
- PERCENTAGE
- FIXED

Code dinormalisasi uppercase dan unique per store.

Voucher redemption harus transactional untuk mencegah race pada usage limit.

---

## 17. PAYMENT ENGINE

### Prinsip utama

Seller menggunakan payment account miliknya sendiri.

Payment Engine menggunakan adapter:

`PaymentAdapter`

Contoh:
- DemoPaymentAdapter;
- TipzyPaymentAdapter;
- provider lain di masa depan.

### Security

Credential:
- tidak di frontend;
- tidak di localStorage;
- tidak di Git;
- tidak ditampilkan dalam log;
- direpresentasikan dengan secure reference.

### Payment attempt

Satu order dapat memiliki beberapa payment attempts.

Status:
- PENDING
- PROCESSING
- PAID
- FAILED
- EXPIRED
- CANCELLED

### Demo boundary

QRIS “Simulasi Bayar Berhasil” pada Template 01 adalah DEMO, bukan production payment.

Kemampuan Tipzy yang spesifik harus diverifikasi dari dokumentasi provider sebelum implementasi. Jangan mengarang webhook, secret, refund, inquiry, settlement, atau behavior lain.

---

## 18. PAYMENT WEBHOOK & RECONCILIATION

Webhook/provider notification adalah sumber kebenaran payment setelah diverifikasi.

Customer callback hanya UX.

Pipeline:
1. identify provider/account;
2. verify signature/auth;
3. validate payload;
4. find payment;
5. validate store/provider transaction;
6. validate amount;
7. validate currency;
8. enforce idempotency;
9. update payment;
10. synchronize order;
11. emit event.

### Duplicate

`payment_events` memakai uniqueness provider + event_id.

### Mismatch

Amount/currency/store/order mismatch tidak boleh langsung menjadi PAID.

Masuk reconciliation.

### Late payment

Payment setelah order expired/cancelled → reconciliation, bukan blind fulfillment.

### Double payment

Tidak boleh menggandakan fulfillment.
Overpayment masuk reconciliation.

---

## 19. REFUND & FINANCIAL STATE

Refund berbeda dari:
- cancellation;
- fulfillment reversal.

`refunds` mendukung partial refund secara konseptual.

Status:
- PENDING
- PROCESSING
- SUCCEEDED
- FAILED
- CANCELLED

Refund tidak otomatis mengembalikan digital secret yang sudah digunakan.

Financial records membutuhkan auditability dan retention yang lebih kuat.

---

## 20. FULFILLMENT ENGINE

Payment PAID **tidak sama dengan** FULFILLED.

Strategies:
- DIGITAL_AUTO;
- DIGITAL_MANUAL;
- SERVICE;
- PHYSICAL.

Statuses:
- PENDING;
- PROCESSING;
- FULFILLED;
- FAILED;
- MANUAL_REVIEW;
- CANCELLED.

### Item-level fulfillment

Satu order dapat memiliki mixed items.

### Idempotency

Fulfillment harus aman terhadap:
- duplicate trigger;
- worker crash;
- retry.

### Canva

Canva invitation service saat ini **manual**:
admin menerima request → manual invite email di Canva → klik **SUDAH DIINVITE**.

Jangan mengklaim otomatis.
Jangan menggunakan Canva Admin API.
Jangan membuat instruksi anti-detection/stealth bypass.

---

## 21. CHANNEL & BOT ENGINE

Bot adalah channel identity, bukan tenant.

`bots` memetakan:
bot → store.

Satu store dapat mempunyai:
- Telegram;
- WhatsApp;
- channel lain sesuai arsitektur.

### Channel Adapter

Konsep interface:
- identifyIncoming;
- parseIncoming;
- sendMessage;
- sendMedia;
- sendButton;
- setWebhook;
- getHealth;
- disconnect.

Capability dapat berbeda antar channel.

### Telegram

`/start`:
bot → store → customer.

Telegram user ID lebih authoritative daripada username.

Mini App harus memvalidasi identity Telegram server-side.

Jangan percaya `store_id` atau `telegram_id` dari query parameter sebagai authorization proof.

---

## 22. CONVERSATION VS BUSINESS STATE

Conversation state bukan business state.

Bot tidak menjadi sumber kebenaran:
- payment;
- order;
- inventory;
- fulfillment.

Jika incoming event tidak dapat di-resolve ke bot/store/customer context yang valid, tidak boleh menghasilkan business effect.

Channel failure harus terisolasi dari commerce core.

Tidak boleh ada hardcoded:
`if store === A`

Semua harus configuration-driven.

---

## 23. EVENT ARCHITECTURE

### Event

Sesuatu yang sudah terjadi.

Contoh:
- order.created;
- payment.paid;
- fulfillment.completed;
- subscription.suspended.

### Job

Pekerjaan yang harus dilakukan.

### Event envelope

- event_id;
- event_type;
- version;
- occurred_at;
- store_id;
- aggregate_type;
- aggregate_id;
- actor_type;
- actor_id;
- correlation_id;
- causation_id;
- payload.

### Transactional Outbox

Dalam satu transaction:
business state update + outbox event.

Keduanya commit bersama.

---

## 24. JOB & QUEUE SYSTEM

V1 dapat menggunakan PostgreSQL-backed persistent queue.

Redis tidak wajib pada awal.

Job fields:
- id;
- job_type;
- queue;
- store_id;
- payload;
- status;
- priority;
- attempts;
- max_attempts;
- available_at;
- locked_at;
- locked_by;
- last_error;
- completed_at.

Statuses:
- PENDING;
- PROCESSING;
- COMPLETED;
- FAILED;
- DEAD.

Worker:
- `FOR UPDATE SKIP LOCKED`;
- lease;
- recovery.

At-least-once delivery.
Idempotent processing wajib.

Queue dapat dipisahkan secara logical:
- critical;
- fulfillment;
- notifications;
- broadcast;
- maintenance.

---

## 25. NOTIFICATION ENGINE

Notification adalah communication layer, bukan business truth.

Flow:
event → policy → recipient → template → job → queue → worker → provider → delivery.

Channels:
- Telegram;
- WhatsApp;
- Email;
- Dashboard.

Transactional notification dipisahkan dari broadcast.

Recipient harus di-resolve server-side dan store-scoped.

Notification failure tidak boleh mengubah business state menjadi failed secara sembarangan.

---

## 26. BILLING & SUBSCRIPTION

Billing Bintang Tech terpisah dari seller customer payment.

Model:
Plan → Subscription → Invoice → Billing Payment.

Starter:
- Rp50.000/month;
- activation Rp100.000;
- max 20 products;
- Telegram-first;
- broadcast;
- reports;
- transaction history;
- vouchers.

Invoice items:
- ACTIVATION;
- SUBSCRIPTION;
- ADDON;
- ADJUSTMENT;
- DISCOUNT.

Billing payment berbeda dari payment seller.

Subscription:
- TRIAL;
- ACTIVE;
- PAST_DUE;
- SUSPENDED;
- CANCELLED;
- EXPIRED.

Suspension tidak menghapus data.

---

## 27. SUPPORT, TICKETING & OPERATIONS

Empat lane:
1. Customer Support;
2. Seller Support;
3. Platform Incident;
4. Internal Operational Task.

Ticket ≠ incident ≠ task.

Ticket statuses:
- OPEN;
- IN_PROGRESS;
- WAITING_CUSTOMER;
- WAITING_INTERNAL;
- RESOLVED;
- CLOSED.

AI boleh membantu:
- classify;
- summarize;
- suggest.

AI tidak boleh:
- refund;
- change subscription;
- read secrets;
- bypass authorization;
- invent policy.

---

## 28. ANALYTICS & BI

Analytics adalah read/measurement layer, bukan business truth.

Scopes:
- customer;
- seller;
- platform.

Financial metrics harus berasal dari authoritative:
- orders;
- payments;
- refunds.

Metrics:
- gross;
- net;
- AOV;
- product/category;
- customer;
- voucher;
- payment;
- fulfillment;
- channel;
- broadcast.

Platform:
- MRR;
- ARR;
- ARPU;
- churn;
- activation funnel;
- provisioning;
- add-on adoption;
- usage.

Jangan membuat conversion metric yang tidak benar-benar ditrack.

---

## 29. SECURITY, PRIVACY & RISK

Security ≠ fraud/risk ≠ abuse ≠ business error.

### Security baseline

1. deny by default;
2. least privilege;
3. explicit tenant isolation;
4. server-side authorization;
5. DB-level RLS;
6. sensitive credentials server-side;
7. auditability;
8. no URL-based trust.

### Risk signals

- failed login;
- reset spike;
- suspicious login;
- tenant mismatch;
- privilege attempt;
- payment spike;
- voucher abuse;
- broadcast spike;
- API abuse.

Risk state:
- ALLOW;
- REVIEW;
- BLOCK.

Risk engine tidak menentukan payment PAID.

### Data classification

- PUBLIC;
- INTERNAL;
- CONFIDENTIAL;
- RESTRICTED;
- SECRET.

Secrets tidak boleh:
- frontend;
- localStorage;
- Git;
- log;
- analytics;
- error payload.

---

## 30. API ARCHITECTURE

Base:
`/api/v1`

Contexts:
- CUSTOMER;
- SELLER;
- PLATFORM;
- WEBHOOK;
- INTERNAL.

Store Context wajib untuk tenant operations.

Client `store_id` bukan authorization proof.

Server authoritative untuk:
- price;
- stock;
- totals;
- payment state;
- order state;
- fulfillment state;
- role;
- entitlement.

### Checkout

`POST /api/v1/checkout`

Server menghitung ulang seluruh commercial truth.

### Payment

`POST /api/v1/orders/:id/payments`

### Webhook

`/api/v1/webhooks/payment/:provider`

### Error contract

```json
{
  "error": {
    "code": "...",
    "message": "...",
    "request_id": "..."
  }
}
```

Controllers harus tipis.
Business behavior berada pada application/domain services.

OpenAPI menjadi source of truth untuk API contract.

---

## 31. DATABASE CONTRACT FINAL

Core table groups:

### Identity/Tenancy

- profiles
- stores
- store_members

### SaaS

- templates
- template_versions
- plans
- subscriptions
- addons
- store_addons
- invoices
- invoice_items
- billing_payments

### Commerce

- categories
- products
- inventory
- inventory_items
- customers
- orders
- order_items
- vouchers
- voucher_redemptions

### Payment

- payment_accounts
- payments
- payment_events
- refunds

### Fulfillment

- fulfillments
- fulfillment_items

### Channel

- store_channels
- bots

### Operations

- activity_logs
- support_tickets
- support_ticket_messages
- notifications
- notification_deliveries
- notification_preferences
- outbox_events
- jobs

### Security/Risk

- security_events
- security_incidents
- risk_decisions

PostgreSQL menjadi authoritative source.

---

## 32. INFRASTRUCTURE ARCHITECTURE

Conceptual architecture:

Internet
→ Cloudflare
→ Vercel frontend / controlled API edge
→ VPS API / worker / bot / webhook
→ Supabase PostgreSQL/Auth/Storage

### VPS

Service isolation:
- bintang-api;
- bintang-worker;
- bintang-bot;
- bintang-webhook.

Existing `abang-gtc` harus tetap aman.

**Dilarang:**
- `pm2 restart all`
- `pm2 delete all`

### Vercel

Existing Template 01 project tetap:
`bintang-digital-demo`

Production URL:
`https://bintang-digital-demo.vercel.app/index.html#webapp`

Jangan membuat project baru tanpa instruksi.

---

## 33. TESTING & QA

Testing pyramid:
- unit;
- integration;
- contract;
- DB;
- security;
- authorization;
- tenant isolation;
- concurrency;
- idempotency;
- E2E;
- visual;
- accessibility;
- performance/load;
- resilience/recovery;
- migration;
- regression;
- production smoke.

Mandatory tests:
- cross-tenant IDOR;
- role escalation;
- store switching;
- membership removal;
- owner transfer;
- checkout;
- double click;
- webhook replay;
- duplicate webhook;
- amount/currency mismatch;
- wrong-store payment;
- late payment;
- double payment;
- refund;
- fulfillment retry/crash;
- dead-letter recovery;
- billing renewal idempotency;
- provisioning partial failure;
- Telegram spoof/admin auth;
- Mini App identity validation;
- localStorage tampering.

Demo payment tidak boleh masuk production.

---

## 34. CI/CD, GIT & RELEASE

### Repository

Monorepo v1.

Logical structure:
```text
apps/
  customer-store/
  seller-dashboard/
  owner-console/

services/
  api/
  worker/
  bot-engine/

packages/
  tenancy/
  authorization/
  commerce/
  inventory/
  orders/
  payments/
  fulfillment/
  billing/
  channels/
  events/
  notifications/
  observability/
  shared/

database/
  migrations/
  seeds/
  tests/

infrastructure/
scripts/
docs/
tests/
```

### Branch

- main;
- feature/*;
- fix/*;
- hotfix/*;
- chore/*.

Main protected.

### CI

- install;
- lint;
- typecheck;
- unit;
- integration;
- security;
- build.

Critical CI failure blocks merge.

### Migration

Expand → Migrate → Switch → Contract.

Rollback harus mempertimbangkan:
- code;
- database;
- events/jobs;
- irreversible external effects.

---

## 35. MIGRATION TEMPLATE 01 → PLATFORM

Strategi:
**strangler/incremental migration**, bukan big-bang rewrite.

### Yang dipertahankan

- UX;
- design;
- customer navigation;
- current Vercel project;
- production URL.

### Yang dipindahkan ke backend

- product truth;
- category truth;
- voucher truth;
- order truth;
- payment truth;
- inventory truth;
- fulfillment truth.

### LocalStorage

Tetap boleh untuk:
- UI/cart draft.

Tidak boleh menjadi financial/business source of truth.

### Mapping

- `settings.js` → store/template config
- `helpers.js` → shared UI helpers/brand config
- `design-tokens.css` → design system
- `webapp.js` → customer app/API/ViewModels
- `products.js` → DB seed/import
- `categories.js` → DB
- `vouchers.js` → voucher service/DB
- `store.js` → cart UI + APIs
- `services/payment/*` → payment service/adapters
- `telegram-bot.js` → Bot Engine
- `storage.js` → UI-only localStorage

### Migration stages

M0 inventory/freeze
M1 backend foundation
M2 catalog
M3 customer read path
M4 checkout/order
M5 payment
M6 fulfillment
M7 bot
M8 seller dashboard
M9 remove legacy simulations
M10 production cutover

Tidak boleh melakukan blind dual-write pada financial/inventory paths.

---

## 36. PRODUCTION READINESS

Readiness:
- READY;
- CONDITIONAL;
- NOT READY;
- N/A.

### P0 blockers

- cross-tenant leak;
- payment forgery;
- inventory corruption;
- duplicate fulfillment;
- secret leak;
- auth bypass;
- broken RLS;
- unrecoverable DB.

### P1

- critical checkout;
- worker recovery;
- billing;
- bot;
- fulfillment visibility;
- backup restore.

### Production definition

Production =

**FUNCTIONAL
+ AUTHORIZED
+ TENANT-SAFE
+ TESTED
+ OBSERVABLE
+ RECOVERABLE
+ DOCUMENTED**

Production levels:
- Internal;
- Pilot (1–3 stores);
- Controlled;
- GA.

---

## 37. DISASTER RECOVERY & BUSINESS CONTINUITY

Failure domains:
- frontend;
- API;
- DB;
- external providers.

Failure types:
- transient;
- persistent;
- data integrity;
- security;
- infrastructure.

RPO/RTO harus eksplisit sebelum final operational launch; nilainya belum dikunci di architecture phase.

Backups:
- DB;
- storage;
- source;
- configuration.

Backup tidak dianggap valid sampai restore drill berhasil.

External side effects tidak bisa di-rollback secara ajaib; harus direkonsiliasi.

Payment uncertainty → reconciliation.

Outbox/job recovery menggunakan lease + idempotency.

Secret rotation:
Generate → Store → Activate → Verify → Revoke old.

---

## 38. COST, CAPACITY & SCALING

Shared infrastructure dengan logical tenant isolation.

Unit economics:
Revenue/store
− infrastructure
− payment cost
− messaging cost
− support
− operations

Starter Rp50k harus dilindungi dengan:
- quota;
- entitlement;
- add-on;
- noisy-neighbor controls.

Capacity dimensions:
- stores;
- products;
- orders;
- customers;
- webhooks;
- jobs;
- broadcasts;
- storage;
- DB connections.

Scale berdasarkan bottleneck terukur.

Tidak premature:
- Kubernetes;
- Kafka;
- Redis cluster;
- microservices explosion.

Initial heuristic:
- 1–20 stores: simple shared architecture;
- 20–100: tune;
- 100–500: separate workloads where measured;
- 500+: re-evaluate architecture.

Heuristik bukan hard limit.

---

## 39. MASTER ARCHITECTURE CONSOLIDATION

Pada tahap ini seluruh keputusan digabungkan menjadi:

### Core principles

1. **Simple at the edge, rigorous at the core.**
2. **Store Context is mandatory for tenant business operations.**
3. **Frontend is never authoritative for business truth.**
4. **Payment ≠ Order ≠ Fulfillment.**
5. **Authentication ≠ Authorization ≠ Entitlement.**
6. **Event ≠ Job.**
7. **Notification is not business truth.**
8. **Risk does not replace authorization or payment truth.**
9. **LocalStorage is not production financial truth.**
10. **Manual operations must remain explicitly manual.**
11. **External provider capabilities must be verified before implementation.**
12. **Do not over-engineer before measured need.**

### Architecture shape

Modular monolith + shared PostgreSQL + RLS + Vercel frontend + VPS persistent services + adapter-based integrations + transactional outbox + persistent jobs.

---

## 40. ARCHITECTURE FREEZE v1.0

### Status

**FROZEN**

Architecture baseline is ready for implementation.

### Frozen decisions

- modular monolith v1;
- shared PostgreSQL multi-tenant;
- RLS + application authorization;
- explicit Store Context;
- platform/store role separation;
- permission and entitlement separation;
- adapter-based payments;
- adapter-based channels;
- server-authoritative checkout;
- transactional inventory reservation;
- payment reconciliation;
- separate fulfillment;
- transactional outbox;
- persistent jobs;
- seller billing separate from customer commerce payment;
- incremental Template 01 migration;
- existing Bintang Store Vercel project preserved;
- existing `abang-gtc` service protected;
- production readiness gate before GA.

### Change management after freeze

New architecture ideas are not silently inserted into implementation.

They require:
1. proposal;
2. affected components;
3. security impact;
4. tenant isolation impact;
5. data migration impact;
6. API/event compatibility impact;
7. testing impact;
8. operations/rollback impact;
9. cost/capacity impact;
10. explicit approval;
11. version bump if accepted.

---

# PART II — IMPLEMENTATION STARTING POINT

Architecture is frozen. Implementation begins separately.

## 41. IMPLEMENTATION MASTER PLAN

Implementation order:

M01 Repository Foundation  
M02 Database Foundation  
M03 Identity + Tenancy  
M04 Authorization  
M05 Catalog  
M06 Inventory  
M07 Order  
M08 Payment  
M09 Fulfillment  
M10 Customer Store Migration  
M11 Telegram Engine  
M12 Seller Dashboard  
M13 Billing + Onboarding  
M14 Owner Console  
M15 Production Pilot

### First vertical slice

Seller Store
→ Product DB
→ Customer Store
→ Product Detail
→ Cart
→ Checkout
→ Order

Then:
Payment
→ Fulfillment
→ Telegram
→ Seller Dashboard
→ Billing/Onboarding.

---

# PART III — NEXT ENGINEERING ACTION

## 42. REPOSITORY FORENSIC AUDIT

Input:
**Bintang Store.zip**

Audit output must classify existing implementation into:

KEEP

MODIFY

MOVE

REPLACE

DEPRECATE

NEW

Audit must inspect:
- directory structure;
- package dependencies;
- frontend entry points;
- configuration;
- product/catalog files;
- payment adapter;
- localStorage;
- order lifecycle;
- fulfillment;
- Telegram simulation;
- hardcoded brand/store values;
- deployment configuration;
- tests;
- security risks;
- migration opportunities.

The audit must not rebuild the project from zero.

The goal is:
**minimal, safe, architecture-aligned migration.**

---

# PART IV — FINAL OPERATING RULE

> **Jangan membuat sistem terlihat pintar. Buat sistem sulit untuk salah.**

The platform must optimize for:
- correctness;
- tenant isolation;
- recoverability;
- auditability;
- explicit state;
- idempotency;
- operational clarity;
- incremental delivery.

Bintang Tech Studio should evolve from the current working Template 01 rather than discarding working UX and rebuilding blindly.

---

# APPENDIX A — STATUS LEGEND

| Status | Meaning |
|---|---|
| WORKING | Verified current functionality |
| DEMO | Simulation/prototype |
| PLANNED | Defined but not implemented |
| LOCKED | Architecture decision frozen |
| TBD | Deliberately unresolved |
| RISK | Known issue/blocker |
| FUTURE | Deferred by design |

# APPENDIX B — CURRENT KNOWN BOUNDARIES

1. Current Template 01 is not yet a complete production SaaS backend.
2. Its payment simulation is not production payment processing.
3. Browser localStorage is not authoritative business storage.
4. Browser Telegram simulation is not the production Bot Engine.
5. Canva invitation workflow remains manual.
6. Tipzy integration details must be verified before implementation.
7. Pro/Business final pricing and some billing policies remain TBD.
8. Exact RPO/RTO values remain TBD until operational planning.
9. WhatsApp engine is architectural/future work, not assumed production-ready.
10. Advanced BI, physical shipping, multi-region and large-scale infrastructure are intentionally deferred.

# APPENDIX C — PROJECT PROTECTION RULES

Do not create a new Vercel project without instruction.

Do not change the current Bintang Store production URL without reason/approval.

Do not rebuild Template 01 from zero.

Do not use `pm2 restart all`.

Do not use `pm2 delete all`.

Do not expose admin/developer controls to customers.

Do not trust client `store_id` as authorization.

Do not put payment/provider secrets in frontend.

Do not call demo payment production-ready.

Do not claim Canva automation while the process is manual.

Do not invent provider API behavior.

Do not silently introduce architecture changes after freeze.

---

# PART V — COMPLETE ARCHITECTURE SPECIFICATION BASELINE v1.0

# BINTANG TECH STUDIO

# MASTER PLATFORM BLUEPRINT & ARCHITECTURE SPECIFICATION v1.0

**Document Status:** ARCHITECTURE FROZEN — IMPLEMENTATION READY  
**Document Role:** Single Source of Truth (SSOT)  
**Version:** 1.0  
**Date:** 7 October 2026  
**Primary Tenant Boundary:** `store_id`  
**Architecture Style:** Modular Monolith + Multi-Tenant  
**Primary Database:** Supabase/PostgreSQL  
**Frontend:** Existing Vercel project(s)  
**Backend/Workers/Bots:** VPS  
**Edge/DNS/Security:** Cloudflare (recommended)

## DOCUMENT GOVERNANCE

This document is the master architectural baseline for Bintang Tech Studio.

It defines:
- business boundaries;
- platform architecture;
- tenant model;
- identity and authorization;
- commerce, inventory, order, payment, fulfillment, billing, bot, notification and support engines;
- database contracts;
- API contracts;
- event/job architecture;
- security and data governance;
- infrastructure;
- testing;
- CI/CD;
- migration of Template 01 — Bintang Store;
- production readiness;
- disaster recovery;
- scaling;
- implementation gates.

### Status discipline

Every capability must be understood as one of:
- **WORKING** — verified to work in the current implementation;
- **DEMO** — simulation/prototype only;
- **PLANNED** — architecturally defined but not yet implemented;
- **LOCKED** — architectural decision that should not be changed casually;
- **TBD** — deliberately unresolved and must be decided before the relevant implementation gate;
- **RISK** — known issue/blocker that must be resolved before production;
- **FUTURE** — intentionally deferred.

### Change rule

A new implementation must follow this document unless an explicit architecture change is approved.  
Architecture changes require impact analysis across database, API, authorization, tenant isolation, payments, events/jobs, migration, testing, operations and rollback.

### Source-of-truth rule

This document describes the intended platform architecture. It does **not** automatically mean every described feature is already production-ready. Existing Template 01 functionality remains subject to the Prototype → Production Migration Contract in this document.

---

**Status:** Architecture Frozen — Implementation Details Iterative  
**Purpose:** Single Source of Truth (SSOT)  
**Primary Tenant Boundary:** `store_id`  
**Architecture:** Modular Monolith + Multi-Tenant  
**Last Updated:** 2026-10-07

---

## STATUS LEGEND

`[LOCKED]` — keputusan arsitektur sudah dikunci.

`[WORKING]` — benar-benar bekerja saat ini.

`[DEMO]` — simulasi/prototype, bukan production truth.

`[PLANNED]` — direncanakan, belum production.

`[TBD]` — belum diputuskan.

`[RISK]` — harus diselesaikan sebelum production.

`[FUTURE]` — tahap lanjut.

> Jangan menganggap fitur yang terlihat production-looking sebagai production functionality.

---

# 1. EXECUTIVE SUMMARY

Bintang Tech Studio mengubah proses jualan digital manual menjadi sistem yang otomatis, terintegrasi, dan reusable untuk banyak seller.

**Core promise:**  
> Ubah jualan digital manual menjadi otomatis.

Target:
- seller produk digital
- seller yang masih memakai WhatsApp/manual chat
- seller yang membutuhkan Telegram/WhatsApp bot
- seller yang masih mengecek pembayaran, stok, order, dan fulfillment manual

Seller membeli **outcome**, bukan source code.

---

# 2. BUSINESS MODEL

## Recurring Revenue

- bot rental
- hosting/infrastructure
- subscription
- add-ons
- maintenance

## One-Time Revenue

- activation/setup
- custom template
- custom feature
- full custom development

## Payment Principle

Seller menggunakan payment account miliknya sendiri. Bintang menghubungkan provider melalui API/webhook. Tidak menggunakan shared payment account Bintang untuk seller.

Payment Engine wajib adapter-based agar provider dapat diganti.

Tipzy adalah contoh provider; kontrak API/webhook final harus diverifikasi sebelum implementasi.

---

# 3. PACKAGE MODEL

## STARTER `[LOCKED]`

- Rp50.000/bulan
- activation/setup Rp100.000 sekali
- maksimal 20 produk
- Telegram-first
- broadcast
- laporan penjualan
- riwayat transaksi
- voucher

## PRO `[TBD]`

Pricing/features belum difinalkan.

## BUSINESS `[TBD]`

Pricing/features belum difinalkan.

Engine tidak boleh mengarang entitlement Pro/Business sebelum keputusan resmi.

---

# 4. PRODUCT ARCHITECTURE

Empat dunia utama:

PLATFORM
STORE
CUSTOMER
CHANNEL

Platform = Bintang Tech.  
Store = tenant seller.  
Customer = pembeli seller.  
Channel = Telegram, WhatsApp, Web/Mini App, future channels.

---

# 5. CONTROL PLANE VS DATA PLANE

## Control Plane

- users
- stores
- plans
- subscriptions
- templates
- add-ons
- feature flags
- billing
- monitoring
- platform configuration

## Data Plane

- products
- categories
- inventory
- customers
- orders
- payments
- fulfillment
- vouchers
- channels

### Golden Rule `[LOCKED]`

> Every business operation MUST execute within an explicit Store Context unless explicitly classified as a Platform-level operation.

---

# 6. ARCHITECTURE STYLE

## `[LOCKED]` Modular Monolith

Bukan microservices penuh pada tahap awal.

Modul:

Identity
Tenant
Commerce
Inventory
Order
Payment
Fulfillment
Billing
Bot
Template
Notification
Automation
Support
Monitoring

Komponen dapat diekstrak menjadi worker/service terpisah ketika scale memang membutuhkannya.

---

# 7. IDENTITY & AUTHENTICATION

auth.users
    ↓
profiles
    ↓
store_members
    ↓
stores

## profiles

id UUID PK
full_name
avatar_url
platform_role
status
created_at
updated_at

## stores

id UUID PK
name
slug
template_version_id
status
currency
settings JSONB
created_at
updated_at

## store_members

id UUID PK
store_id FK
user_id FK
role
status
created_at
updated_at

Satu user dapat memiliki banyak store. Satu store dapat memiliki banyak member.

---

# 8. ROLES, PERMISSIONS & ENTITLEMENTS

## Platform Roles

PLATFORM_OWNER
PLATFORM_ADMIN
USER

## Store Roles

STORE_OWNER
STORE_ADMIN
STORE_STAFF

### `[LOCKED]`

> Role ≠ Permission ≠ Entitlement.

Contoh permission:

products.read
products.create
products.update
products.delete
inventory.read
inventory.update
orders.read
orders.update
orders.cancel
orders.refund
customers.read
customers.update
payments.read
payments.manage
vouchers.read
vouchers.manage
staff.read
staff.invite
staff.update
staff.remove
store.settings.read
store.settings.update

### Authorization Pipeline

Request
 ↓
Authentication
 ↓
User
 ↓
Store
 ↓
Membership
 ↓
Role
 ↓
Permission
 ↓
Entitlement
 ↓
RLS
 ↓
Business Validation
 ↓
Execute

---

# 9. MULTI-TENANT ARCHITECTURE

### `[LOCKED]`

Tenant boundary utama:

store_id

Menggunakan shared PostgreSQL + strict tenant isolation + RLS.

`store_id` dari frontend/URL tidak pernah menjadi bukti authorization.

Semua tenant business data harus mempunyai `store_id` langsung atau relationship yang aman menuju store.

Cross-tenant relationship wajib divalidasi:

product.store_id = category.store_id
order.store_id = product.store_id
payment.store_id = order.store_id
voucher.store_id = order.store_id

---

# 10. DATABASE ARCHITECTURE

## SaaS

### templates

id
name
slug
description
status
created_at
updated_at

### template_versions `[PLANNED]`

id
template_id
version
status
compatibility_version
config_schema
theme_schema
created_at
updated_at

### plans

id
name
slug
monthly_price
activation_fee
max_products
status
features JSONB
created_at
updated_at

### subscriptions

id
store_id
plan_id
status
started_at
current_period_start
current_period_end
cancelled_at
created_at
updated_at

### addons

id
name
slug
description
monthly_price
status
configuration
created_at

### store_addons

id
store_id
addon_id
status
activated_at
expires_at
configuration

## Commerce

### categories

id
store_id
name
slug
sort_order
status
created_at
updated_at

Unique:

(store_id, slug)

### products

id
store_id
category_id
name
slug
description
product_type
price
compare_at_price
stock_mode
status
metadata JSONB
created_at
updated_at

Product types:

DIGITAL
SERVICE
PHYSICAL

Stock modes:

UNLIMITED
TRACKED

Statuses:

DRAFT
ACTIVE
INACTIVE
ARCHIVED

### inventory

id
store_id
product_id
quantity_on_hand
quantity_reserved
updated_at

available = quantity_on_hand - quantity_reserved

### customers

id
store_id
name
email
phone
telegram_id
whatsapp_number
total_orders
total_spent
last_order_at
metadata JSONB
created_at
updated_at

### orders

id
store_id
customer_id
order_number
status
subtotal
discount_total
grand_total
currency
voucher_id
fulfillment_status
metadata JSONB
created_at
updated_at

Statuses:

PENDING_PAYMENT
PAID
PROCESSING
FULFILLED
FAILED
CANCELLED
EXPIRED

### order_items

id
order_id
product_id
product_name
quantity
unit_price
subtotal
metadata
created_at

`product_name` dan `unit_price` adalah snapshot historis.

### vouchers

id
store_id
code
discount_type
discount_value
minimum_purchase
maximum_discount
usage_limit
used_count
starts_at
expires_at
status
created_at
updated_at

Types:

PERCENTAGE
FIXED

### voucher_redemptions

id
voucher_id
store_id
customer_id
order_id
discount_amount
created_at

## Payment

### payment_accounts

id
store_id
provider
display_name
status
credential_reference
configuration
created_at
updated_at

### payments

id
store_id
order_id
payment_account_id
provider
provider_transaction_id
amount
currency
status
payment_url
paid_at
expired_at
metadata
created_at
updated_at

Statuses:

PENDING
PROCESSING
PAID
FAILED
EXPIRED
CANCELLED

### payment_events

id
payment_id
provider
event_id
event_type
payload
processed_at
processing_status
created_at

## Channels / Audit / Support

### store_channels

id
store_id
channel
status
display_name
config
secret_reference
connected_at
disconnected_at
created_at
updated_at

Channels:

TELEGRAM
WHATSAPP

### activity_logs

id
actor_user_id
store_id
action
entity_type
entity_id
metadata
ip_address
user_agent
created_at

### support_tickets

id
store_id
created_by
subject
status
priority
metadata
created_at
updated_at

## Billing `[PLANNED]`

### invoices

id
store_id
subscription_id
invoice_number
status
subtotal
discount
tax
total
currency
issued_at
due_at
paid_at
period_start
period_end
metadata
created_at
updated_at

### billing_events

Mencatat lifecycle subscription, invoice, add-on, renewal, suspension, reactivation, dll.

---

# 11. COMMERCE ENGINE

### Fundamental separation `[LOCKED]`

Product ≠ Inventory ≠ Order

Product = what is sold.  
Inventory = what is available.  
Order = committed transaction.

Commerce Engine tidak boleh mengetahui Telegram/WhatsApp.

---

# 12. INVENTORY ENGINE

Inventory harus transactional/concurrency-safe.

Contoh:

Stock = 1

A → reserve 1 → SUCCESS
B → reserve 1 → FAIL
```

Tidak boleh overselling.

## Unique Digital Inventory `[TBD]`

Kemungkinan membutuhkan:

inventory_items

untuk license key, account, voucher code, unique credential, dll.

Status:

AVAILABLE
RESERVED
ASSIGNED
EXPIRED
INVALID

---

# 13. ORDER ENGINE

## Checkout

Client hanya mengirim input seperti:

product_id
quantity
voucher

Server menentukan:

current price
product status
inventory
voucher
store status
entitlement
subtotal
discount
grand_total

Client price tidak dipercaya.

## State Machine

PENDING_PAYMENT
 ↓
PAID
 ↓
PROCESSING
 ↓
FULFILLED

Alternative:

PENDING_PAYMENT → CANCELLED
PENDING_PAYMENT → EXPIRED
PROCESSING → FAILED

Tidak boleh arbitrary transition.

## Order Number

Internal = UUID.

Customer-facing = configurable prefix + sequence, contoh:

AD-1029

---

# 14. PAYMENT ENGINE

Provider-agnostic:

Payment Engine
     │
 ┌───┼────┐
 ▼   ▼    ▼
Tipzy  Provider A  Provider B

Adapter dapat mendukung capability seperti:

createPayment
getStatus
verifyWebhook
parseWebhook
cancel
refund

Tidak semua provider diasumsikan mendukung semua capability.

## Webhook

Provider
 ↓
Identify Provider
 ↓
Verify Signature/Auth
 ↓
Validate Payload
 ↓
Identify Payment
 ↓
Validate Store
 ↓
Validate Amount
 ↓
Validate Currency
 ↓
Idempotency Check
 ↓
Process

Webhook/provider verification = payment truth.

Customer callback = UX only.

## Payment ≠ Order

Valid:

Payment = PAID
Order = PROCESSING
Fulfillment = FAILED

## Reconciliation

Cases:

amount mismatch

currency mismatch

unknown transaction

late payment

callback tanpa webhook

database restore inconsistency

masuk reconciliation workflow.

---

# 15. FULFILLMENT ENGINE

Types:

DIGITAL_AUTO
DIGITAL_MANUAL
SERVICE
PHYSICAL

Retry data:

attempt_count
next_retry_at
last_error

Failure handling:

retry
manual intervention
refund

Refund Engine masih `[TBD]`.

---

# 16. BOT ENGINE

### `[LOCKED]`

> ONE BOT ENGINE, MANY STORES.

Mapping:

BOT
 ↓
STORE_CHANNEL
 ↓
STORE

Flow:

Incoming Event
 ↓
Identify Bot
 ↓
Resolve Store
 ↓
Create Store Context
 ↓
Identify Actor
 ↓
Permission / Customer Context
 ↓
Conversation Engine
 ↓
Application Service
 ↓
Response

Conversation state ≠ business state.

---

# 17. TELEGRAM ARCHITECTURE

Customer:

`/start`

browse

Mini App

order interaction

payment flow

notifications

Seller admin quick operations:

orders

pending

stats

inventory

broadcast

quick settings

Complex tasks tetap di Seller Dashboard.

Telegram Mini App identity harus divalidasi server-side menggunakan mekanisme resmi Telegram pada tahap implementasi.

Jangan percaya `?store_id=...` sebagai authorization.

---

# 18. WHATSAPP ARCHITECTURE

WhatsApp adalah channel adapter.

Commerce tidak boleh mempunyai logic khusus WhatsApp.

Provider/API implementation:

`[TBD]`

---

# 19. TEMPLATE ENGINE

### `[LOCKED]`

Template ≠ Store ≠ Commerce

Layers:

TEMPLATE
 ↓
THEME
 ↓
STORE CONFIG
 ↓
COMMERCE DATA

Template mengatur presentation/experience.

Store mengatur branding/configuration.

Commerce mengatur business truth.

Template switching tidak boleh menghapus:

products

customers

orders

payments

inventory

vouchers

Store menunjuk template version tertentu.

---

# 20. TEMPLATE 01 — BINTANG STORE

## Brand

**Bintang Store**

Tagline:

> Produk digital, langsung beres.

## Customer Flow

Telegram Bot
 → Customer Mini App
 → Bintang Store
 → Browse
 → Product Detail
 → Cart
 → Checkout
 → Payment
 → Order
 → Fulfillment
 → Account

## Navigation

Home
Produk
Pesanan
Akun

## Catalog

36 products, 8 categories:

Streaming
AI & Productivity
Design
Gaming
Software
Cloud & Storage
Education
Digital Tools

## Current Features `[WORKING/DEMO DEPENDING ON FUNCTION]`

search

category filtering

product detail

cart

voucher

checkout

payment simulation

order creation

order history

order detail

fulfillment

account

localStorage

stock deduction

Telegram Mini App routing

## Vouchers

BINTANG10
STARTER5
PROMOHEMAT
DIGITALVIP

## Design

Premium, clean, modern, trustworthy, commerce-oriented, restrained.

Palette:

Deep Obsidian

Warm Ivory

Warm Terracotta

Gold/Amber

Emerald

Typography:

Plus Jakarta Sans / Inter

Icons:

Lucide SVG

Avoid:

excessive gradients

excessive pills/badges

emoji-heavy UI

random illustrations

cheap icons

mixed icon styles

excessive animation

## Existing Production

https://bintang-digital-demo.vercel.app/index.html#webapp

Vercel project:

bintang-digital-demo

Do not create a new Vercel project or change production URL without explicit instruction.

## Migration Principle

Do not rebuild Template 01 from scratch.

Extract hardcoded:

store name

tagline

logo

order prefix

support text

payment copy

products

categories

vouchers

storage/business state

into platform/store/commerce systems incrementally.

Current localStorage/client-side business truth is prototype/demo behavior, not production backend truth.

---

# 21. SELLER DASHBOARD

Core sections:

Overview
Store
Products
Inventory
Orders
Customers
Marketing
Payments
Channels
Analytics
Team
Subscription
Settings

Dashboard should answer:

> Bagaimana kondisi toko saya?

Action Center should surface:

pending orders

low stock

payment problems

subscription problems

integration problems

---

# 22. OWNER CONTROL CENTER

Platform-level sections:

Sellers
Stores
Users
Subscriptions
Payments
Bots
Templates
Add-ons
Orders
Tickets
Logs
Usage
System Health

Owner operates in Platform Context.

Impersonation:

explicit

reason-required

time-limited

audited

clearly indicated

---

# 23. SUBSCRIPTION & BILLING ENGINE

Separate:

PLAN
 ↓
SUBSCRIPTION
 ↓
BILLING
 ↓
ENTITLEMENT

Subscription default scope:

> Store.

States:

TRIAL
ACTIVE
PAST_DUE
SUSPENDED
CANCELLED
EXPIRED

Activation fee:

Rp100.000

one-time, separate from monthly price.

Cancel ≠ Suspend.

Invoice ≠ Payment.

Flow:

Invoice
 ↓
Payment Attempt
 ↓
Provider
 ↓
Webhook
 ↓
Payment PAID
 ↓
Invoice PAID
 ↓
Subscription ACTIVE

Downgrade never silently deletes data.

Proration/grace-period policy `[TBD]`.

Plan versioning is recommended to protect existing subscribers from accidental contract changes.

---

# 24. ADD-ON ENGINE

Examples:

WhatsApp
Custom Domain
Advanced Analytics
Extra Products
Automation
Extra Staff

Add-ons can modify:

boolean features

limits

quotas

capabilities

Add-ons are store-scoped.

---

# 25. ENTITLEMENT ENGINE

Effective entitlements derive from:

Plan
+
Subscription State
+
Add-ons
+
Store State
+
Feature Policy

Example:

{
  "products": {
    "max": 20
  },
  "channels": {
    "telegram": true,
    "whatsapp": false
  },
  "features": {
    "broadcast": true,
    "voucher": true,
    "advanced_analytics": false
  }
}

Frontend may hide unavailable features, but backend must enforce entitlement.

---

# 26. CUSTOMER ONBOARDING

Target:

Create Account
 ↓
Choose Plan
 ↓
Pay Activation
 ↓
Create Store
 ↓
Choose Template
 ↓
Add Products
 ↓
Connect Payment
 ↓
Connect Telegram / WhatsApp
 ↓
Test
 ↓
Publish

Seller should not need to understand infrastructure.

---

# 27. AUTOMATION ENGINE

Future model:

TRIGGER
 ↓
CONDITION
 ↓
ACTION

Example:

Order Paid
 ↓
Digital Product?
 ↓
Fulfill
 ↓
Notify Customer
 ↓
Notify Seller

Automation calls shared application services; it must not duplicate business logic.

---

# 28. NOTIFICATION ENGINE

Domain event:

order.paid

can produce:

Customer notification
Seller notification
Telegram
WhatsApp
Email
Dashboard notification

Notifications should subscribe to domain events.

---

# 29. API ARCHITECTURE

Application service boundaries:

ProductsService
OrdersService
InventoryService
PaymentService
BillingService
BotService
TemplateService
SubscriptionService
FulfillmentService
NotificationService

Dashboard, Telegram, WhatsApp, and future clients use shared application services.

---

# 30. EVENT ARCHITECTURE

Example:

OrderPaid

Consumers:

Fulfillment
Notification
Analytics
Audit

This keeps channels and downstream modules decoupled.

---

# 31. SECURITY ARCHITECTURE

### Zero Trust Client

Frontend, Telegram input, WhatsApp input, and webhooks are untrusted until verified.

### Security Pipeline

Authentication
 ↓
Authorization
 ↓
Store Context
 ↓
Permission
 ↓
Entitlement
 ↓
RLS
 ↓
Business Validation
 ↓
Database

### Secrets

Never in:

frontend

localStorage

public Git

ordinary logs

Examples:

Telegram bot token

payment secret

WhatsApp credential

Actual secret manager `[TBD]`.

---

# 32. OBSERVABILITY

Monitor:

## Infrastructure

- API
- database
- workers
- queue
- VPS
- scheduler

## Integrations

- Telegram
- WhatsApp
- payment provider
- webhooks

## Business Health

- failed payments
- stuck orders
- failed fulfillment
- queue backlog
- webhook backlog
- unusual error rate

Structured logs should include:

{
  "request_id": "...",
  "store_id": "...",
  "actor_id": "...",
  "action": "...",
  "status": "error"
}

Never log secrets.

---

# 33. BACKUP & DISASTER RECOVERY

Backup targets:

database

configuration

source code

template artifacts

recovery metadata

Secrets require separate secure recovery.

Backup ≠ disaster recovery.

Recovery:

Backup
 ↓
Restore
 ↓
Integrity Check
 ↓
Application Verification
 ↓
Reconciliation

RPO/RTO `[TBD]`.

After DB restore, external payment/business events must be reconciled.

---

# 34. DEPLOYMENT ARCHITECTURE

## Existing Stack

GitHub
Vercel
Supabase
VPS
Domain

## Vercel

Frontend/customer storefront.

## Supabase

Auth

PostgreSQL

RLS

Storage as appropriate

## VPS

API

workers

bot worker

webhook processing

scheduler

automation

monitoring

## Domains

Platform:

bintangtech.web.id

Existing sales website:

bintanggstore.web.id

Keep conceptually separate.

---

# 35. ENVIRONMENT STRATEGY

Target:

Development
Staging
Production

Production is not the default playground.

Migrations must be versioned.

---

# 36. VPS OPERATIONAL SAFETY

Never use global PM2 commands on shared infrastructure where unrelated services may be running.

Avoid:

pm2 restart all
pm2 delete all

Use service-specific operations.

---

# 37. TESTING STRATEGY

## Unit

- calculations
- state transitions
- entitlement resolver
- voucher rules
- payment mapping

## Integration

- DB
- RLS
- payment webhook
- inventory
- order lifecycle

## E2E

```text
Customer
 → Store
 → Checkout
 → Payment
 → Order
 → Fulfillment
```

## Security

- tenant escape
- IDOR
- privilege escalation
- secret exposure
- webhook replay
- malicious client input

## Visual QA

Template 01 visual fidelity must survive migration.

---

# 38. PRODUCTION READINESS

Before production:

□ Auth
□ RLS
□ Tenant isolation
□ Permissions
□ Entitlements
□ Product CRUD
□ Inventory concurrency
□ Checkout idempotency
□ Order state machine
□ Payment webhook
□ Duplicate webhook
□ Amount mismatch
□ Fulfillment failure
□ Subscription lifecycle
□ Billing
□ Backup
□ Restore
□ Security
□ Visual QA
□ Mobile QA
□ Telegram QA

---

# 39. RED-TEAM REVIEW

Key failure scenarios:

## Tenant Escape

Seller A attempts Store B → DENIED.

## Price Tampering

Client modifies price → server ignores it.

## Double Checkout

Repeated request → no unintended duplicate transaction.

## Stock Race

Stock 1 + two simultaneous buyers → one success, one failure.

## Duplicate Webhook

Same event repeated → no duplicate business effect.

## Paid but Fulfillment Failed

Payment remains PAID; fulfillment separately FAILED.

## Late Payment

Expired order later paid → reconciliation, not blind fulfillment.

## Amount Mismatch

Expected Rp50.000, received Rp5.000 → no fulfillment.

## Unknown Transaction

Unknown provider transaction → reconciliation, not automatic payment creation.

## Bot Mis-Mapping

Bot identity must map to intended store.

## Broadcast Crash

Resume from recipient state, not resend all recipients.

## Worker Failure

Jobs survive restart and retry safely.

## Template Update

New template does not silently destroy old store.

## Downgrade

No silent product deletion.

## DB Restore

Recovery includes payment reconciliation.

---

# 40. ARCHITECTURE INVARIANTS

### I-01

`store_id` from client is never proof of authorization.

### I-02

Client never determines business truth.

### I-03

Client never determines payment status.

### I-04

Client never determines order status.

### I-05

Payment and Order are separate state machines.

### I-06

Template never owns commerce truth.

### I-07

Customer cannot access seller interfaces.

### I-08

Seller cannot access platform control center without explicit platform authorization.

### I-09

Platform Admin does not automatically access seller secrets.

### I-10

Retryable external events must be idempotent.

### I-11

Critical financial/audit history cannot be casually hard-deleted.

### I-12

Secrets never belong in frontend, localStorage, public Git, or ordinary logs.

### I-13

Every business operation executes in explicit Store Context unless explicitly Platform-level.

---

# 41. PRODUCTION VS DEMO MATRIX

| Area | Current | Target |
|---|---|---|
| Customer UI | WORKING | Production |
| Catalog | DEMO/client-side | DB-backed |
| Cart | DEMO/local | Server-backed where required |
| Orders | DEMO/client-side | Production API |
| Payment | DEMO + adapter | Provider-backed |
| Fulfillment | DEMO | Production engine |
| Telegram routing | DEMO/browser | Real bot engine |
| Authentication | Not in Template 01 | Platform Auth |
| Multi-tenant | Not in Template 01 | RLS |
| Inventory | DEMO/local | Transactional DB |
| Billing | PLANNED | Production |
| Seller Dashboard | PLANNED | Production |
| Owner Control Center | PLANNED | Production |
| WhatsApp | PLANNED | Production |
| Automation | PLANNED | Production |

---

# 42. MIGRATION PLAN

## Migration 001 — Identity & Tenant

profiles
stores
store_members
RLS
authorization helpers

Goal:

USER
 ↓
LOGIN
 ↓
CREATE STORE
 ↓
BECOME OWNER
 ↓
OPEN STORE DASHBOARD

## Migration 002 — Catalog

categories
products
inventory

## Migration 003 — Customers & Orders

customers
orders
order_items

## Migration 004 — Payment

payment_accounts
payments
payment_events

## Migration 005 — Channels

store_channels
Telegram

## Migration 006 — Templates

templates
template_versions
store config
theme

## Migration 007 — Billing

plans
plan versions
subscriptions
invoices
billing events
addons
store_addons
entitlements

## Migration 008 — Expansion

WhatsApp
Automation
Broadcast
Advanced Analytics

---

# 43. ROADMAP

Phase 0  — Business Model
Phase 1  — Multi-Tenant Core
Phase 2  — Seller Dashboard
Phase 3  — Product & Inventory Engine
Phase 4  — Order Engine
Phase 5  — Payment Engine
Phase 6  — Telegram Bot Engine
Phase 7  — WhatsApp Bot Engine
Phase 8  — Bot Builder / Template System
Phase 9  — Template Market
Phase 10 — Add-on Engine
Phase 11 — Customer Onboarding
Phase 12 — Bintang Admin Panel
Phase 13 — Monitoring & Billing
Phase 14 — Custom Development
Phase 15 — Reusable Module Market
Phase 16 — Scale

---

# 44. RISK REGISTER

| ID | Risk | Status | Requirement |
|---|---|---|---|
| R-01 | Checkout idempotency | OPEN | Design before production |
| R-02 | Payment attempt concurrency | OPEN | Constraint/state design |
| R-03 | Late payment after expiry | OPEN | Reconciliation policy |
| R-04 | Inventory race | OPEN | Transaction design |
| R-05 | Voucher race | OPEN | Transaction design |
| R-06 | Broadcast resume/idempotency | OPEN | Recipient state |
| R-07 | Secret management | OPEN | Select secure mechanism |
| R-08 | Owner recovery | OPEN | Emergency procedure |
| R-09 | VPS compromise | OPEN | Incident runbook |
| R-10 | DB restore reconciliation | OPEN | Recovery runbook |
| R-11 | File upload security | OPEN | Storage policy |
| R-12 | Billing proration/grace | OPEN | Commercial policy |

---

# 45. DECISION LOG

## D-001 — Modular Monolith

Use modular monolith initially.

## D-002 — Shared PostgreSQL + RLS

Use shared DB with strict tenant isolation.

## D-003 — Store-scoped Subscription

Subscription belongs to store by default.

## D-004 — Payment Adapter

Provider behavior isolated behind adapters.

## D-005 — Webhook as Payment Truth

Provider verification/webhook is authoritative.

## D-006 — Template Separation

Template never owns commerce truth.

## D-007 — Template Versioning

Store points to template version.

## D-008 — Role / Permission / Entitlement Separation

These concepts remain distinct.

## D-009 — Payment / Order Separation

Independent state machines.

## D-010 — Incremental Template 01 Migration

Do not rebuild Template 01.

## D-011 — Customer / Seller Boundary

Customer Store is separate from Seller Dashboard.

## D-012 — Owner / Seller Boundary

Owner Control Center is separate from Seller Dashboard.

## D-013 — Activation Fee Separation

Activation is one-time and separate from monthly subscription.

## D-014 — Idempotency

Repeatable external events must be idempotent.

## D-015 — Critical History Protection

Financial/audit history cannot be casually hard-deleted.

---

# 46. OPEN DECISIONS / TBD

## Billing

- Pro pricing/features
- Business pricing/features
- trial
- grace period
- proration
- downgrade timing
- subscription refund
- tax handling
- invoice numbering
- grandfathering

## Payment

- exact Tipzy webhook contract
- provider status mapping
- refund model
- late-payment recovery
- payment-attempt constraints
- settlement reporting
- platform billing provider

## Infrastructure

- secret manager
- queue technology
- monitoring provider
- alert provider
- RPO
- RTO
- backup schedule
- retention policy

## Channel

- WhatsApp provider
- WhatsApp API architecture
- Telegram implementation details
- Mini App server-side validation implementation

## Commerce

- inventory reservation policy
- unique digital inventory model
- refund engine
- voucher concurrency implementation

## Security

- MFA strategy
- owner emergency recovery
- file upload security
- incident severity matrix
- impersonation implementation

---

# 47. FUTURE ARCHITECTURE

## Bot Builder

Configuration-driven first; visual builder later.

## Template Marketplace

Publisher types:

BINTANG
PARTNER
COMMUNITY

with review/security/compatibility gates.

## Reusable Module Market

Potential modules:

Referral
Loyalty
Membership
Advanced Analytics
CRM
Automation

## Scale

Potential future:

Dedicated workers
Cache
Read replicas
Object storage
Dedicated tenant infrastructure
Service extraction

Only introduce when justified by actual load/operational needs.

---

# 48. FINAL ARCHITECTURE

BINTANG TECH STUDIO
                                  │
                ┌─────────────────┴─────────────────┐
                │                                   │
                ▼                                   ▼
       OWNER CONTROL CENTER                   SELLER DASHBOARD
        PLATFORM CONTEXT                       STORE CONTEXT
                │                                   │
                └─────────────────┬─────────────────┘
                                  │
                                  ▼
                             BINTANG API
                                  │
       ┌──────────────┬───────────┼───────────┬──────────────┐
       ▼              ▼           ▼           ▼              ▼
   Identity        Tenant      Commerce    Payment        Billing
       │              │           │           │              │
       └──────────────┴───────────┼───────────┴──────────────┘
                                  │
                          Entitlement Engine
                                  │
                   ┌──────────────┼──────────────┐
                   ▼              ▼              ▼
               Templates       Add-ons        Channels
                                                  │
                                    ┌─────────────┴─────────────┐
                                    ▼                           ▼
                                Telegram                    WhatsApp
                                    │                           │
                                    └─────────────┬─────────────┘
                                                  ▼
                                           Customer Store
                                           / Mini App

Infrastructure:

┌────────────────────┐
                    │      Supabase      │
                    │ Auth + PostgreSQL  │
                    │ RLS + Storage      │
                    └─────────┬──────────┘
                              │
             ┌────────────────┴────────────────┐
             ▼                                 ▼
        Vercel Frontend                    VPS
                                           │
                             ┌─────────────┼─────────────┐
                             ▼             ▼             ▼
                            API          Workers       Bots
                                           │
                                         Queue

---

# 49. MASTER PRINCIPLE

> **Satu platform. Banyak store. Satu commerce engine. Banyak channel. Satu bot engine. Banyak tenant. Template reusable. Payment provider interchangeable. Security enforced at every layer.**

Seller melihat bisnisnya.

Bintang Tech menangani sistemnya.

---

# 50. NEXT IMPLEMENTATION GATE

MASTER BLUEPRINT v1.0
        ↓
DATABASE CONTRACT REVIEW
        ↓
MIGRATION 001
        ↓
AUTH
        ↓
STORE MEMBERSHIP
        ↓
RLS
        ↓
TEST TENANT ISOLATION
        ↓
PRODUCT ENGINE

Tidak boleh lompat ke production commerce sebelum Identity + Tenant + RLS foundation lulus.

---

## END OF BINTANG TECH MASTER BLUEPRINT v1.0

# VERBATIM SOURCE ARCHIVE C

## BINTANG_TECH_STUDIO_MASTER_BLUEPRINT_v2.0_COMPLETE

Isi source v2.0 diekstrak dari DOCX dan dipertahankan di bawah ini sebagai arsip tekstual.

BINTANG TECH STUDIO — MASTER BLUEPRINT v2.0
Master Architecture + Engineering + Implementation + Governance
Baseline: 7 Oktober 2026
MASTER SOURCE OF TRUTH • Architecture + Engineering + Implementation + Governance
Daftar Isi Ringkas
00. Dokumen Induk & Aturan Penggunaan
01. Executive Summary & Product Vision
02. Business Model, Package & Revenue
03. Domain, Deployment & Protected Assets
04. Architecture Principles & Frozen Decisions
05. Architecture History 01–40
06. System Context & User Journeys
07. Identity, Tenancy & Membership Contract
08. Authorization Matrix & Entitlement
09. RLS & Tenant Isolation Contract
10. Database Contract — Core Tables
11. Database Field-Level Contract
12. Commerce Contract
13. Inventory Concurrency Contract
14. Order State & Failure Matrix
15. Payment Engine Contract
16. Tipzy / Provider Boundary
17. Fulfillment Contract
18. Event, Outbox & Queue Contract
19. Notification Contract
20. Bot & Channel Engine
21. API Contract
22. Billing & Subscription Contract
23. Onboarding & Provisioning Contract
24. Support, Ticketing, Incident & Internal Tasks
25. Data Governance, Privacy & Retention
26. Analytics & BI Contract
27. Security Operations, Abuse & Risk
28. Infrastructure & Deployment Contract
29. Testing & QA Contract
30. CI/CD, Git & Release Contract
31. Migration Template 01 → Platform
32. Production Readiness
33. Disaster Recovery & Business Continuity
34. Cost, Capacity & Scaling
35. Template 01 — Bintang Store Current Boundary
36. Design System & UX Contract
37. Master Implementation Plan M01–M15
38. Repository Forensic Audit Contract
39. Definition of Done
40. Open Decisions / Explicit TBD
41. Change Control & Architecture Governance
42. State Transition Contract
43. Failure Matrix — Critical Scenarios
44. Current vs Planned vs Demo vs Production Matrix
45. Final Master Checklist
46. Decision Register — Normalized Reconstruction
47. Completeness Manifest
00. Dokumen Induk & Aturan Penggunaan
STATUS: MASTER SOURCE OF TRUTH — BASELINE v2.0
Tujuan dokumen ini adalah menyatukan hasil desain arsitektur, keputusan engineering,
kontrak sistem, batas production/demo, migration plan, implementation plan, governance,
dan status sistem Bintang Tech Studio ke satu sumber induk.
Aturan:
1. Dokumen ini membedakan LOCKED, TBD, PLANNED, WORKING, DEMO, DEPRECATED.
2. Hal yang belum diputuskan tetap ditulis TBD; tidak boleh diisi dengan asumsi.
3. Production functionality tidak boleh disimpulkan hanya dari UI/prototype.
4. Customer, Seller, dan Platform/Owner context selalu dipisahkan.
5. Tenant boundary adalah store_id + authorization + RLS; bukan URL.
6. Setiap operasi bisnis tenant harus memiliki Store Context eksplisit.
7. Perubahan terhadap keputusan LOCKED harus melalui change request + impact analysis.
8. Financial, inventory, payment, fulfillment, billing, dan security state harus server-authoritative.
9. Template 01 tidak dibangun ulang dari nol; migrasi dilakukan incremental/strangler.
10. Existing Vercel project dan service lain yang sudah berjalan dilindungi dari perubahan global.
Catatan provenance:
Dokumen ini mengonsolidasikan keputusan yang sudah tersimpan dalam konteks proyek.
Beberapa nomor Decision Register historis tidak memiliki teks verbatim yang tersimpan
dalam sumber yang saat ini dapat diretrieval. Untuk bagian tersebut digunakan label
"normalized reconstruction" bila diperlukan, bukan diklaim sebagai kutipan historis.
01. Executive Summary & Product Vision
Bintang Tech Studio mengubah proses jualan digital manual menjadi sistem yang lebih otomatis.
Target:
- seller produk digital;
- seller yang masih menggunakan WhatsApp/manual chat;
- seller yang membutuhkan bot Telegram/WhatsApp;
- seller yang masih mengecek pembayaran, stok, order, dan pengiriman secara manual.
Model:
- bot/store disewakan bulanan;
- seller memiliki dashboard dan bot/store sendiri;
- channel Telegram, WhatsApp, atau keduanya;
- sistem multi-tenant dengan isolasi data seller/store.
Customer hanya melihat Customer Store / Customer Mini App.
Seller menggunakan Seller Dashboard dan Telegram Admin untuk operasi cepat.
Bintang Platform/Owner menggunakan Owner Console.
Prinsip utama:
"Simple at the edge, rigorous at the core."
"Jangan membuat sistem terlihat pintar. Buat sistem sulit untuk salah."
02. Business Model, Package & Revenue
PAKET
Starter — Rp50.000/bulan, maksimal 20 produk, Telegram-first.
Starter mencakup broadcast, laporan penjualan, riwayat transaksi, voucher.
Pro — detail harga/limit belum dikunci.
Business — detail harga/limit belum dikunci.
Activation/setup: Rp100.000 sekali.
Normal installation platform tidak dikenakan biaya tambahan.
PAYMENT SELLER
Seller menggunakan payment account miliknya sendiri.
Tipzy hanya digunakan sebagai contoh provider.
Bintang menghubungkan provider melalui API/webhook.
Tidak boleh menggunakan shared payment account Bintang.
Payment Engine wajib adapter-based agar provider dapat diganti.
REVENUE
- recurring bot rental
- hosting/infrastructure
- add-ons
- maintenance
- setup
- custom template
- custom feature
- full custom development
BILLING BINTANG TECH terpisah dari customer commerce payment seller.
03. Domain, Deployment & Protected Assets
Platform:
- bintangtech.web.id = domain platform: landing/login/seller dashboard/owner control center/admin.
Customer store:
- bintanggstore.web.id = existing live Bintang Store; jangan dipakai ulang untuk dashboard platform.
Template 01:
- Vercel project: bintang-digital-demo
- production URL: https://bintang-digital-demo.vercel.app/index.html#webapp
- jangan membuat project Vercel baru tanpa instruksi.
- jangan mengubah URL production tanpa alasan.
Telegram:
- Bintang Digital Demo
- @BintangDigitalDemoBot
Protected service:
- VPS menjalankan bot abang-gtc.
- DILARANG menggunakan `pm2 restart all` atau `pm2 delete all`.
Deployment target:
`npx.cmd vercel --prod` setelah review, test, dan visual QA.
04. Architecture Principles & Frozen Decisions
ARCHITECTURE:
- modular monolith v1;
- Supabase/PostgreSQL sebagai authoritative transactional datastore + Auth/RLS/Storage;
- Vercel untuk frontend;
- VPS untuk API, worker, bot, webhook, automation;
- Cloudflare direkomendasikan sebagai DNS/edge/security;
- GitHub sebagai source/version control;
- DEV/STAGING/PROD dipisahkan saat dibutuhkan.
CONTROL PLANE:
seller, store, plan, subscription, template, add-on, feature flag, billing, monitoring.
DATA PLANE:
product, inventory, order, customer, payment, fulfillment, bot/channel.
TENANCY:
shared pooled PostgreSQL, strict store_id boundary, application authorization + RLS.
Satu user dapat memiliki banyak store.
Satu store dapat memiliki banyak member.
GOLDEN RULE:
Every business operation MUST execute within an explicit Store Context,
unless explicitly classified as a Platform-level operation.
ROLE ≠ PERMISSION ≠ ENTITLEMENT.
AUTHENTICATION ≠ TENANT ISOLATION.
05. Architecture History 01–40
01–35: architecture/business/security/database/API/event/infrastructure/testing/governance layers
dikembangkan bertahap sampai baseline teknis.
36 — Migration Template 01 → Platform:
strangler/incremental migration; preserve UX; move business truth to backend;
reuse payment adapter; replace simulation gradually.
37 — Production Readiness:
P0/P1 blockers, functional + authorized + tenant-safe + tested + observable + recoverable + documented.
38 — Disaster Recovery / Business Continuity:
backup, restore drill, reconciliation, recovery runbooks, external side-effect handling.
39 — Cost / Capacity / Scaling:
measure first, scale based on bottleneck, avoid premature Kubernetes/Kafka/Redis cluster.
40 — Master Blueprint + Architecture Freeze:
modular monolith, Store Context, Payment Adapter, Channel Adapter, Outbox, Jobs,
Template Engine, Entitlement Engine, Audit/Security, progressive migration.
06. System Context & User Journeys
PLATFORM FLOW
Internet → Cloudflare → Vercel frontend / controlled API edge → VPS API/worker/bot/webhook
→ Supabase PostgreSQL/Auth/Storage.
CUSTOMER
Telegram Bot → Customer Mini App → Store → Browse → Product Detail → Cart → Checkout
→ Payment → Order → Fulfillment → Account.
SELLER
Signup/Login → Store → Plan/Subscription → Activation → Provisioning → Configure Store
→ Catalog → Inventory → Payment Account → Channel/Bot → Test → Live → Operations.
PLATFORM OWNER
Login → Owner Console → Stores → Users/Memberships → Plans → Subscriptions → Payments
→ Templates → Add-ons → Bots → Orders/Tickets → Logs → Usage → System Health.
07. Identity, Tenancy & Membership Contract
profiles:
id UUID PK → auth.users
full_name, avatar_url, platform_role, status, created_at, updated_at.
stores:
id, owner_user_id, name, slug, template_version_id, status, currency, settings JSONB,
timestamps.
Store status: SETUP, ACTIVE, SUSPENDED, ARCHIVED.
store_members:
id, store_id, user_id, role, status, timestamps.
Roles: STORE_OWNER, STORE_ADMIN, STORE_STAFF.
Statuses: INVITED, ACTIVE, SUSPENDED, REMOVED.
Unique(store_id,user_id).
Owner invariant:
stores.owner_user_id must match an active STORE_OWNER membership.
Owner transfer is a dedicated command, not generic PATCH.
Platform roles:
PLATFORM_OWNER, PLATFORM_ADMIN, USER.
No URL/query/body store_id is proof of authorization.
08. Authorization Matrix & Entitlement
Authorization pipeline:
Request → authentication → user → store → membership → role → permission
→ entitlement → DB RLS → execute.
Example permissions:
products.read/create/update/archive
categories.read/manage
inventory.read/manage/adjust/import
orders.read/update/cancel/process
customers.read/update
vouchers.read/manage
payments.read/manage/refund
fulfillment.read/process/complete
channels.read/manage
team.read/invite/update/remove
store.read/update
analytics.read
subscription.read/manage
Entitlement = plan + subscription + add-ons + store/platform policy.
Starter example:
products.max=20
telegram.enabled=true
whatsapp.enabled=false
broadcast.enabled=true
voucher.enabled=true
advanced_analytics=false
Downgrade tidak menghapus data; pembuatan baru dapat diblokir jika melewati limit.
Suspension tidak menghapus data.
09. RLS & Tenant Isolation Contract
RLS adalah defense-in-depth, bukan pengganti authorization.
Wajib diuji:
- user dengan dua store;
- switching store;
- removed membership;
- suspended store;
- staff vs admin vs owner;
- owner transfer;
- IDOR menggunakan UUID/order/product dari tenant lain;
- platform context vs store context;
- customer hanya melihat resource miliknya.
Tenant tables harus memiliki store_id secara eksplisit bila secara bisnis tenant-scoped.
Cross-tenant foreign key/reference tidak boleh terjadi.
Default policy adalah deny-by-default.
10. Database Contract — Core Tables
Identity/Tenancy:
profiles, stores, store_members.
SaaS:
templates, template_versions, plans, subscriptions, addons, store_addons,
invoices, invoice_items, billing_payments.
Commerce:
categories, products, inventory, inventory_items, customers, orders, order_items,
vouchers, voucher_redemptions.
Payment:
payment_accounts, payments, payment_events, refunds.
Fulfillment:
fulfillments, fulfillment_items.
Channels:
store_channels, bots.
Operations:
activity_logs, support_tickets, support_ticket_messages.
Communication:
notifications, notification_deliveries, notification_preferences.
Async:
outbox_events, jobs.
Security/Risk:
security_events, security_incidents, risk_decisions.
Rules:
- money = NUMERIC, not float;
- timestamps UTC;
- JSONB only for flexible/metadata;
- financial/audit records protected from arbitrary deletion;
- tenant-aware unique/indexes;
- migrations controlled;
- seeds separate;
- restore requires reconciliation.
11. Database Field-Level Contract
PRODUCTS:
id, store_id, category_id, name, slug, description, product_type,
price, compare_at_price, stock_mode, inventory_strategy, status, metadata, timestamps.
Types: DIGITAL/SERVICE/PHYSICAL.
Stock: UNLIMITED/TRACKED.
Inventory strategy: QUANTITY/UNIQUE_ITEM.
Status: DRAFT/ACTIVE/INACTIVE/ARCHIVED.
INVENTORY:
id, store_id, product_id, quantity_on_hand, quantity_reserved, updated_at.
Unique(product_id).
Invariant: on_hand >= 0; reserved >= 0; reserved <= on_hand.
INVENTORY_ITEMS:
id, store_id, product_id, inventory_id, item_type, secret_reference,
status, reserved_order_id, assigned_order_id, reserved_at, reserved_until,
assigned_at, metadata, timestamps.
Status: AVAILABLE/RESERVED/ASSIGNED/EXPIRED/INVALID.
Secret tidak plaintext.
CUSTOMERS:
id, store_id, name, email, phone, telegram_id, whatsapp_number,
total_orders, total_spent, last_order_at, metadata, timestamps.
Partial unique index per store untuk telegram_id/whatsapp_number.
ORDERS:
id, store_id, customer_id, order_number, status, subtotal, discount_total,
grand_total, currency, voucher_id, fulfillment_status, metadata, timestamps.
Order number unik per store.
Product name/price di order_items adalah snapshot.
ORDER_ITEMS:
id, order_id, product_id, product_name, quantity, unit_price, subtotal, metadata, created_at.
VOUCHERS:
id, store_id, code, discount_type, discount_value, minimum_purchase,
maximum_discount, usage_limit, used_count, starts_at, expires_at, status, timestamps.
Codes dinormalisasi uppercase; unique per store.
Types PERCENTAGE/FIXED.
PAYMENT_ACCOUNTS:
id, store_id, provider, display_name, status, credential_reference, configuration, timestamps.
Credentials hanya reference/secure storage.
PAYMENTS:
id, store_id, order_id, payment_account_id, provider, provider_transaction_id,
attempt_number, amount, currency, status, payment_url, paid_at, expired_at,
failure_reason, metadata, timestamps.
Satu order dapat memiliki multiple attempts.
PAYMENT_EVENTS:
id, payment_id, provider, event_id, event_type, payload, processed_at,
processing_status, created_at.
Unique(provider,event_id).
REFUNDS:
id, store_id, payment_id, order_id, provider, provider_refund_id, amount,
currency, status, reason, requested_at, processed_at, metadata.
FULFILLMENTS:
id, store_id, order_id, status, strategy, attempt_count, next_retry_at,
last_error, started_at, fulfilled_at, metadata, timestamps.
Strategies DIGITAL_AUTO/DIGITAL_MANUAL/SERVICE/PHYSICAL.
Statuses PENDING/PROCESSING/FULFILLED/FAILED/MANUAL_REVIEW/CANCELLED.
BOTS:
id, store_id, channel, provider, display_name, external_bot_id, username,
status, credential_reference, webhook_status, connected_at, disconnected_at,
last_seen_at, metadata, timestamps.
OUTBOX:
event_id, event_type, version, occurred_at, store_id, aggregate_type,
aggregate_id, actor_type, actor_id, correlation_id, causation_id, payload,
status, attempt_count, available_at, processed_at, last_error, created_at.
12. Commerce Contract
Product ≠ Inventory ≠ Order.
Cart adalah UI/draft dan bukan authoritative business state.
Cart tidak melakukan reservation.
Reservation terjadi saat checkout.
Checkout server-authoritative:
server mengambil product/price/status/stock/voucher,
menghitung subtotal/discount/total,
melakukan reservation transactional,
membuat order,
menggunakan idempotency_key.
Server adalah source of truth untuk:
price, stock, totals, voucher validity, payment status, order status, fulfillment status.
Order states:
PENDING_PAYMENT → PAID → PROCESSING → FULFILLED
Failure/cancel/expire transitions harus valid dan diaudit.
13. Inventory Concurrency Contract
Atomic reservation:
UPDATE inventory
SET quantity_reserved = quantity_reserved + :qty
WHERE product_id = :product_id
  AND (quantity_on_hand - quantity_reserved) >= :qty;
Affected rows harus 1 untuk reservation berhasil.
Reservation:
- dibuat transactional saat checkout;
- memiliki expiry;
- dilepas bila order/payment tidak lagi valid;
- tidak boleh menyebabkan negative available stock.
Late payment setelah reservation expiry:
→ jangan blind fulfill;
→ masuk reconciliation/manual review sesuai policy.
Unique digital stock:
AVAILABLE → RESERVED → ASSIGNED
atau RESERVED → EXPIRED.
Assignment idempotent.
Worker crash tidak boleh menggandakan assignment.
Duplicate checkout:
idempotency key mencegah order/reservation ganda.
14. Order State & Failure Matrix
PENDING_PAYMENT:
order dibuat, menunggu payment.
PAID:
payment telah diverifikasi authoritative provider dan transition valid.
PROCESSING:
fulfillment sedang dikerjakan.
FULFILLED:
seluruh item yang diwajibkan berhasil dipenuhi.
FAILED:
business process gagal sesuai policy.
CANCELLED:
dibatalkan secara valid.
EXPIRED:
order/payment window berakhir.
Perbedaan:
- cancellation ≠ refund;
- refund ≠ fulfillment reversal;
- payment ≠ fulfillment;
- order ≠ payment.
Mixed order harus dapat diproses pada level item.
15. Payment Engine Contract
Payment Engine harus provider-agnostic dan adapter-based.
payment_account = akun pembayaran seller.
payment = attempt pembayaran untuk order.
payment_event = event/webhook provider.
Flow:
create payment → provider → customer → webhook → verify → idempotent process
→ payment state → order synchronization → outbox/event → fulfillment.
Webhook adalah payment truth.
Customer callback hanya UX.
Verifikasi minimal:
- provider/account;
- signature/auth;
- payload;
- payment identity;
- store/order relation;
- provider transaction;
- amount;
- currency;
- idempotency;
- state transition.
Tidak boleh menemukan store/order hanya dari amount.
Duplicate webhook tidak boleh menggandakan business effect.
Wrong-store/wrong-order payment → reconciliation.
Amount/currency mismatch → reconciliation.
Late payment pada expired/cancelled order → reconciliation.
Duplicate paid attempts tidak boleh menggandakan fulfillment.
Overpayment → reconciliation.
Refund:
partial/full sesuai provider contract.
Digital credential yang sudah digunakan tidak otomatis kembali ke stock.
16. Tipzy / Provider Boundary
Tipzy adalah contoh provider, bukan ketergantungan arsitektur.
Exact capability seperti webhook signature, secret, inquiry, refund, settlement,
dan status semantics harus diverifikasi dari dokumentasi provider sebelum implementasi.
Jangan mengarang:
- endpoint;
- signature algorithm;
- webhook payload;
- refund behavior;
- settlement timing;
- payment finality.
DemoPaymentAdapter hanya untuk development/demo dan tidak boleh menjadi payment truth production.
17. Fulfillment Contract
Strategies:
DIGITAL_AUTO
DIGITAL_MANUAL
SERVICE
PHYSICAL
Statuses:
PENDING, PROCESSING, FULFILLED, FAILED, MANUAL_REVIEW, CANCELLED.
Payment PAID tidak otomatis berarti FULFILLED.
Fulfillment terpisah dan idempotent.
Retry:
hanya operasi aman/idempotent.
Exponential backoff + jitter.
Setelah max attempt → manual review/dead-letter sesuai job policy.
Notification failure tidak mengubah business fulfillment menjadi failed.
Canva invitation service saat ini manual:
admin menerima request → manual invite email di Canva → klik SUDAH DIINVITE.
Jangan mengklaim otomatis dan jangan menggunakan Canva Admin API.
18. Event, Outbox & Queue Contract
Event = sesuatu telah terjadi.
Job = sesuatu yang harus dikerjakan.
Transactional Outbox:
dalam transaction yang sama:
1. update business state;
2. insert outbox event;
3. commit keduanya.
Delivery:
at-least-once.
Exactly-once global tidak dijanjikan.
Idempotency wajib pada handler critical.
Jobs:
PENDING, PROCESSING, COMPLETED, FAILED, DEAD.
Gunakan locking/lease dan `FOR UPDATE SKIP LOCKED` bila PostgreSQL queue digunakan.
Recovery:
worker crash → lease expiry → retry.
Retryable vs non-retryable harus dibedakan.
Dead jobs perlu manual review/recovery.
Logical queues:
critical, fulfillment, notifications, broadcast, maintenance.
Broadcast tidak boleh mengganggu critical commerce.
19. Notification Contract
Notification adalah communication layer, bukan business truth.
Pipeline:
business event → notification policy → recipient resolution → template
→ notification job → provider → delivery state.
Channels:
Telegram, WhatsApp, Email, Dashboard.
Statuses:
PENDING, QUEUED, PROCESSING, SENT, DELIVERED, FAILED, CANCELLED.
Rules:
- recipient server-resolved;
- store-scoped;
- customer/seller/platform contexts terpisah;
- provider message ID disimpan;
- duplicate-safe;
- retry hanya error retryable;
- transactional queue terpisah dari broadcast;
- marketing preference tidak boleh mematikan mandatory transactional message;
- template memakai whitelist variable;
- secret tidak boleh masuk template/log;
- localization/versioning dipertahankan;
- fallback channel policy-controlled.
20. Bot & Channel Engine
Bot adalah channel identity, bukan tenant.
Store adalah tenant.
Registry:
bot → store → channel configuration.
ChannelAdapter conceptual:
identifyIncoming
parseIncoming
sendMessage
sendMedia
sendButton
setWebhook
getHealth
disconnect
Telegram/WhatsApp adapter menormalisasi event.
Conversation state ≠ business state.
Bot bukan source of truth payment/order/inventory.
Telegram:
`/start` → bot identity → store → customer context.
Telegram Mini App identity wajib diverifikasi server-side.
Jangan trust store_id/telegram_id dari query parameter.
Unresolvable incoming event:
tidak boleh menghasilkan business effect.
Bot health:
webhook status, last seen, success/error rate, queue backlog.
21. API Contract
Base: /api/v1.
Contexts:
A Public Customer
B Customer Authenticated
C Seller Authenticated
D Platform
E Webhook
F Internal/Partner jika diperlukan.
Store Context wajib untuk tenant operation.
Client store_id bukan authorization proof.
Critical endpoints:
POST /api/v1/checkout
POST /api/v1/orders/:id/payments
POST /api/v1/webhooks/payment/:provider
Seller:
products, categories, inventory, orders, fulfillment, customers, vouchers,
channels, team, store settings, analytics, subscription.
Platform:
 /api/v1/platform/*
Checkout request:
items[{product_id, qty}], voucher_code, customer info, idempotency_key.
Standard error:
{
  "error": {
    "code": "...",
    "message": "...",
    "request_id": "..."
  }
}
Critical state transitions harus command-specific.
Heavy work async.
OpenAPI menjadi source of truth untuk contract.
22. Billing & Subscription Contract
Bintang Tech billing:
Plan → Subscription → Invoice → Invoice Items → Billing Payment.
Invoice statuses:
DRAFT, ISSUED, PENDING, PAID, OVERDUE, VOID, CANCELLED.
Subscription:
TRIAL, ACTIVE, PAST_DUE, SUSPENDED, CANCELLED, EXPIRED.
Billing payment:
PENDING, PROCESSING, PAID, FAILED, EXPIRED, CANCELLED.
Rules:
- recurring subscription revenue berbeda dari activation/setup;
- duplicate renewal tidak boleh memperpanjang subscription dua kali;
- billing webhook diverifikasi;
- amount/currency mismatch → reconciliation;
- suspension tidak menghapus data;
- seller tetap dapat mengakses billing recovery information saat suspended;
- reactivation hanya setelah verified billing + business rules;
- downgrade tidak menghapus data yang melebihi limit;
- exact grace period, proration, cancellation semantics tetap TBD sampai diputuskan;
- add-ons dapat memiliki dependency/conflict;
- entitlement dihitung dari subscription + plan + add-ons + policy.
Billing payment terpisah dari customer commerce payment.
23. Onboarding & Provisioning Contract
Seller onboarding:
signup → create store → select plan → activation payment → provisioning
→ configuration → product import/create → payment account → channel/bot
→ test → live.
Provisioning harus idempotent.
Partial failure tidak boleh menghasilkan tenant setengah hidup tanpa status yang jelas.
Setiap step harus observable dan retryable bila aman.
Provisioning resources:
store config, template version, channel/bot setup, defaults, quotas,
permissions, initial data.
Tidak boleh menganggap provisioning sukses hanya karena frontend menerima response.
24. Support, Ticketing, Incident & Internal Tasks
Empat lane:
1 Customer Support
2 Seller Support
3 Platform Incident
4 Internal Operational Task
Ticket statuses:
OPEN, IN_PROGRESS, WAITING_CUSTOMER, WAITING_INTERNAL, RESOLVED, CLOSED.
Priority:
LOW, NORMAL, HIGH, URGENT.
Incident severity terpisah dari ticket priority:
SEV-1, SEV-2, SEV-3, SEV-4.
Ticket message:
PUBLIC vs INTERNAL.
Support agent tidak otomatis mendapat financial permissions.
AI boleh:
- classify;
- summarize;
- suggest response.
AI tidak boleh tanpa explicit authorized workflow:
- refund;
- change subscription;
- read secrets;
- bypass auth;
- invent policy.
Related order/payment/entity reference harus divalidasi server-side.
25. Data Governance, Privacy & Retention
Lifecycle:
Collect → Use → Protect → Retain → Archive/Delete.
Classification:
PUBLIC, INTERNAL, CONFIDENTIAL, RESTRICTED, SECRET.
Ownership ≠ access.
PII minimization wajib.
Gunakan ViewModel, bukan raw DB object, pada API/UI.
Secrets tidak boleh:
- frontend;
- localStorage;
- Git;
- logs;
- analytics;
- error messages.
Deletion modes:
hard delete, soft delete, anonymize, archive — dipilih berdasarkan domain.
Customer deletion berbeda dari financial history retention.
Backup retention berbeda dari production retention.
Export bersifat async, secure, audited.
Production direct DB access exceptional dan least-privilege.
26. Analytics & BI Contract
Analytics adalah read/measurement layer, bukan business truth.
Scopes:
customer, seller, platform.
Financial metrics berasal dari authoritative orders/payments/refunds.
Definitions harus terdokumentasi:
gross sales, discounts, refunds, net revenue, AOV, order count.
Seller analytics:
product, category, customer, voucher, payment, fulfillment, channel, broadcast.
Platform:
MRR, ARR, ARPU, churn, activation funnel, provisioning success,
add-on adoption, usage.
Time range memakai store timezone yang eksplisit.
Currency eksplisit.
Duplicate event protection.
Late event correction.
Refund dapat merevisi historical analytics.
Analytics workload tidak boleh mengganggu transactional workload.
27. Security Operations, Abuse & Risk
Security ≠ Fraud/Risk ≠ Abuse ≠ Business Error.
Risk engine tidak menggantikan:
authorization, payment truth, inventory truth, entitlement.
Signals:
failed login, password reset spike, suspicious login, tenant mismatch,
privilege attempt, payment spike, voucher abuse, broadcast spike, API abuse.
Risk decision:
ALLOW / REVIEW / BLOCK.
Score 0–100 hanya ilustratif; threshold belum dikunci.
Payment risk tidak boleh menetapkan PAID.
Voucher race dilindungi oleh transaction + abuse control.
Broadcast dibatasi entitlement/quota/rate.
Webhook flood: verify + dedupe + queue + rate control.
Bot spoofing: trusted registry.
Security incidents terpisah dari audit records.
Credential rotation:
generate → store → activate → verify → revoke old.
Security boundaries juga mencakup upload security, SSRF, XSS, CORS/CSRF,
queue poisoning, worker least privilege.
28. Infrastructure & Deployment Contract
Services VPS yang dipisahkan secara proses:
bintang-api
bintang-worker
bintang-bot
bintang-webhook
Existing `abang-gtc` harus tetap terisolasi.
Health:
liveness dan readiness untuk API/worker/bot/payment integration.
Logs:
structured, request_id/correlation_id/store_id,
tanpa secret dan dengan PII minimization.
Secrets:
backend-only, secure secret storage, tidak di Git.
Public API:
controlled edge/reverse proxy.
Worker tidak public by default.
Backups:
database, storage, source, configuration.
Restore drill wajib.
Deployment:
DB-compatible migration → API → worker → bot → frontend, disesuaikan scope.
Rollback harus mempertimbangkan DB, events/jobs, dan irreversible external effects.
V1 tidak membutuhkan Kubernetes/Redis cluster/Kafka kecuali workload membuktikan kebutuhan.
29. Testing & QA Contract
Testing pyramid:
unit → integration → contract → DB/RLS → security/authorization → E2E
→ visual/accessibility → performance/load → resilience/recovery → migration → smoke.
MANDATORY:
- cross-tenant IDOR;
- role escalation;
- store switching;
- removed membership;
- owner transfer;
- checkout golden path;
- double click/idempotency;
- stale price;
- stock race;
- voucher race;
- webhook signature/replay/duplicate;
- amount/currency mismatch;
- wrong-store payment;
- late payment;
- double payment;
- refund/partial refund;
- fulfillment crash/retry/idempotency;
- queue dead-letter/recovery;
- notification failure isolation;
- broadcast isolation;
- billing renewal idempotency;
- provisioning partial failure;
- template compatibility;
- bot spoof/admin auth;
- Mini App identity validation;
- localStorage tampering;
- migration/reconciliation;
- restore/recovery.
Visual QA wajib untuk Template 01.
DemoPaymentAdapter harus diblokir dari production.
30. CI/CD, Git & Release Contract
Monorepo v1.
Branches:
main, feature/*, fix/*, hotfix/*, chore/*.
main protected.
PR wajib menjelaskan:
What / Why / Risk / Migration / Testing / Rollback.
CI:
checkout → install → lint → typecheck → unit → integration → security → build.
Critical CI failure blocks merge.
No secrets in Git; secret scanning.
Migration:
expand → migrate → switch → contract.
Backward-compatible deployment preferred.
Feature flag ≠ permission ≠ entitlement.
Release:
DB compatible migration → services → frontend.
Post-deploy smoke:
health, auth, tenant isolation, catalog, safe order path,
worker, webhook, notification sesuai scope.
Hotfix:
minimal, tested, merged back.
31. Migration Template 01 → Platform
STRANGLER / INCREMENTAL — bukan big bang.
M0 inventory/freeze
M1 backend foundation
M2 catalog
M3 customer read path
M4 checkout/order
M5 payment
M6 fulfillment
M7 bot
M8 seller dashboard
M9 remove legacy simulations
M10 production cutover
Mapping:
settings.js → store/template config
helpers.js → shared UI helpers/brand config
design-tokens.css → design system
webapp.js → customer app/API/ViewModels
products.js → DB seed/import
categories.js → DB
vouchers.js → voucher service/DB
store.js → cart UI + order/inventory/fulfillment APIs
services/payment/* → payment adapter/service
telegram-bot.js → Bot Engine
storage.js → UI-only localStorage
Rules:
- existing UX/design/customer navigation dipertahankan;
- current Vercel project tetap;
- 36 products/8 categories/4 vouchers menjadi initial seed/import;
- simulated localStorage history tidak otomatis menjadi real financial history;
- no blind dual-write pada financial/inventory path;
- dry-run, batch ID, reconciliation, feature flag;
- rollback business-aware.
LocalStorage hanya cart/draft/UI state setelah migration.
32. Production Readiness
Definition:
FUNCTIONAL + AUTHORIZED + TENANT-SAFE + TESTED + OBSERVABLE + RECOVERABLE + DOCUMENTED.
P0 blockers:
cross-tenant leak, payment forgery, inventory corruption, duplicate fulfillment,
secret leak, auth bypass, broken RLS, unrecoverable DB.
P1:
critical checkout, worker recovery, billing, bot, fulfillment visibility,
backup restore.
Business readiness:
plans/prices/activation/channel/support/refund policies clear.
Production levels:
Internal → Pilot (1–3) → Controlled → GA.
Seller onboarding dan golden paths wajib diverifikasi.
33. Disaster Recovery & Business Continuity
Failure domains:
frontend, API, DB, external provider.
Failure types:
transient, persistent, data integrity, security, infrastructure.
RPO/RTO: TBD sampai workload/business requirement diputuskan.
Recovery:
detect → contain → recover → reconcile → verify → resume.
Backups:
DB/storage/source/config.
Backup tanpa restore drill tidak dianggap cukup.
Payment uncertainty:
jangan mengarang final state; reconciliation.
External side effects tidak bisa di-rollback secara ajaib.
Reconcile secara business-aware.
Outbox/job:
leases + idempotency + recovery.
Inventory/fulfillment:
reconstruct state dari authoritative records dan audit.
34. Cost, Capacity & Scaling
Unit economics:
revenue/store – infra/payment/messaging/support/ops cost.
Starter Rp50k harus dilindungi dengan quota/add-on policy.
Activation bukan MRR.
Capacity dimensions:
stores, products, orders, customers, webhooks, jobs, broadcasts,
storage, DB connections.
Heuristic:
1–20 stores: simple shared architecture
20–100: tune DB/query/worker
100–500: separate workloads where measured
500+: re-evaluate architecture
Angka di atas bukan hard limit.
No premature:
Kubernetes, Kafka, Redis cluster, microservices, multi-region.
35. Template 01 — Bintang Store Current Boundary
Brand: Bintang Store
Tagline: "Produk digital, langsung beres."
Catalog:
36 products
8 categories:
Streaming, AI & Productivity, Design, Gaming, Software,
Cloud & Storage, Education, Digital Tools.
Features currently represented in Template 01:
search, category filtering, product detail, cart, voucher, checkout,
payment simulation, order creation, order history/detail, fulfillment,
account, localStorage, stock deduction, Telegram Mini App routing.
Vouchers:
BINTANG10, STARTER5, PROMOHEMAT, DIGITALVIP.
Current Template 01 behavior is not equivalent to production backend.
Payment simulation is client-side/demo.
Telegram bot page is visual simulation.
LocalStorage is not authoritative financial/inventory truth.
Customer navigation:
Home, Produk, Pesanan, Akun.
No customer access to:
Admin Dashboard, Telegram Admin, Portfolio, Demo Controls,
Developer tools, Template switcher, Prototype/Demo labels.
36. Design System & UX Contract
Visual:
premium, clean, modern, trustworthy, commerce-oriented, restrained.
Palette:
Deep Obsidian
Warm Ivory
Warm Terracotta
Gold/Amber
Emerald for success/availability.
Typography:
Plus Jakarta Sans / Inter.
Icons:
Lucide SVG.
Avoid:
excessive gradients, excessive pills/badges, emoji-heavy UI,
random illustrations, cheap icons, mixed icon styles, excessive animation.
Telegram native header remains.
Internal "← Kembali ke Bot • BINTANG STORE • MINI APP" dihapus dari Customer Mini App.
37. Master Implementation Plan M01–M15
M01 Repository Foundation
M02 Database Foundation
M03 Identity + Tenancy
M04 Authorization
M05 Catalog
M06 Inventory
M07 Order
M08 Payment
M09 Fulfillment
M10 Customer Store Migration
M11 Telegram Engine
M12 Seller Dashboard
M13 Billing + Onboarding
M14 Owner Console
M15 Production Pilot
FIRST VERTICAL SLICE:
Seller Store → Product DB → Customer Store → Product Detail → Cart → Checkout → Order
lalu Payment → Fulfillment → Telegram → Seller Dashboard → Billing.
Do not implement first:
WhatsApp, marketplace, advanced BI, physical shipping, multi-region,
Kubernetes, Kafka, Redis cluster, AI everywhere.
38. Repository Forensic Audit Contract
Sebelum coding besar:
audit repository aktual dari Bintang Store ZIP.
Output wajib:
KEEP
MODIFY
MOVE
REPLACE
DEPRECATE
NEW
Audit:
- file tree;
- entry points;
- dependency/package;
- frontend routes;
- state management;
- payment adapter;
- localStorage;
- product/category/voucher data;
- Telegram simulation;
- build/deploy;
- environment;
- tests;
- Supabase integration bila ada;
- hardcoded tenant/brand;
- security exposure;
- migration candidates.
Audit harus menghasilkan mapping ke M01–M15.
Jangan rebuild project dari awal.
39. Definition of Done
Sebuah feature tidak dianggap selesai hanya karena UI bekerja.
Definition of Done:
1. code implemented;
2. business rule defined;
3. authorization checked;
4. tenant isolation tested;
5. DB/RLS safe;
6. errors handled;
7. idempotency/concurrency considered;
8. audit/observability present;
9. tests pass;
10. docs/contract updated;
11. migration/rollback considered;
12. production/demo boundary explicit;
13. visual QA jika UI;
14. security regression checked;
15. deployment/recovery implications documented.
40. Open Decisions / Explicit TBD
TBD yang sengaja belum dipaksakan:
- Pro/Business exact price and limits;
- grace period exact;
- upgrade/downgrade proration;
- cancellation semantics;
- tax policy;
- exact provider capabilities/Tipzy contract;
- exact RPO/RTO;
- analytics implementation timing;
- SLA/support targets;
- exact rate-limit thresholds;
- risk thresholds;
- physical shipping scope/timing;
- WhatsApp provider choice/details;
- Redis/Kafka adoption trigger;
- exact production capacity targets.
TBD bukan kekurangan dokumen; TBD adalah status keputusan yang jujur.
41. Change Control & Architecture Governance
Architecture Freeze v1.0 berarti baseline tidak diubah diam-diam.
Untuk perubahan besar:
1. Change Request
2. alasan bisnis/teknis
3. impact analysis
4. security impact
5. DB/data migration impact
6. API compatibility
7. operational/rollback impact
8. decision baru
9. update blueprint
10. baru implementasi.
Keputusan terbaru user mengalahkan keputusan lama bila eksplisit dan terdokumentasi.
42. State Transition Contract
ORDER
PENDING_PAYMENT → PAID | CANCELLED | EXPIRED | FAILED
PAID → PROCESSING | CANCELLED (only where policy allows)
PROCESSING → FULFILLED | FAILED | MANUAL_REVIEW
FULFILLED → terminal
EXPIRED/CANCELLED/FAILED → terminal unless explicit recovery command exists.
PAYMENT
PENDING → PROCESSING | EXPIRED | FAILED | CANCELLED | PAID
PROCESSING → PAID | FAILED | EXPIRED | CANCELLED
PAID → refund workflow (not back to unpaid)
Wrong/late/mismatch → reconciliation.
FULFILLMENT
PENDING → PROCESSING | CANCELLED
PROCESSING → FULFILLED | FAILED | MANUAL_REVIEW
FAILED → retry/review depending on idempotency
FULFILLED → terminal.
SUBSCRIPTION
TRIAL → ACTIVE | EXPIRED | CANCELLED
ACTIVE → PAST_DUE | CANCELLED | SUSPENDED
PAST_DUE → ACTIVE | SUSPENDED | CANCELLED
SUSPENDED → ACTIVE (verified recovery) | CANCELLED
CANCELLED/EXPIRED → terminal or explicit reactivation flow.
BILLING PAYMENT
PENDING → PROCESSING | FAILED | EXPIRED | CANCELLED | PAID
PROCESSING → PAID | FAILED
PAID → refund/reconciliation if needed.
INVENTORY ITEM
AVAILABLE → RESERVED
RESERVED → ASSIGNED | EXPIRED | AVAILABLE
ASSIGNED → terminal
INVALID → terminal.
BOT/CHANNEL
CONNECTING → ACTIVE | ERROR | DISCONNECTED
ACTIVE → ERROR | DISCONNECTED | SUSPENDED
ERROR → ACTIVE | DISCONNECTED
43. Failure Matrix — Critical Scenarios
DOUBLE PAYMENT CLICK:
idempotency key + payment attempt identity → one logical attempt/effect.
DUPLICATE WEBHOOK:
unique provider,event_id + idempotent handler → no duplicate business effect.
OUT-OF-ORDER WEBHOOK:
validate current state + event semantics; do not blindly regress state.
AMOUNT MISMATCH:
payment not accepted as PAID; reconciliation.
CURRENCY MISMATCH:
reconciliation.
WRONG STORE:
reject/reconciliation; never infer tenant from amount alone.
LATE PAYMENT:
if reservation/order expired, reconciliation; no blind fulfillment.
DOUBLE PAYMENT:
do not duplicate fulfillment; excess/duplicate attempt → reconciliation/refund policy.
FULFILLMENT CRASH:
job lease expires; retry only if idempotent; otherwise manual review.
NOTIFICATION FAILURE:
business state remains successful; notification retries separately.
BROADCAST FLOOD:
quota/rate/queue isolation; cannot starve critical jobs.
WORKER CRASH:
lease recovery and idempotent retry.
PROVISIONING PARTIAL FAILURE:
persist step/status; resume safely; no fake "live" status.
CROSS-TENANT ID:
RLS + authorization must reject even if UUID is valid.
LOCALSTORAGE TAMPERING:
server recalculates all authoritative values.
STALE PRICE:
server price wins; client total ignored.
INACTIVE PRODUCT:
checkout rejected.
STOCK EXHAUSTED:
atomic reservation fails.
EXPIRED VOUCHER:
transaction rejects voucher; no client-only validation.
44. Current vs Planned vs Demo vs Production Matrix
WORKING / EXISTING BASELINE:
- Bintang Store customer UI/prototype flow;
- 36 product catalog data in Template 01;
- 8 categories;
- voucher examples;
- localStorage cart/order/stock simulation;
- PaymentAdapter abstraction in Template 01;
- Vercel project and production URL;
- existing VPS/other services.
DEMO/SIMULATION:
- DemoPaymentAdapter;
- client-side QRIS success simulation;
- browser Telegram visual simulation;
- localStorage order/payment truth;
- simulated fulfillment sequence.
PLANNED / PLATFORM:
- Supabase authoritative commerce DB;
- Auth/RLS tenancy;
- Seller Dashboard production;
- Payment Engine production adapters;
- Bot Engine;
- worker/outbox/jobs;
- Billing;
- Owner Console;
- multi-tenant provisioning.
MANUAL / CURRENT REALITY:
- Canva invitation service remains manual.
NOT YET LOCKED:
- Pro/Business pricing;
- exact provider contract;
- some billing policies;
- RPO/RTO;
- exact operational thresholds.
45. Final Master Checklist
BUSINESS
[ ] plans/prices/limits finalized
[ ] activation fee finalized
[ ] support/refund policy finalized
TENANCY
[ ] profiles
[ ] stores
[ ] memberships
[ ] RLS
[ ] IDOR tests
[ ] owner transfer
COMMERCE
[ ] catalog
[ ] inventory
[ ] checkout
[ ] order lifecycle
[ ] voucher transactionality
PAYMENT
[ ] payment accounts
[ ] provider adapters
[ ] webhook verification
[ ] idempotency
[ ] reconciliation
[ ] refunds
FULFILLMENT
[ ] strategies
[ ] inventory assignment
[ ] retry/manual review
[ ] notification isolation
CHANNEL
[ ] bot registry
[ ] Telegram adapter
[ ] Mini App identity verification
[ ] admin/customer separation
BILLING
[ ] plan
[ ] subscription
[ ] invoice
[ ] billing payment
[ ] renewal worker
[ ] suspension/reactivation
PLATFORM
[ ] seller dashboard
[ ] owner console
[ ] provisioning
[ ] support
[ ] monitoring
OPS
[ ] logs
[ ] health
[ ] backup
[ ] restore drill
[ ] incident runbook
[ ] security review
RELEASE
[ ] CI
[ ] migration plan
[ ] rollback plan
[ ] staging
[ ] production smoke
[ ] visual QA
MIGRATION
[ ] repository audit
[ ] data mapping
[ ] dry-run
[ ] reconciliation
[ ] cutover
[ ] legacy simulation removal
46. Decision Register — Normalized Reconstruction
Catatan penting: nomor/range berikut mengikuti baseline yang tersimpan dalam konteks proyek. Isi kalimat adalah normalized reconstruction dari keputusan terkunci, bukan kutipan verbatim historis.
SECOPS — D-450–D-475 / SECOPS-01–30
SECOPS-01: deny-by-default; least privilege; tenant isolation eksplisit.
SECOPS-02: authentication tidak dianggap sebagai tenant isolation.
SECOPS-03: server-side authorization wajib untuk setiap business operation.
SECOPS-04: RLS menjadi defense-in-depth.
SECOPS-05: client-supplied store_id bukan authorization proof.
SECOPS-06: platform role tidak otomatis berarti akses secret.
SECOPS-07: payment risk tidak boleh menetapkan status PAID.
SECOPS-08: security event dipisahkan dari audit record.
SECOPS-09: rate limit bersifat multidimensional.
SECOPS-10: broadcast wajib tunduk pada entitlement, quota, dan rate limit.
SECOPS-11: webhook flood ditangani dengan verification, dedupe, queue, dan rate control.
SECOPS-12: bot spoofing tidak boleh menghasilkan business effect.
SECOPS-13: credential rotation mengikuti generate → store → activate → verify → revoke.
SECOPS-14: secret tidak boleh masuk frontend, Git, localStorage, log, analytics, atau error.
SECOPS-15: upload/SSRF/XSS/CORS-CSRF/queue-poisoning/worker privilege wajib masuk security review.
SECOPS-16: security incident memiliki severity dan runbook.
SECOPS-17: risk engine hanya memberi policy decision ALLOW/REVIEW/BLOCK.
SECOPS-18: risk score tidak menjadi source of truth transaksi.
SECOPS-19: permanent lockout harus dapat diaudit dan tidak black-box.
SECOPS-20: cross-tenant access harus dianggap security defect P0.
SECOPS-21: privilege escalation harus diuji adversarial.
SECOPS-22: session revoke/re-auth dapat menjadi automated control.
SECOPS-23: job quarantine dapat digunakan untuk containment.
SECOPS-24: noisy-neighbor tenant protection wajib.
SECOPS-25: engineering access least privilege.
SECOPS-26: production direct DB access exceptional.
SECOPS-27: PII minimization.
SECOPS-28: security-sensitive changes membutuhkan regression tests.
SECOPS-29: security findings harus memiliki owner/status/mitigation.
SECOPS-30: security architecture mengikuti blast-radius minimization.
API — D-476–D-502 / API-01–30
API-01: API base /api/v1.
API-02: API contexts CUSTOMER/SELLER/PLATFORM/WEBHOOK/INTERNAL.
API-03: Store Context mandatory untuk tenant operations.
API-04: client store_id tidak membuktikan authorization.
API-05: server authoritative untuk price, stock, totals, payment/order/fulfillment status.
API-06: critical state transition memakai command-specific endpoint/service.
API-07: checkout membutuhkan idempotency_key.
API-08: payment attempts terpisah dari order.
API-09: refund operations idempotent.
API-10: billing renewal/provisioning idempotent.
API-11: webhooks diverifikasi dan duplicate-safe.
API-12: outbound webhooks signed dan retryable.
API-13: request_id wajib tersedia untuk tracing.
API-14: correlation_id dan causation_id dipakai pada async flow.
API-15: standard error contract harus konsisten.
API-16: pagination/filter/sort harus allowlisted.
API-17: heavy operation berjalan async.
API-18: controllers tipis; business service memegang behavior.
API-19: OpenAPI menjadi source of truth.
API-20: contract tests wajib.
API-21: external failure tidak boleh sembarang menulis business truth.
API-22: API key scoped dan revocable.
API-23: browser tidak menyimpan server integration secret.
API-24: ViewModel dipakai untuk output tenant-sensitive.
API-25: customer endpoint hanya expose customer-allowed data.
API-26: platform endpoint tidak otomatis terbuka ke store roles.
API-27: tenant-scoped unique/index dipertahankan.
API-28: optimistic concurrency dipakai bila relevan.
API-29: API versioning harus backward-aware.
API-30: breaking change harus melalui change control.
DB — D-503–D-531 / DB-01–20
DB-01: PostgreSQL authoritative transactional datastore.
DB-02: shared pooled multi-tenant v1.
DB-03: tenant business table memiliki store_id bila tenant-scoped.
DB-04: application authorization + RLS.
DB-05: cross-tenant foreign key/reference dilarang.
DB-06: money menggunakan NUMERIC.
DB-07: timestamps disimpan UTC.
DB-08: JSONB hanya untuk flexible metadata/configuration.
DB-09: order item menyimpan snapshot nama/harga.
DB-10: payment event unique(provider,event_id).
DB-11: payment attempts terpisah.
DB-12: inventory check constraints wajib.
DB-13: tenant-aware unique/index.
DB-14: financial/audit records tidak boleh arbitrary delete.
DB-15: migrations controlled dan versioned.
DB-16: seeds terpisah dari migrations.
DB-17: restore diikuti reconciliation.
DB-18: indexes mengikuti workload nyata.
DB-19: customer identity unique per store bila identifier tersedia.
DB-20: owner membership invariant harus dijaga.
INFRA — D-532–D-555 / INFRA-01–26
INFRA-01: modular monolith v1.
INFRA-02: Supabase/PostgreSQL/Auth/Storage menjadi core data layer.
INFRA-03: Vercel untuk frontend.
INFRA-04: VPS untuk API/worker/bot/webhook.
INFRA-05: Cloudflare sebagai recommended edge/DNS/security layer.
INFRA-06: services VPS dipisah secara proses.
INFRA-07: abang-gtc tidak boleh terkena global PM2 operations.
INFRA-08: worker tidak public by default.
INFRA-09: secrets backend-only.
INFRA-10: DEV/STAGING/PROD credentials dipisahkan.
INFRA-11: health liveness/readiness wajib.
INFRA-12: structured logs.
INFRA-13: request/correlation/store identifiers pada logs.
INFRA-14: PII/secret minimization di logs.
INFRA-15: backup DB/storage/source/config.
INFRA-16: restore drill wajib.
INFRA-17: deployment harus reproducible.
INFRA-18: version/commit SHA dicatat.
INFRA-19: rollback harus business-aware.
INFRA-20: DNS/Vercel/Cloudflare recovery harus memiliki runbook.
INFRA-21: VPS rebuild harus didokumentasikan.
INFRA-22: no undocumented manual production configuration.
INFRA-23: no premature Kubernetes.
INFRA-24: no premature Redis cluster.
INFRA-25: no premature Kafka.
INFRA-26: capacity scaling berdasarkan measured bottleneck.
TEST — D-556–D-576 / TEST-01–25
TEST-01: test pyramid digunakan.
TEST-02: RLS tests mandatory.
TEST-03: cross-tenant IDOR tests mandatory.
TEST-04: role escalation tests mandatory.
TEST-05: store switching tests mandatory.
TEST-06: membership removal tests mandatory.
TEST-07: owner transfer tests mandatory.
TEST-08: checkout golden path mandatory.
TEST-09: checkout double-click/idempotency mandatory.
TEST-10: stock concurrency mandatory.
TEST-11: voucher concurrency mandatory.
TEST-12: webhook signature/replay/duplicate mandatory.
TEST-13: amount/currency mismatch mandatory.
TEST-14: wrong-store payment mandatory.
TEST-15: late payment mandatory.
TEST-16: double payment mandatory.
TEST-17: refund/partial refund mandatory.
TEST-18: fulfillment idempotency mandatory.
TEST-19: worker crash/retry mandatory.
TEST-20: dead-letter recovery mandatory.
TEST-21: notification failure isolation mandatory.
TEST-22: broadcast isolation mandatory.
TEST-23: billing renewal idempotency mandatory.
TEST-24: provisioning partial failure mandatory.
TEST-25: migration/reconciliation mandatory.
CICD — D-577–D-600 / CICD-01–25
CICD-01: Git source of truth.
CICD-02: main protected.
CICD-03: PR requires What/Why/Risk/Migration/Testing/Rollback.
CICD-04: lint/typecheck/unit/integration/security/build in CI.
CICD-05: critical CI failure blocks merge.
CICD-06: secret scanning mandatory.
CICD-07: staging isolated from production credentials.
CICD-08: migration expand→migrate→switch→contract.
CICD-09: backward compatibility preferred.
CICD-10: deployment order considers DB compatibility.
CICD-11: worker/bot versions must tolerate event/job versioning.
CICD-12: feature flag is not permission.
CICD-13: feature flag is not entitlement.
CICD-14: controlled rollout available.
CICD-15: tenant-scoped rollout available.
CICD-16: emergency kill switch possible.
CICD-17: post-deploy smoke mandatory.
CICD-18: hotfix minimal.
CICD-19: hotfix merged back.
CICD-20: rollback includes code/DB/events/jobs.
CICD-21: irreversible external effects require reconciliation.
CICD-22: release checklist maintained.
CICD-23: production smoke covers auth and tenant boundary.
CICD-24: financial release requires stronger gate.
CICD-25: security release requires stronger gate.
MIG — D-601–D-618 / MIG-01–22
MIG-01: migration is incremental/strangler.
MIG-02: Template 01 UX preserved unless explicit change.
MIG-03: existing Vercel project preserved.
MIG-04: localStorage is not production financial truth.
MIG-05: DemoPaymentAdapter remains demo-only.
MIG-06: Tipzy adapter server-side only after contract verification.
MIG-07: 36 products become seed/import baseline.
MIG-08: 8 categories become seed/import baseline.
MIG-09: 4 vouchers become seed/import baseline.
MIG-10: simulated historical orders are not automatically financial history.
MIG-11: hardcoded brand moves to store/template config.
MIG-12: order number becomes server-generated.
MIG-13: Telegram simulation moves gradually to Bot Engine.
MIG-14: customer read path precedes checkout cutover.
MIG-15: checkout/order backend precedes production payment.
MIG-16: payment precedes automatic fulfillment.
MIG-17: no blind financial dual-write.
MIG-18: dry-run before destructive migration.
MIG-19: migration batch IDs recorded.
MIG-20: reconciliation after migration.
MIG-21: feature flags may control rollout.
MIG-22: rollback must be business-aware.
PROD — D-619–D-630 / PROD-01–20
PROD-01: production definition includes functional.
PROD-02: production definition includes authorized.
PROD-03: production definition includes tenant-safe.
PROD-04: production definition includes tested.
PROD-05: production definition includes observable.
PROD-06: production definition includes recoverable.
PROD-07: production definition includes documented.
PROD-08: cross-tenant leak is P0.
PROD-09: payment forgery is P0.
PROD-10: inventory corruption is P0.
PROD-11: duplicate fulfillment is P0.
PROD-12: secret leak is P0.
PROD-13: auth bypass is P0.
PROD-14: broken RLS is P0.
PROD-15: unrecoverable DB is P0.
PROD-16: critical checkout is P1 if not ready.
PROD-17: worker recovery is P1.
PROD-18: billing is P1.
PROD-19: bot/fulfillment visibility is P1.
PROD-20: backup restore is P1.
DR — D-631–D-644 / DR-01–15
DR-01: RPO/RTO must be explicit before final production commitment.
DR-02: recoverability precedes unnecessary HA.
DR-03: DB backup mandatory.
DR-04: storage backup mandatory.
DR-05: source/config recovery mandatory.
DR-06: restore drill mandatory.
DR-07: restore occurs in recovery environment.
DR-08: restore is followed by business reconciliation.
DR-09: external effects cannot be blindly rolled back.
DR-10: payment uncertainty enters reconciliation.
DR-11: webhook duplicate/out-of-order is recoverable.
DR-12: outbox/job lease recovery mandatory.
DR-13: inventory/fulfillment recovery is business-aware.
DR-14: secret rotation has staged procedure.
DR-15: incident severity/runbooks/postmortem required.
SCALE — D-645–D-657 / SCALE-01–16
SCALE-01: unit economics measured per store.
SCALE-02: activation excluded from MRR.
SCALE-03: variable cost controlled.
SCALE-04: capacity measured across stores/products/orders/customers/webhooks/jobs/broadcast/storage/DB connections.
SCALE-05: 1–20 heuristic is not a hard limit.
SCALE-06: 20–100 requires tuning.
SCALE-07: 100–500 may separate workloads.
SCALE-08: 500+ requires architecture re-evaluation.
SCALE-09: DB/query optimization first.
SCALE-10: heavy work async.
SCALE-11: queue isolation.
SCALE-12: analytics workload isolated.
SCALE-13: cache is not source of truth.
SCALE-14: Starter economics protected by quotas/add-ons.
SCALE-15: scale based on measured bottleneck.
SCALE-16: no premature distributed infrastructure.
47. Completeness Manifest
Business model, package, revenue and payment-account rules
Domain/deployment/protected assets
Architecture history 01–40 and architecture freeze
Identity, tenancy, membership, authorization and RLS
Database contract and field-level core model
Commerce, inventory, order, voucher and concurrency rules
Payment adapter, webhook, reconciliation, refund and failure matrix
Fulfillment and manual Canva boundary
Bot/channel/Mini App contract
API and integration contract
Outbox/event/job/queue contract
Notification contract
Billing/subscription/provisioning
Support/incident/internal operations
Data governance/privacy/retention
Analytics/BI
Security/risk/abuse
Infrastructure/deployment/backup/recovery
Testing/QA
CI/CD/release
Template 01 migration M0–M10
Production readiness
DR/BCP
Cost/capacity/scaling
Implementation M01–M15
Repository forensic audit contract
Current vs planned vs demo vs production boundary
State transition contract
Critical failure matrix
Final implementation checklist
FINAL RULE: Jika sebuah keputusan belum benar-benar terkunci, tulis TBD. Jangan mengarang. Jika fitur belum production, tandai planned/demo. Master Blueprint ini adalah dokumen pengarah, bukan bukti bahwa seluruh sistem sudah terimplementasi.

# MASTER COMPLETENESS MANIFEST

## Source integrity

| Source | Size (bytes) | SHA-256 |
|---|---:|---|
| v1.0 MD | 32,837 | `198c0f93a319d49d962319029face3a98ec0bf57480eab8664335472e17f423a` |
| v1.1 MD | 66,885 | `c59b2307fdae39250a26783afa8976999bf2bcf26d7e1953a3ec2223bf359dfd` |
| v2.0 DOCX extracted text | 54,598 | `d0a6dd285b4cdeaef10ed13bf18050e454386a44e115c8bc6ff5182fb46c8288` |

## Included

- [x] v1.0 full source
- [x] v1.1 full source
- [x] v2.0 full extracted text
- [x] canonical current baseline
- [x] version crosswalk
- [x] historical preservation
- [x] explicit precedence/change-control rule

**Catatan:** repository forensic audit `Bintang Store.zip` belum diisi dengan hasil fiktif. Blueprint hanya menyimpan kontrak audit sampai audit aktual dilakukan.

# END OF BINTANG TECH STUDIO MASTER BLUEPRINT v3.0